Department of Resources Recycling and Recovery

Notice to Prospective Proposers

May 11, 2020

You are invited to review and respond to this modified Request for Proposal (RFP) Primary, entitled “Finance and Administrative Tree Removal Management for the Camp Fire” DRR19104. In submitting your proposal, you must comply with the instructions herein.

Note that all agreements entered into with the State of California will include by reference General Terms and Conditions, Special Terms and Conditions and Contractor Certification Clauses which are referenced in Section II of this package. If you do not have internet access, a hard copy can be provided by contacting the person listed below.

In the opinion of the Department of Resources Recycling and Recovery (CalRecycle) this RFP is complete and without need of explanation. However, if you have questions, or should you need any clarifying information, the contact person for this RFP is:

Luke Wainscott

contracts@calrecycle.ca.gov

Phone: 916.341.6527

Fax: 916.319.7345

Please note that no verbal information given will be binding upon the State unless such information is issued in writing as an official addendum.

Luke Wainscott

Contract Administrator

Table of Contents

Section 1	Overview	1

General Information	1

CalRecycle Contact Information	1

Service Needed	1

Payment Withhold	3

Contract Term	3

Process Type	3

Process Schedule	4

Section II	Rules and Conditions	5

Introduction	5

Commitment	5

Antitrust Claims	5

Contractor’s Cost	6

Information	6

Written Questions	6

Addenda	7

Modification of Submittals	7

Errors in Submittals	7

Unreliable List	7

Suspension and Debarment	7

Electronic Waste Recycling	8

Use Tax	8

Subcontractors	8

Recycled-Content Certification	8

Payments to the Contractor	8

Section III	Proposal Submittal Requirements	9

Introduction	9

Deadline	9

Addressing	9

Number of Copies	9

Document Printing	9

Cover Letter	9

Table of Contents	10

Summary	10

Methodology	10

Organization	11

Qualifications and Resources	11

References	12

Samples of Written Work	12

Contractor Eligibility	12

Licenses	12

California Only Restriction	13

Small Business (SB) Preference	13

Disabled Veterans Business Enterprise (DVBE) Incentive	14

Maximum Combined Preferences and Rules for Award	16

Section IV	Cost Proposal Submittal	17

Overview	17

Cost Breakdown	17

Section V	Evaluation and Selection	18

Introduction	18

Selection Process	18

Grounds for Rejection	18

Award of Agreement	19

Notice of Intent to Award	19

Rejection of Award	19

Protest of Award	19

Section VI	Description of Work	21

Work to be Performed	21

Section VII Definition and Terms	27

Attachments	31

Cost Proposal Sheet	32

Proposal Scoring Sheet	34

Bidder Declaration	36

Small Business (SB) and Disabled Veteran Business Enterprise (DVBE) Subcontractor Payment Certification	38

Darfur Contracting Act	39

Iran Contracting Act	40

California Civil Rights Laws Certification	41

Contractor Status Form	42

Client References	43

DRAFT Standard Agreement (STD 213)	47

Proposal Completion Checklist	77

# Section 1 	Overview

## General Information

The Department of Resources Recycling and Recovery (CalRecycle) has been tasked by the California Governor’s Office of Emergency Services (Cal OES) to manage a coordinated hazard tree removal project for trees damaged by the Camp Fire. CalRecycle intends to perform this work in an expedited manner in full compliance with Cal OES and Federal Emergency Management Agency (FEMA) project requirements as outlined in this Request for Proposals (RFP), while protecting public health and safety and the environment.

Please note that CalRecycle is soliciting this contract under the authority of the Governor’s Proclamation of a State of Emergency (11-8-2018) and Executive Order B-57-18 (11-14-2018). Many sections and requirements may differ from typical RFP documents.  Please Note: Time periods are shorter than typical RFPs in order to respond appropriately in the current emergency situation.

## CalRecycle Contact Information

Department of Resources Recycling and Recovery

Physical Address: 	1001 I Street,

Sacramento, CA 95814

Attn: Contracts Unit, MS-19A

Mailing Address:   	PO Box 4025,

Sacramento, CA 95812-4025

Attn: Contracts Unit, MS-19A

Phone:  		(916) 341-6527

FAX: 			(916) 319-7345

EMAIL: 		contracts@calrecycle.ca.gov

Any documents delivered in person must be received in the Visitor’s and Environmental Service Center located in the lobby of the CalEPA Headquarters Building at 1001 I Street, Sacramento, CA 95814.

## Service Needed

CalRecycle’s goal for this contract is to obtain finance and administrative services and expertise, which will serve to maximize reimbursement from FEMA. The Contractor (also referred to as “Finance and Administrative Services Contractor”) shall perform all financial and administrative tasks relating to oversight of Camp Fire Hazard Tree Removal Contractors. This Contract requires the Contractor to primarily provide finance & administrative services for the post-award/performance and administrative phases of three (3) other CalRecycle service contracts executed between CalRecycle and other parties related to hazard tree removal in Butte County and the Town of Paradise following the 2018 Camp Fire (referred to as the Camp Fire Hazard Tree Contractors):

- One (1) Hazard Tree Assessment & Monitoring contract; and

- Two (2) Hazard Tree Removal contracts.

CalRecycle currently intends to divide the Assessment and Monitoring and Finance support operation – into two (2) contracting approaches: 1) Agreement for Field Work Assessment and Monitoring (DRR19103), and 2) a separate Agreement for Finance and Administrative Services (DRR19104). A Contractor may submit proposals for both RFPs. In the event that the same Contractor would be awarded both contracts, the Contractor will be awarded the Field Work Assessment and Monitoring Contract, with the Contractor (including the Contractor’s subsidiaries, divisions, employees, progeny, subcontractors, and subconsultants) disqualified from the Finance and Administrative Services RFP. In the event that the awarded Contractor for the Field Work Assessment and Monitoring RFP submits the only responsive bid for the Finance and Administrative Services RFP, CalRecycle reserves the right to award both RFPs to the same Contractor, to re-solicit the Finance and Administrative Services RFP, or to award no Finance and Administrative Services contract.

CalRecycle also intends to consult with and later provide access to the program properties to a non-federally recognized tribal nation(s) to assess these properties for tribal artifacts. CalRecycle Tribal Monitoring Lead, other designated State Agency staff, or other contracted staff designated by CalRecycle (Tribal Monitoring Lead) Contract Manager will oversee these activities. CalRecycle’s Tribal Monitoring Lead will also observe, review, and keep track of the daily 214 forms for each tribal monitor, on a daily basis. The Tribal Monitoring Lead will also be responsible for a number of tasks including but not limited to, detailed review and recommendation for approval of non-federally-recognized tribal invoices and supporting documentation. Following which, CalRecycle Tribal Monitoring Lead will submit non-federally-recognized tribal invoices to CalRecycle’s Assessment & Monitoring Consultant. After review and consideration, CalRecycle’s Assessment & Monitoring Consultant will submit the non-federally-recognized tribal invoices to CalRecycle’s Finance & Administration Consultant for review and approval prior to submission to CalRecycle.  It is anticipated that CalRecycle’s Assessment & Monitoring Consultant will be responsible for prompt payment of non-federally-recognized tribal invoices. In the event CalRecycle’s Finance & Administration Consultant is tasked with responsibility for prompt payment of non-federally-recognized tribal invoices, a contract budget amendment would be required.CalRecyle’s Tribal Monitoring Lead will review Tribal Monitoring Invoices, prepared by the Tribal Monitors, and submit them directly to CalRecycle’s Finance & Administration Consultant for review and approval prior to submission to CalRecycle. CalRecycle’s Finance & Administration Consultant shall give priority review to all tribal monitoring costs. Specifically, within ten (10) business days of receipt of each tribal monitoring invoice from the CalRecycle Tribal Monitoring Lead, the Finance & Administration Consultant shall complete its review of the tribal monitoring invoice and issue a Payment Recommendation Report, or shall provide written notice of dispute to the CalRecycle Tribal Monitoring Lead and the Contract Manager. Examples of invoice disputes, as determined by the contract manager in the event of a disagreement, include the following:

- Incomplete invoice packages;

- Timesheet or ICS 214 Form errors;

- Failure to provide the location of work performed, such as: lack of address, APN, road location, or other geographic locations;

- Incomplete documentation of hours worked, services performed, and number of personnel; or

- Inconsistent invoicing

It is anticipated that FEMA will be overseeing all federally recognized tribal and cultural resources review in compliance with the National Historic Preservation Act’s Section 106 provisions (Section 106). FEMA is expected to oversee tribal engagement, consultation, monitoring by federally-recognized California Native American Tribes, including hiring federally recognized tribal monitors for Section 106 compliance. However, in the event FEMA is unable to provide these services, it is possible that CalRecycle’s Finance & Administration Consultant may be tasked with managing federally-recognized tribal monitoring costs in a similar manner as is described herein for non-federally-recognized tribal costs. Additionally, more non-federally recognized tribes may be identified during the Tree Removal operations. If circumstances change, a contract budget amendment may be required, as determined by the Contract Manager.

Contract Budget

Subject to the availability of funds and approval by CalRecycle, there is an anticipated maximum budget of approximately $10,000,000.00. CalRecycle reserves the right to amend the budget for this Agreement as needs arise.

## Payment Withhold

The provisions for payment under this contract will be subject to a ten percent (10%) withholding per task. The withheld payment amount will be included in the final payment to the Contractor and will only be released when all required work has been completed to the satisfaction of CalRecycle. The Contractor agrees to comply with the requirements of Public Contract Code (PCC) section 10346.

## Contract Term

The term of this contract will span approximately two (2) years from the anticipated start date of June 22, 2020. The bulk of the fieldwork by the Camp Fire Hazard Tree Contractors is anticipated to take approximately 270 days to complete, with residual field work lasting another 90 days, and office and audit support until the end of the respective contract terms. The services sought in this Contract are expected to terminate upon submission of all reimbursement request(s) from CalRecycle and/or CalOES to FEMA, which will be facilitated by the awarded Contractor. Submission of all reimbursement request(s) from CalRecycle and/or CalOES to FEMA shall be completed prior to but not later than one (1) year of completion of field work by the Camp Fire Hazard Tree Contractors.

## Process Type

Modified Request for Proposal (RFP) (Primary Method).

## Process Schedule

This process will be conducted according to the following tentative schedule where all times are Pacific Time.

| Advertisement Date | May 11, 2020 |
| --- | --- |
| Written Questions Due by 11:00 a.m. | May 15, 2020 |
| Submittals Due by 2:00 p.m. | June 5, 2020 |
| Cost Proposal Opening at 10:00 a.m. | June 12, 2020 |
| Post Notice of Intent to Award Anticipated Start Date | June 15, 2020 June 22, 2020 |

# Section II 	Rules and Conditions

## Introduction

There are conditions that this RFP, submitting Proposers, proposals and the resulting Agreements are subject to, and/or with which they must comply.

## Commitment

Upon submittal of a Proposal, the Contractor has committed to comply with the following requirements:

- All items noted in RFP documents

- Special Terms and Conditions, which are included in the attached sample contract.

- General Terms and Conditions (GTCs) and Contractor Certification Clauses (CCCs) are both available for viewing at:

https://www.dgs.ca.gov/OLS/Resources/Page-Content/Office-of-Legal-Services-Resources-LIst-Folder/Standard-Contract-Language

- FEMA Public Assistance Program Clauses, which are included in the sample Agreement attachment.

The above terms, conditions, and/or requirements are not subject to negotiation.  Any Proposer that reserves a right to negotiate or expresses any exception to the above terms, conditions, and/or requirements will be disqualified.

If the Proposer fails to meet any of the requirements or comply with CalRecycle requests, CalRecycle can reject, disqualify, or remove the firm from the process. CalRecycle is not committed to award an Agreement resulting from this RFP.

## Antitrust Claims

In submitting a Proposal Package to a public purchasing body, the Proposer offers and agrees that if the Proposal Package is accepted, it will assign to the purchasing body all rights, title, and interest in and to all causes of action it may have under Section 4 of the Clayton Act (15 U.S.C. Sec. 15) or under the Cartwright Act (Chapter 2 [commencing with Section 16700] of Part 2 of Division 7 of the Business and Professions Code), arising from purchases of goods, materials, or services by the Proposer for sale to the purchasing body pursuant to the Proposal Package. Such assignment shall be made and become effective at the time the purchasing body tenders final payment to the Proposer.  (See Government Code section 4552.)

If an awarding body or public purchasing body receives, either through judgment or settlement, a monetary recovery for a cause of action assigned under this chapter, the assignor shall be entitled to receive reimbursement for actual legal costs incurred and may, upon demand, recover from the public body any portion of the recovery, including treble damages, attributable to overcharges that were paid by the assignor but were not paid by the public body as part of the Proposal Package price, less the expenses incurred in obtaining that portion of the recovery. (See Government Code section 4553.)

Upon demand in writing by the assignor, the assignee shall, within one year from such demand, reassign the cause of action assigned under this part if the assignor has been or may have been injured by the violation of law for which the cause of action arose and (a) the assignee has not been injured thereby, or (b) the assignee declines to file a court action for the cause of action. (See Government Code section 4554.)

## Contractor’s Cost

All costs resulting from the Contractor’s participation in the RFP process are at the firm’s expense. No costs incurred by the Contractor participating in the RFP process will be reimbursed by CalRecycle.

## Information

All materials submitted in response to this RFP will become the property of CalRecycle and, as such, are subject to the Public Records Act (Government Code sections 6250 et seq.). CalRecycle will disregard any language purporting to render all or portions of any bid package confidential.

All information obtained or produced during the course of the Agreement will be made available to CalRecycle.

Any information obtained or produced during the course of the Agreement that qualifies as confidential or a trade secret(s) under the Public Records Act (PRA) or the Public Contract Code (PCC) and is thus exempt from disclosure under those statutes must so be marked by the proposer prior to submission to CalRecycle. Any claims of confidentiality or trade secret(s) except as to information that qualifies as such under the PRA or PCC may result in disqualification.

CalRecycle will hold information obtained or produced during the course of the Agreement deemed confidential or trade secret(s) by the proposer to the extent allowable by the California Public Records Act and the Public Contract Code.

## Written Questions

Proposers needing clarification of the requirements of this solicitation may submit questions to CalRecycle’s Contracts Unit. All inquiries must be received no later than 11:00 a.m. on May 15, 2020 regardless of postmark. If the inquiries are faxed, then the time and date on the fax must not be later than the due date and time.

Questions, suggestions or objections regarding the content of this solicitation, including but not limited to the purpose, scope of work, etc., not submitted by the deadline for questions shall be deemed waived and may not be raised at a later time.

Oral communications with CalRecycle officers and employees shall be non-binding on the State and shall in no way excuse the Proposer of any obligations as set forth in this package.

All questions or inquiries regarding this solicitation shall be submitted using the contact information provided in Section I.

E-mails and/or faxes should be clearly marked “Questions Relating to SOLICITATION DRR19104”.

The questions and answers will be published in an Addendum to the RFP (see below, Addenda).

## Addenda

CalRecycle reserves the right to amend, alter, or change the rules and conditions of this RFP.

Any ambiguity, conflict, discrepancy, omission, or other error discovered in the RFP should immediately be reported to CalRecycle.

## Modification of Submittals

A Proposal submitted prior to the submittal deadline, can be withdrawn or modified by the submitting proposer. The proposer must:

- Provide a written request

- Identify the requesting individual and their association to the proposer

A Proposal cannot be withdrawn for modification after the submittal deadline has passed.

## Errors in Submittals

An error in a Proposal package may be cause for rejection of that Proposal.

CalRecycle may make certain corrections, if the Proposer’s intent is clearly established based on review of the complete proposal.

## Unreliable List

Any contractor or subcontractor currently on CalRecycle’s Unreliable list is ineligible to apply for or participate in this contract.

## Suspension and Debarment

This contract is a covered transaction for purposes of 2 C.F.R. pt. 180 and 2 C.F.R. pt. 3000. As such the contractor is required to verify that none of the contractor, its principals (defined at 2 C.F.R. § 180.995), or its affiliates (defined at 2 C.F.R. § 180.905) are excluded (defined at 2 C.F.R. § 180.940) or disqualified (defined at 2 C.F.R. § 180.935).

The contractor must comply with 2 C.F.R. pt. 180, subpart C and 2 C.F.R. pt. 3000, subpart C and must include a requirement to comply with these regulations in any lower tier covered transaction it enters into.

This certification is a material representation of fact relied upon by CalRecycle. If it is later determined that the contractor did not comply with 2 C.F.R. pt. 180, subpart C and 2 C.F.R. pt. 3000, subpart C, in addition to remedies available to the State of California or CalRecycle, the Federal Government may pursue available remedies, including but not limited to suspension and/or debarment.

The bidder or proposer agrees to comply with the requirements of 2 C.F.R. pt. 180, subpart C and 2 C.F.R. pt. 3000, subpart C while this offer is valid and throughout the period of any contract that may arise from this offer. The bidder or proposer further agrees to include a provision requiring such compliance in its lower tier covered transactions.

## Electronic Waste Recycling

If the Contractor or any subcontractors participate in activities that result in the disposition of electronic components, they will comply with the provisions of PRC Chapter 8.5.

## Use Tax

If, during the course of the agreement, the Contractor will be involved in the re-sale of goods to the State, they must comply with the requirements of section 6452.1, 6487, 6487.3, 7101, and 18510 of the Revenue and Taxation Code, in addition to section 10295.1 of the Public Contract Code.

## Subcontractors

All subcontractors identified in the proposal, must be experts in their respective disciplines and capable of performing the tasks for which they are hired.

If awarded the Agreement, the Contractor must use all of the SB and DVBE firms identified on the Bidder Declaration (Attachment C) form.

Contractor understands and agrees that should award of this contract be based in part on their commitment to use the Disabled Veteran Business Enterprise (DVBE) subcontractor(s) identified in their proposal, per Military and Veterans Code 999.5 (e), a DVBE subcontractor may only be replaced by another DVBE subcontractor and must be approved by the Department of General Services (DGS). Changes to the scope of work that impact the DVBE subcontractor(s) identified in the proposal and approved DVBE substitutions will be documented by contract amendment.

Failure of Contractor to seek substitution and adhere to the DVBE participation level identified in the proposal may be cause for contract termination, recovery of damages under rights and remedies due to the State, and penalties as outlined in M&VC § 999.9; Public Contract Code (PCC) § 10115.10, or PCC § 4110 (applies to public works only).

CalRecycle reserves the right to approve substitutions of subcontractors, as long as, certified business participation levels remain unchanged.

## Recycled-Content Certification

The Proposer receiving award of this Contract will be required to report all State Agency Buy Recycled Campaign (SABRC) reportable purchases and the recycled content of those purchases. The sample Agreement, Attachment K, contains this form (CalRecycle 74C) and is required to be submitted with each invoice or annually as determined by the CalRecycle Contract Manager.

## Payments to the Contractor

Payments to the Contractor by CalRecycle will be made in arrears.  Services rendered by the Contractors must be identified on an invoice, to be billed monthly in arrears.

# Section III 	Proposal Submittal Requirements

## Introduction

Failure to follow the instructions contained in this document may be grounds for rejection of a Proposal.

CalRecycle may reject any Proposal if it is conditional, incomplete or contains irregularities.

CalRecycle may waive an immaterial deviation in a Proposal, if deemed in the best interest of CalRecycle.

## Deadline

The Proposal Package must be received by CalRecycle, at the address listed in Section I, Overview by 2:00 p.m. on June 5, 2020.

Proposals received after the deadline will be considered late and returned to the Proposer unopened.

## Addressing

The proposal package must clearly state that it is in response to this RFP and note the RFP number listed with the direction of “Mailroom – do not open.”

## Number of Copies

The Proposer is required to submit all required documents in the following format:

- One original, non-bound hard copy marked “Original” (Do not include Cost Proposal Sheet in this set)

- One original signed Cost Proposal Sheet in a separate sealed envelope marked “Proposal Cost-Do Not Open”

- One electronic copy on USB flash drive viewable by Adobe Acrobat Reader. The entire proposal, including any attachments, must be saved as a single document, but do not include Cost Proposal Sheet in the electronic copy.

It is the submitting Proposer’s responsibility to ensure that the electronic copy is formatted so that common PDF readers, such as Adobe Acrobat Reader, may be utilized and readily readable by CalRecycle staff.

## Document Printing

This requirement is being waived during COVID-19.

## Cover Letter

The cover letter shall be signed by an individual who is authorized to bind the Proposer and shall indicate that person's title or position. The cover letter must be on the Proposer's company letterhead and contain the following information:

- Name and address of the Proposer submitting qualifications;

- Proposer’s Headquarters for purposes of this agreement, if awarded;

- Name, telephone number, and e-mail address of a person who can be contacted if further information is required;

- Name, title, address, telephone number, and e-mail address of individual(s) with authority to execute a binding Agreement on behalf of the Proposer;

- Statement that the Proposer will have qualified personnel available to meet the service;

- Statement stating that the Contractor and any Subcontractors to be used during the performance of the contract are eligible to contract with the State of California, pursuant to PCC 10286;

- Statement verifying that none of the Contractor, its principals, or its affiliates are excluded or disqualified (per the Suspension and Debarment clause of Exhibit G); and

- List of Contractor’s and any subcontractor(s’) business names, identification of certified SB status, if applicable, and corresponding OSDS Reference number(s) issued to the certified SB by the DGS.

## Table of Contents

The information must be organized as presented with corresponding page references.

## Summary

The Proposer must include a brief overview of the project and summarize the Proposer’s approach to the work.

## Methodology

The proposal must include a Staffing Work Plan describing the methods to be employed to accomplish the contract activities in Section VI Description of Work. The methodology must be described in sufficient detail to allow CalRecycle staff to evaluate the methods and must address all tasks and items in the Scope of Work. The description must include not only what work will be performed, but how it will be performed, where it will be performed, and how it will be managed in a way that meets Federal Emergency Management Agency (FEMA) debris removal standards and Timber Harvest Plan and/or Waiver requirements.

The personnel described in the Scope of Work outlines the anticipated roles and responsibilities of each of the required staff necessary for completing the task requirements.

Each proposal, at a minimum, shall include the following:

- A written narrative describing the method or manner in which the Proposer intends

to satisfy the requirements of the Scope of Work.

- A description of the Proposer’s experience in providing tree and/or debris removal operations financial and administrative review or similar services as outlined in the Scope of Work including specific experience with California Governor’s Office of Emergency Services (Cal OES) and/or Federal Emergency Management Agency (FEMA) compliance on Cal OES and/or FEMA reimbursable Hazard Tree Removal projects. The description should also include experience with the National Incident Management System (NIMS) and specific Incident Command System (ICS) experience. The Proposer may also include specific experience in providing similar services for other state and/or local agencies.

- An organizational chart to show the project positions and corresponding ICS personnel and subject matter experts (SMEs) that shall be responsible for providing the services.

- Professional resumes for key project personnel, including one Project Manager, Finance & Administration Chief, Deputy Finance & Administration Chiefs, Data Management Professionals, Finance Assistants, and Accounting and Administrative Staff.

The Finance Chief shall be deployed within one (1) week of the Contractor’s notice to proceed. The other listed staff shall be deployed, as provided in the Work Plan submitted with this Proposal and approved by the IMT and phased in within a 2-3 week period of the Contractor beginning work. All Proposer field staff shall receive a 2-3 day training from the IMT to provide background to the operation, minimum safety awareness training, and to learn how the program will be implemented in the field.

## Organization

Provide a brief description of the organization’s services and activities, including:

- Date of establishment

- History

- Location

- Any known conflicts of interest

## Qualifications and Resources

As demonstrated by resumes and references, the Proposer and any subcontractors must have the experience, qualifications, and resources to perform the required tasks of the project.

As demonstrated by resumes and references, the Proposer must be able to provide all financial and administrative services relating to contractual, change order processing and management, invoice review and reconciliation and documentation management for each of the Camp Fire Tree Removal Contractors, as directed by the CalRecycle Contract Manager. The Contractor must provide resumes for key positions, including the Project Manager, Finance & Administration Chief, Deputy Finance & Administration Chiefs, Data Management Professionals, Finance Assistants, and Accounting and Administrative Staff.

These resumes shall include, at a minimum:

•	Work experience (including similar project experience summaries)

•	Demonstrated knowledge of finance and accounting means and methods

•	Educational Background

•	Appropriate licensing

These key staff must be licensed or certified to provide financial management and administrative services relating to local, state and/or federal disaster recovery projects demonstrating successful maximized reimbursement for completed federal operations (if any) (Ideally, but not necessarily including hazard tree removal and/or hazard tree and debris removal projects). Some examples of acceptable licenses or certifications include, as appropriate to the position assigned in the Organizational Chart, one or more of the following:

- Certified Public Accountant

- Certified Construction Auditor

- Construction Control Professional

- Certified Management Accountant

- Certified Fraud Examiner

- Certified Bookkeeper

- Certified Inspector General

- Certified Inspector General Auditor

- Certified Inspector General Investigator

- Certified Information Technology Professional

- Attorneys in good standing with the State Bar of California

- Other financial or auditing credential approved by the Contract Manager

Each Proposal must include a description of these and other supporting resources proposed to be used on the project while demonstrating an individual or team members’ abilities to perform the work.

## References

The Proposer’s team must provide a minimum of three (3) verifiable references and/or experience that support the above qualifications.

CalRecycle reserves the right to seek references in addition to the client references provided by the Proposer, as it deems necessary.

If a reference or project experience is unable to be verified, it may be disregarded. Because of the extremely short period for proposal evaluation, CalRecycle reserves the right not to disqualify a proposal if some references cannot be verified in the time scheduled.

## Samples of Written Work

The Proposal must include a copy of a final report from a project that is similar in nature to the proposed project.

## Contractor Eligibility

The Proposer must include a written declaration, stating that the Contractor and any Subcontractors to be used during the performance of the contract are eligible to contract with the State of California, pursuant to PCC section 10286.1. Statement may be included in the cover letter.

## Licenses

The Proposer and any Subcontractors shall be individuals or firms qualified to do business in California. The Proposal must include the following required documentation:

- A copy of the Proposer’s (and any Subcontractors’) active business registrations with the California Secretary of State.

- A copy of the Proposer’s (and any Subcontractors’) bona fide professional registrations, proving good standing, with the California Department of Consumer Affairs, the State Bar of California, or other applicable State licensing agency.

- A copy of all certifications and training referenced by the Proposer.

## California Only Restriction

For DRR19104 Finance and Administrative Services Management for the Camp Fire RFP, a new restriction will be placed on Proposers. To be eligible for consideration, Proposers must be certified as a California-based entity. Proposers must complete Attachment J: California Only Restriction form thoroughly, from Sections 1 through 4, or Proposers will be deemed ineligible for consideration for DRR19104. Attachment J and all supporting documents must be submitted along with the Proposal package by the deadline set in Section 1 Overview Process Schedule.

(1) A business or corporation whose principal office is located in California, and the owners, or officers if the entity is a corporation, are domiciled in California; or

(2) A business or corporation that has a major office or manufacturing facility located in California and that has been licensed by the state on a continuous basis to conduct business within the state and has continuously employed California residents for work within the state during the three years prior to submitting a bid or proposal for a state contract.

If any subcontractors are utilized, subcontractors must also meet the same residency requirements as the Prime Contractor. Contractor must certify under penalty of perjury that it is a California Contractor, and that its subcontractors also meet at least one of the definitions above. Refer to Attachment J to fulfill this requirement.

## Small Business (SB) Preference

The following information shall apply to both SBs and Micro Businesses (MB).

Any Proposer competing in this process as a California Certified Small Business (SB) or Micro Business (MB), or as a non-SB certifying to subcontract a minimum of 25% of the total contract services to a California Certified SB or MB, will receive a five percent (5%) preference. Certification must be provided by the Department of General Services (DGS), Procurement Division (PD), Office of Small Business and DVBE Services (OSDS). CalRecycle will apply the preference per State law and as described on the DGS website at http://www.dgs.ca.gov/pd/Programs/OSDS.aspx .

A five percent (5%) preference is available to a non-small business claiming twenty-five percent (25%) California certified small business subcontractor participation. If claiming the non-small business subcontractor preference, the Proposal response must include a list of the small business(es) with which you commit to subcontract in an amount of at least twenty-five percent (25%) of the net Proposal price with one of more California certified small businesses. Each listed certified small business must perform a "commercially useful function" in the performance of the contract as defined in Government Code section 14837(d)(4).

The required list of California certified small business subcontracts must be attached to the Proposal response and must include the following: 1) subcontractor name, 2) address, 3) phone number, 4) a description of the work to be performed and/or products supplied, 5) and the dollar amount or percentage of the net Proposal price (as specified in the solicitation) per subcontractor.  Use the Bidder Declaration form to report this information.

Proposers claiming the five percent (5%) preference must commit to subcontract at least twenty-five percent (25%) of the net Proposal price with one or more California certified small businesses. Completed certification applications and required support documents must submitted to the office of Small Business and DVBE Certification (OSDC) no later than 5:00 p.m. on the Proposal due date, and the OSDC must be able to approve the application as- submitted. Questions regarding certification should be directed to the OSDC at (916) 375-4940. In no event shall the SB preference or non-SB subcontracting preference exceed $50,000 in any single Proposal.

The preference is applied during the evaluation process and is only applied for responsive Proposals from responsible Proposers proposing the percentage of SB participation for the incentive specified above. The SB preference will be applied when a responsible Proposer that is not a CA certified SB or a non-SB claiming 25% CA certified SB subcontractor participation submits the lowest responsive Proposal.

For award based on low price, the preference is applied by reducing the Proposal price by the amount of incentive as computed from the lowest responsive and responsible Proposal price. The computation is for evaluation purposes only. Application of the incentive shall not displace an award to a small business with a non-small business.

A copy of the Proposer’s SB certification should be included with the Proposal Package.

If the Proposer makes a commitment to achieve small business participation, then the Proposer, if awarded this contract, must within 60 days of receiving final payment (or within such other time period as may be specified elsewhere in this Contract) report to the awarding department the actual percentage of small business participation that was achieved (Govt. Code § 14841). Refer to Attachment D to fulfill this requirement.

## Disabled Veterans Business Enterprise (DVBE) Incentive

Any Proposer competing in this process as a California Certified Disabled Veterans Business Enterprise, or as a non-DVBE certifying to subcontract a minimum of 3% of the total contract services to a California Certified DVBE will receive an incentive as shown below:

- Five (5%) and above participation level = Proposal will receive five percent (5%) 
incentive.

- Four (4%) participation level = Proposal will receive two percent (2%) incentive.

- Three (3%) participation level = Proposal will receive one percent (1%) incentive.

Certification must be provided by the Department of General Services (DGS), Procurement Division (PD), Office of Small Business and DVBE Services (OSDS).

A five percent (3-5%) Proposal incentive is available to a non-DVBE claiming a minimum of three percent (3%) California certified DVBE subcontractor participation. If claiming the non-DVBE subcontractor incentive, the Proposal response must include a list of the DVBE(s) with which you commit to subcontract in an amount of at least three percent (3%) of the net Proposal price with one of more California certified DVBEs. Each listed certified DVBE must perform a "commercially useful function" in the performance of the contract as defined in Government Code section 14837(d)(4).

The required list of California certified DVBE subcontracts must be attached to the Proposal response and must include the following: 1) subcontractor name, 2) address, 3) phone number, 4) a description of the work to be performed and/or products supplied, 5) and the dollar amount or percentage of the net Proposal price (as specified in the solicitation) per subcontractor.  Use Attachment B to report this information.

Proposers claiming incentive must commit to subcontract at least three percent (3%) of the net Proposal price with one or more California certified DVBEs. Completed certification applications and required support documents must submitted to the office of Small Business and DVBE Certification (OSDC) no later than 5:00 p.m. on the Proposal due date, and the OSDC must be able to approve the application as- submitted. Questions regarding certification should be directed to the OSDC at (916) 375-4940.

The incentive is applied during the evaluation process and is only applied for responsive Proposals from responsible Proposers proposing the percentage(s) of DVBE participation for the incentive(s) specified above.

For award based on low price, the incentive is applied by reducing the Proposal price by the amount of incentive as computed from the lowest responsive and responsible Proposal price.  The computation is for evaluation purposes only.  Application of the incentive shall not displace an award to a small business with a non-small business.

A copy of the Proposer’s DVBE certification should be included with the Proposal Package.

For information on locating DVBE resources please go to the following website http://www.dgs.ca.gov/pd/Programs/OSDS.aspx

A copy of the Proposer’s DVBE certification should be included with the Proposal Package.

If awarded, the Proposer who has made a commitment to achieve disabled veteran business enterprise (DVBE) participation, must within 60 days of receiving final payment under this agreement (or within such other time period as may be specified elsewhere in this agreement) certify in a report to the awarding department: (1) the total amount the prime contractor received under the contract; (2) the name and address of the DVBE(s) that participated in the performance of the contract; (3) the amount each DVBE received from the prime contractor; (4) that all payments under the contract have been made to the DVBE(s); and (5) the actual percentage of DVBE participation that was achieved. A person or entity that knowingly provides false information shall be subject to a civil penalty for each violation (Military & Veterans Code (M&VC) § 999.5(d)).  Refer to Attachment D to fulfill this requirement.

## Maximum Combined Preferences and Rules for Award

In combination with any other preferences (SB or DVBE participation) the maximum limit of the combined preferences is 15% of the bid amount and, in no case, more than $100,000.00 per solicitation.

Preference programs for the non-SB subcontracting preference cannot displace a direct award to a certified SB. In the event of a tie between a SB and a firm that is SB and DVBE, the award shall be made to the firm that is SB and DVBE.

# Section IV 	Cost Proposal Submittal

## Overview

The Cost Proposal Sheet must be submitted in a separate, sealed envelope by the due date identified in the Schedule of Section I.

The envelope must read “Proposal Cost-Do Not Open”.

## Cost Breakdown

The Cost Proposal must specify the total cost and include detailed project costs, as required in the Cost Proposal Sheet. The winning proposer’s invoices must be itemized as shown in the submitted cost sheet.

The costs identified, should take into consideration the length of the contract, rise in salaries and administrative overhead costs.

The Cost Proposal Sheet is a self-contained document for purposes of evaluating whether all information required by the RFP has been submitted and determining lowest cost. Therefore, all information must be included on the Cost Proposal Sheet. Reference by incorporation to the proposal is not acceptable.

The rates identified on the Cost Proposal Sheet may not be changed and will remain in effect for the life of the Agreement.

The rates on the Cost Proposal Sheet represent the rate the Contractor will be paid for each hour of work. The hourly rate shall be inclusive of all pre-planned shutdowns, non-working days and holidays, straight time, overtime, and double time labor per day, cameras, computers, cell phones, navigation devices, tablets, vehicle, air fare, lodging, per diem, travel, overhead, other costs of doing business, and profit for each hour of work, including overtime, indicating the proposed rates of reimbursement for the project. Overhead, as used herein, includes administrative support, fringe benefits, and home office costs and does not include field costs to support the tree removal operations as directed by the IMT. These items cannot be invoiced separately.

The Cost Proposal Sheets will be compared on the basis of the Total Estimated Project Costs (taking into consideration the combined preferences, if any) to determine the lowest cost proposal among all proposals receiving passing scores.

# Section V 	Evaluation and Selection

## Introduction

CalRecycle will perform a Pre-Qualification Evaluation process to ensure that the Proposer has included all required documentation in the Proposal submittal.

If a proposal package does not meet all of the requirements set forth in this RFP, it will be considered non-responsive and rejected from further competition.

Those Proposer’s submittals that pass this review will be forwarded to the Selection Committee for Evaluation.

## Selection Process

The Selection Committee will evaluate and score all proposals, passing the Pre-Qualification Evaluation, utilizing the Scoring Criteria identified in this RFP. Only those that receive a score of at least the minimum requirement identified on the Scoring Sheet will advance to the cost opening and be eligible to be awarded a contract. The qualified cost proposals (sealed) will be opened publicly at the CalEPA building at 1001 I Street, Sacramento, CA at the time set in Section I Overview, Process Schedule. Interested parties are advised that CalRecycle will live-webcast the Cost Proposal Opening on Friday, June 12, 2020 beginning at 10:00 a.m. The live-webcast will be viewable at https://video.calepa.ca.gov/. Any changes will be issued in an Addendum.

## Grounds for Rejection

All proposals may be rejected whenever the determination is made that the proposals received are not competitive, including but not limited to, when the costs are not reasonable, when the cost exceeds the amount expected, or other indicators of anticompetitive bidding practices which would result in contract costs that are not in the best interest of CalRecycle.

Additionally, a proposal may be rejected if any of the following occur:

- It is received after the due date and time for submittal

- The proposal cost submittal is unsigned

- Duplicative staff from other current fire debris removal projects are proposed for primary staff positions within the Proposer’s team

- The proposal cost is not prepared as required by the RFP

- The Proposer has been prohibited from contracting with the State by the Department of Fair Employment and Housing

- The Proposer has received a substantive negative contract performance from the State

- Any items required by the RFP are not included with the submittal

- The Proposer does not meet the definition of a California Contractor

No proposal may be rejected arbitrarily or without reasonable cause.

## Award of Agreement

The award of this Agreement will be to the lowest responsive responsible Proposer meeting all of the RFP requirements.

In the event of a tie, CalRecycle will utilize a tie breaker to determine the winning Proposer. The tie breaker will be determined based on which proposer has the most SB and DVBE participation identified in Attachment C.

CalRecycle reserves the right to not award an Agreement.

## Notice of Intent to Award

CalRecycle will post a Notice of Intent to Award this Contract as soon as possible after the Cost Proposal opening. This notice will be posted for five (5) working days, but because of the emergency situation CalRecycle may move forward with contract award during the 5-day period, subject to the protest procedure discussed below.

Notice of the intent to Award will be posted on CalRecycle’s website at www.CalRecycle.ca.gov/contracts and at the headquarters building noted in Section I.  It is the Proposer’s responsibility to check one of these locations for a copy of the Notice of Intent to Award.

## Rejection of Award

If the Proposer fails to enter into a satisfactory Agreement within a reasonable timeframe after the award is made, CalRecycle may deem that the Proposer has rejected the award.

CalRecycle reserves the right to disqualify the awardee and award the Agreement to the next highest ranked Proposer.

CalRecycle will notify the rejected highest ranked Proposer at least one (1) day prior to the award being made, of the decision not to award the agreement.

## Protest of Award

A Proposer may protest the proposed award by filing an official protest with the Department of General Services. The protest must be filed after the notice of intent to award the contract, but before the actual award.

Within five (5) working days of the initial protest filing, the Proposer must submit a detailed written statement with information that supports that the Proposer would have been awarded the contract and the grounds for that position.

Because of the necessity to begin fire-damaged tree removal immediately, the Agreement may be awarded prior to a decision on the filed protest. In the event that the Department of General Services finds that the contract was awarded incorrectly, the contract may be terminated and awarded to the protestant, terminated and resolicited by CalRecycle, or simply terminated, at the sole discretion of CalRecycle.

The protest documents should be sent via registered mail to the following parties:

Department of General Services

Office of Legal Services

Attn: Protest Coordinator

707 Third Street, Suite 7-330

Sacramento, CA  95605

Fax (916) 376-5088

Department of Resources Recycling and Recovery

Attn: Contracts Unit

1001 I Street, MS-19A

Sacramento, CA  95814

Fax (916) 319-6527

Email contracts@calrecycle.ca.gov

# Section VI 	Description of Work

## Work to be Performed

The Contractor (also referred to as “Finance and Administrative Services Contractor”) shall perform all financial and administrative tasks relating to oversight of Camp Fire Hazard Tree Removal Contractors issued tickets and submitted invoices, as directed by the CalRecycle Contract Manager. The Contractor shall support CalRecycle’s Contract Manager by providing continuous, ongoing, detailed contract compliance monitoring & assurance of the Camp Fire Hazard Tree Contractors’ compliance with the financial terms and conditions of the contracts between CalRecycle and each respective Camp Fire Hazard Tree Contractor. Specifically, the Contractor shall provide the following services:

- Project Documentation: Collect, develop, draft, edit, circulate for signatory authorization, manage, organize, maintain, and store all Camp Fire Hazard Tree Contractors’ contract, invoice, and other pertinent documentation, which may be required by FEMA in support of Incident expense reimbursement (Project Documentation). Examples of Project Documentation include, but are not limited to, work orders, change orders, 214 Forms, invoices and related supporting information, incident reports, damage claims, electronic mail, meeting minutes, project descriptions, data, photographs, videos,  and all other contract related decisions. The Contractor may also be requested to similarly collect and manage 214 Forms generated by CalRecycle staff and other State Agency employees and/or Contractors.

- Document Control: Establish, organize, maintain, and provide an information management system for ultimate use and ownership by CalRecycle to manage and maintain all Project Documents and data between the Camp Fire Hazard Tree Contractors, the Assessment and Monitoring Contractor, and CalRecycle and its designated other State Agency staff (if any), for CalRecycle’s record and to maximize potential FEMA reimbursement.

- Cost Validation: Provide validation and verification of all costs claimed on all invoices submitted to CalRecycle by the Camp Fire Hazard Tree Contractors. Cost validation shall include establishing a cost tracking management database for ownership and use by CalRecycle which compares and reconciles invoice amounts against the supporting field tickets issued by the Assessment and Monitoring Contractor, for the Hazard Tree Removal Contractors, and other supporting documentation. Also validate and verify the Assessment and Monitoring Contractor time invoiced versus reported on the 214 Forms and other supporting documentation. CalRecycle’s Finance & Administration Consultant shall give priority review to all tribal monitoring costs, if applicable. Specifically, within ten (10) business days of receipt of each tribal monitoring invoice from the CalRecycle Tribal Monitoring Lead, the Finance & Administration Consultant shall complete its review of the tribal monitoring invoice and issue a Payment Recommendation Report, or shall provide written notice of dispute to the CalRecycle Tribal Monitoring Lead and the Contract Manager.

- Budget Tracking & Reporting: For each of the three (3) Camp Fire Hazard Tree Contractors, independently collect, manage and track invoice payment amounts, payments made by the State Controller’s Office, work order numbers, change order numbers, retention amounts, projected remaining budget amounts, other relevant invoice information, and maintain all invoice documentation, cost tracking, budget analyses, and budget projections. The Finance and Administrative Services Contractor shall provide the following items:

  - Daily Budget Status Reports for each of the three (3) Camp Fire Hazard Tree Contractors and the Finance and Administrative Services Contractor to the CalRecycle Contract Manager or their designee(s). The daily budget status reports shall include tallies, costs, projections, invoice progress reports, and evaluation of integrity controls and recommendations for each respective Camp Fire Hazard Tree Contractor;

  - Monthly Budget Status Reports, due at the first of each month, which summarize the previous months’ daily budget status reports and make budget projections through the end of each of the three (3) Camp Fire Hazard Tree Contractors’ contract terms; and

  - Provide the ability for the CalRecycle Contract Manager or their designee(s) to create on-demand budget reports based upon data collected by the Finance and Administrative Services Contractor.

- FEMA Deliverables: Facilitate maximum reimbursement from the Federal Emergency Management Agency (FEMA) for Camp Fire Hazard Tree Contractor costs, and Finance and Administrative Services Contractor costs submitted to and paid by CalRecycle, including facilitating the submission of reimbursement and information request(s) on behalf of the State (i.e., CalRecycle and/or CalOES) to FEMA;

- Integrity Controls: Develop and implement recommended integrity controls including, fraud prevention and detection measures and protocols, identify potential conflicts of interests, for each of the three (3) Camp Fire Hazard Tree Contractors and the Finance and Administrative Services Contractor, as directed by the CalRecycle Contract Manager;

- Administrative Record: Compile, organize, maintain, and archive a complete administrative record for the Camp Fire Hazard Tree Removal Project that shall be the ultimate property of CalRecycle, at the direction of the CalRecycle Contract Manager;

- Financial Report: Prepare a financial report that includes total costs incurred in the program and information for each individual property within the Town of Paradise (Town) separate from those within Butte County (County) and segments of rights of way also separating those segments within the Town and within the County in a manner and level of detail acceptable to the CalRecycle Contract Manager. The acceptable level of detail in Financial Reports includes itemized expenses incurred, timeframe in which the work occurred, and related supporting documents, for each segment of the public right of way and private property (Assessor’s Parcel Number – APN) separated between Town and County. The Financial Reports shall be organized in a manner readily usable to multiple audiences including, but not limited to: public and private property owners, CalRecycle, CalOES, FEMA, and the general need of insurers for use in insurance cost reconciliation. A mockup of a draft financial report shall be provided to the Contract Manager no later than November 1, 2020, for purposes of approving the report format and supporting level of supporting documentation. The draft financial report shall be provided to the Contract Manager within two (2) months of receipt of the final Camp Fire Hazard Tree Contractor invoice for final review and comment. The final financial report shall be due within one (1) month of receiving CalRecycle Contract Manager comments on the draft, but no later than the end date of this Contract.

- After Action Meeting and Recommendations: Participate in an after action meeting, facilitated by the Assessment and Monitoring Contractor, summarizing the project with CalRecycle staff and other consultants, contractors, and stakeholders to evaluate the overall project and recommend improvement to the means and methods of the project. The after action meeting shall address key findings and recommendations made in a summary report including a review of the Monthly Budget Status Reports. The summary report will include an improvement plan matrix for CalRecycle to track improvement actions. The final report will include an evaluation of best management practices instituted for this incident. The report will include a comparison to historical similar or comparable incidents to demonstrate how CalRecycle continues to, or should best, enhance the effectiveness and efficiencies of their emergency recovery operations. The Contractor shall also be available to meet, answer questions, and provide records requested by third party auditors.

Roles/Staffing

CalRecycle currently anticipates the following positions necessary for the Hazard Tree Removal operation. In consultation with the Contract Manager, the Finance and Administrative Services Contractor shall reduce the number of its personnel towards the conclusion of operations due to diminished workload. Typical tasks to be performed under this Contract shall include, but are not limited to:

- Provide one (1) Project Manager. The Project Manager is responsible for overseeing the operations of the Contractor’s staff deployed pursuant to this Contract. This position is not necessarily a full-time position but is dedicated to make sure that the operation has sufficient staff, equipment and materials to complete the work as defined by the Incident Commander, Cal OES, and the CalRecycle Contract Manager.

- Provide one (1) Finance & Administration Chief (FC), per the Incident Command System (ICS) model. The FC is responsible for all of the financial and cost analysis and cost efficiency aspects of the tree removal operations. These include Camp Fire Hazard Tree Contractor Agreement negotiation(s) (if appropriate), recording or auditing personnel and equipment time, documenting and processing claims for accidents or injuries occurring at the incident, and keeping a running tally of the costs associated with the incident. The FC is also responsible for reviewing and auditing the Camp Fire Hazard Tree Contractors’ invoices to make sure that they are accurate, defendable, and reimbursable by the state and federal (if applicable) agencies supplying disaster relief funding. The FC reports to the Project Manager.

The FC will work cooperatively in support of the incident requirements as defined by CalRecycle FC and Contract Manager. CalRecycle will likely use the Contractor’s FC as support to CalRecycle’s own FC but requires the Contractor’s FC to be fully qualified to assist and even take over the role on as as-needed basis. The Contractor may be required to provide (but not be limited to) the following services:

  - Ensure compliance with the terms and conditions of the contracts between CalRecycle and the respective Camp Fire Hazard Tree Contractors;

  - Serve as the primary contact and coordinator for the activities of all Contractor Deputy Finance Chiefs and their subordinates;

  - Prepare or support CalRecycle staff in the solicitation of the Camp Fire Hazard Tree Contractor Agreements;

  - Support CalRecycle staff in the oversight and implementation of the Camp Fire Hazard Tree Contractor Agreements;

  - Assist CalRecycle staff in setting up the Camp Fire Hazard Tree Contractor Agreements, and their subcontractors’ invoice requirements to provide ease of invoice review and cost tracking of hazard tree removal operations conducted per segment of public right of way or private property to best meet the needs of CalRecycle and the IMT and to best facilitate state and/or Federal (if applicable) reimbursement. This includes developing, organizing, maintaining, and updating an invoice tracking database. This support may take place remotely, in the Butte County field office, or at CalRecycle’s headquarter offices in Sacramento;

  - Assist CalRecycle staff in the review and processing of Camp Fire Hazard Tree Contractor invoices for payment in compliance with the Prompt Payment Act and all other applicable laws. This support may take place remotely, in the Butte County field office, or at CalRecycle’s headquarter offices in Sacramento;

  - Assist CalRecycle in assembling and assessing Camp Fire Hazard Tree Contractors’ Agreements and Assessment and Monitoring Contractor Agreement correspondences. This includes assistance in responding to Contractors’ requests for information, requests for changes in scope of work, damage claim allegations, notices of potential claims, and claims review, assessments, and recommendations;

  - Develop and Implement integrity controls including, fraud prevention and detection measures and protocols; and

  - Direct and oversee the preparation of periodic status budget reports, draft and final financial reports of the Camp Fire Hazard Tree Contractor contracts identifying risks and recommendations to manage those risks.

The Contractor’s FC will work cooperatively in support of the CalRecycle Contract Manager in support of the Incident Commander and the IMT. The Contractor’s FC may provide necessary administrative support for the ICS Team in the field. The Contractor’s FC may delegate these responsibilities to subordinates, so long as the work remains under the FC’s supervision. This support will occur in the Butte County field office, or at CalRecycle’s headquarters offices in Sacramento. This support may take place remotely upon approval of the Contract Manager.

- Provide up to three (3) Deputy Finance & Administration Chiefs (DFC), per the ICS model, each dedicated to a specific Camp Fire Hazard Tree Contractor. The DFCs will work cooperatively in support of the Incident Commander and the incident requirements as defined by the Incident Commander, Cal OES and the CalRecycle Contract Manager. The DFCs may provide necessary administrative support for the ICS Team in the field. This support will occur in the Butte County field office, or at CalRecycle’s headquarters offices in Sacramento. This support may take place remotely upon approval of the Contract Manager. The DFCs report to the FC.

- Provide one (1) additional DFC (Invoice DFC) who shall be responsible for working with all Camp Fire Hazard Tree Contractors to prepare and review complete invoice packages. The Invoice DFC will work cooperatively in support of the incident requirements as defined by the Incident Commander, Cal OES and the CalRecycle Contract Manager. This support may be provided remotely or at CalRecycle’s headquarters offices in Sacramento. The DFCs report to the FC.

The Invoice DFC shall be responsible for providing invoice package quality assurance and examination services. The Camp Fire Hazard Tree Contractor will send the invoice to the Invoice DFC for examination and approval prior to submission to the State. The Invoice DFC is responsible for examining each itemized cost on each Camp Fire Hazard Tree Contractor invoice and related supporting documents for accuracy and completeness. Complete invoice packages include an invoice cover sheet, a complete Invoice Payment Request form, a payment recommendation report from the Invoice DFC, an Invoice Certification Statement, itemized costs and all supporting documentation.

- Provide up to two (2) Data Management Professionals. The Data Management Professionals shall be familiar with record retention & document control protocols, document production standards and expectations, FEMA requirements, and geographic information systems. The Data Management Professionals shall have demonstrated training and experience or certification relating to data management and finance and disaster recovery projects, including hazard tree removal projects. The Data Management Professionals shall report to the FC.

The Data Management Professionals shall be able to complete the following tasks:

  - Establish and provide an information management system for ultimate use and ownership by CalRecycle to manage and maintain documents and data relating to the Camp Fire Hazard Tree Contractors. The information management system shall comply with all CalRecycle policies, guidelines, and practices; and

  - Produce various data and information reports, including, but not limited to, audits of the Camp Fire Tree Contractors’ respective reports, figures, and budget statuses and projections.

- Under the direction of the FC or a DFC, provide up to two (2) Finance Assistants to assist CalRecycle and the State of California maximize reimbursement of costs from FEMA, including facilitating the submission of information and reimbursement request(s) from CalRecycle and/or CalOES to FEMA.

Finance Assistants are required to perform tasks such as financial analyses, auditing, drafting, filing, circulating documents for signature, report writing, preserve and archive records, paralegal type services, and related tasks assigned by their supervisors. Finance Assistants, Accounting & Administrative staff shall be selected by the Contractor’s Project Manager and report directly to the FC and/or the DFCs supporting the requirements of this Contract.

- Provide up to three (3) Finance Assistants to support the DFCs dedicated to the Camp Fire Tree Removal Contractors [Not to exceed (3) Finance Assistants total in support of DFCs dedicated to the Camp Fire Tree Removal Contractors].

- Provide up to three (3) Finance Assistants to support the Invoice DFC.

- Under the direction of the FC provide up to two (2) Accounting and Administrative Staff to compile, maintain, and archive a complete administrative record for the Camp Fire Hazard Tree Removal Project. The Accounting and Administrative Staff shall perform duties similar but not limited to the Finance Assistant duties.

Miscellaneous Positions/Services

- The Contract Manager may direct the Contractor to provide finance and administrative services for additional tribal monitoring reconciliation services related to contracts administered by other entities.

- The Contractor shall also be available to meet, answer questions, and provide records requested by third party auditors.

- There may be a need for the Contractor to provide additional professional services in support of the Hazard Tree Removal Program, if requested by CalRecycle. Any additional services must be approved by the Contract Manager in writing and in accordance with the “Work Authorization” clause of Exhibit D. All rates must be approved in the Work Authorization document, and shall be reasonable, typical of the industry, and allocable. If such additional services require subcontracting, the Contractor is limited to a ten (10) percent markup on subcontract costs.

- Change Orders: If the Contractor is directed to perform work outside the Scope of Work of this Agreement or encounters any other situation where it believes an adjustment of costs from the Cost Proposal Sheet is justified, the Contractor must immediately notify the Contract Manager and the IMT of the need for a Change Order. Failure to promptly notify the Contract Manager constitutes a waiver of any claim for additional compensation prior to actual notification to the Contract Manager. Contractor may not be compensated for extra Scope of Work prior to Contract Manager’s written authorization. Change Orders shall be formally amended into this Agreement.

The Contract Manager, in consultation with the IMT, shall notify the Contractor whether to perform or continue the affected work and issue a Change Order if adjustment to the Cost Proposal Sheet costs is necessary. The Contractor shall promptly provide all information requested by the Contract Manager in support of a Change Order. Upon completion, a Change Order shall be attached to this Agreement through the formal amendment process. A Change Order shall specify the effective date of the adjusted costs, but those costs cannot be invoiced at the adjusted rate prior the completion of the amendment. In order to be approved, the Change Order costs must be reasonable, allocable, and typical of the industry, and the Change Order work must be reasonable for the completion of the project scope.

Location of Services

Services will be provided in Butte County, Sacramento County, unless remote work is authorized by the CalRecycle Contract Manager.

Control of Work

- The CalRecycle Contract Manager has the authority to determine the quality and acceptability of the following:

- Work to be performed;

- Rate and progress of the work;

- Fulfillment of the services provided by the Contractor; and

- Compensation for services provided by the Contractor.

- The Contractor will designate a Project Manager who holds the following authority:

- Act as the Contractor’s Representative for work to be provided under this Agreement

- Act as the Contractor’s Representative regarding contractual matters relating to this Agreement

If during the course of the Agreement, it is deemed necessary to replace the Project Manager, CalRecycle’s Contract Manager written approval is required prior to the replacement being made.

# Section VII Definition and Terms

General

Unless the context otherwise requires, wherever in this RFP or addenda, the following abbreviations and terms, or pronouns in place of them, are used, the intent and meaning shall be interpreted as provided in this Section.

Working titles having a masculine gender, such as “draftsman” and “journeyman” and the pronoun “he”, are utilized in these provisions for the sake of brevity and are intended to refer to persons of either sex.

Abbreviations

ADA		Americans with Disabilities Act

APN	 Assessor’s Parcel Number

CAL EPA		California Environmental Protection Agency

CCR		California Code of Regulations

DVBE		Disabled Veteran Business Enterprise

EPA		Environmental Protection Agency (Federal Government)

GAR		Governor’s Authorized Representative (40 CFR Part 206.2)

GC		Government Code

IAP		Incident Action Plan

ICS		Incident Command System

PCC		Public Contract Code

PPDR 	Private Property Debris Removal – a FEMA defined term

RFP		Request for Proposals

SB		Small Business

SCM		State Contracting Manual

SOW		Scope of Work

OSDS		The Department of General Services (DGS), Procurement Division (PD), Office of Small Business and DVBE Services (OSDS)

214 Forms

The Activity Log (ICS 214) records details of notable activities at any ICS level, including single resources, equipment, Task Forces, etc. These logs provide basic incident activity documentation and a reference for any after action report.

Agreement

The written agreement covering performance of the work and furnishing of labor, materials, tools, and equipment in providing the work.  The Agreement shall include the RFP, Proposal, general and specific terms and conditions, Work Orders, and supplemental agreements which may be required to complete the work in a substantial and acceptable manner.

Assessor’s Parcel Number (APN)

The unique number assigned to each parcel of land by the [COUNTY (IES)] tax assessor. See Site.

Assessment & Monitoring Consultant (A&M Consultant)

The person or persons, firm, partnership, corporation, or his or their legal representatives or designee or combination thereof, which has entered into an Agreement with CalRecycle to asses and monitor the contractor(s) compliance with the Scope of Work.

Cal EPA

The California Environmental Protection Agency

CalRecycle Staff

Staff of the Department of Resources Recycling and Recovery involved in the implementation of this contract.

Camp Fire Hazard Tree Contractors:

- One (1) Hazard Tree Assessment & Monitoring contract;

- Two (2) Hazard Tree Removal contracts.

Contract

Contracts are legally binding voluntary agreements between two (2) or more parties.  “A contract is an agreement to do or not to do a certain thing.” (Civil Code section1549) It gives rise to an obligation or legal duty enforceable in an action at law. (Civil Code section 1428.) The terms “Contract” and “Agreement” are interchangeable.

Contract Manager

A person designated by the responsible state agency or department to manage performance under a contract.

Contractor

A party contracting with the awarding agency. Vendor is often used synonymously with contractor.

Cost Proposal Opening

A public meeting, where the costs bid by a proposer on an advertised project, are opened and a determination is made as to the apparent low bidder.

Incident

See Project.

Director

The Executive Director of the Department of Resources Recycling and Recovery, or his/her designees. Any references to Executive Officer shall mean the Executive Director and/or designated officer.

Disabled Veteran Business Enterprise (DVBE Certified)

A business that meets all of the following criteria:  (1) at least 51% of the business is owned by one or more disabled veterans or, in a business whose stock is publicly held, at least 51% or more of the stockholders are disabled veterans (2) the management and control of the business are exercised by one or more disabled veterans; (3) the business is domestically owned and its home office is in the United States; and (4) the business has been certified as a DVBE by the State of California, Department of General Services (DGS), Procurement Division (PD), Office of Small Business and DVBE Services (OSDS).

Duly Authorized Representative

Means the duly authorized employee of the contractor that has the authority to represent the contractor and sign documents pertaining to the Contracts and submit invoices to CalRecycle.

Finance & Administration Team

CalRecycle Program, Budgets, Mission Task Finance Unit (Accounting), Contracts, and Legal Affairs.

Incident Action Plan

A formal plan which documents incident goals, operational period objectives, and the response strategy defined by incident command during response planning. It contains general tactics to achieve goals and objectives within the overall strategy, while providing important information on event and response parameters.

Incident Management Team

Designated personnel who provide support to incident management. The IMT include the Operations Chief, Planning Chief, Finance and Administration Section Chief and their respective designees.

Legal Holiday

Those days designated as State holidays in the Government Code.

Lot

See Site.

Project

The repair, mitigation, and/or restoration, other than normal maintenance, or the replacement of, real property of a local agency used for essential governmental services, including, but not limited to, buildings, levees, flood control works, channels, irrigation works, city streets, county roads, bridges, and other public works, that are damaged or destroyed by a disaster. “Project” also includes those activities and expenses allowed under subdivisions (a), (c), and (d) of Government Code Section 8685. [19CCR 2900(x)]

Project Manager

In addition to the responsibilities described in the Description of Work, the Project Manager is the Contractor’s representative for all work performed under this Agreement. All official correspondence, reports, submittals, billings, and other work done under this Agreement shall be reviewed and signed by the Project Manager prior to submittal to CalRecycle.

Right of Way

"Right-of-way" is used herein solely with respect to FEMA eligibility. “Right-of-way” generally means that portion of real property granted to a public or quasi-public entity to utilize said property for public street, drainage, or utility purposes.

Scope of Work

The description of work required of a contractor by the awarding agency.

Site

A building or facility, or group of contiguous buildings or facilities with common ownership and within a single APN. A Site may include a “Property,” “Lot,” “Bay,” or “APN” as defined in this Agreement. [modified, 19CCR 2900(gg)]

Small Business (Certified)

A business that has been certified by the Department of General Services (DGS), Procurement Division (PD), Office of Small Business and DVBE Services (OSDS), as a small business as defined in GC 14837 and 2 CCR 1896.

State

The State of California.

State Contract Law

The Public Contract Code and other applicable laws that form and constitute a part of the provisions of this Agreement to the same extent as if set forth herein in full.

Subcontractor

A person or entity which contracts with the Contractor to perform all or a portion of the work as specified in the Scope of Work.

Task Force

Unit and organizational element having functional responsibility for a specific activity.

Work Authorization

See Work Order.

Work Order

A contract document CalRecycle uses to direct contractors on when and where services are necessary. Work Orders detail activities to be completed within the Scope of Work, not to exceed cost, and provide a schedule for completion. The contractor shall not perform or undertake any work that is not indicated or addressed in a Work Order. The terms “Work Order” and “Work Authorization” are interchangeable.

|  | # Attachments |  |
| --- | --- | --- |

## Cost Proposal Sheet

Finance and Administrative Tree Removal Management for the Camp Fire

DRR19104

Complete this form and submit the original in accordance with the requirements of this RFP.

| Contractor/Company Name: |  |
| --- | --- |

Proposer shall submit hourly rates in the schedule below in a separate, sealed envelope. The hourly rate shall be inclusive of all pre-planned shutdowns, non-working days and holidays, straight time, overtime, and double time labor per day, cameras, computers, cell phones, navigation devices, tablets, vehicle, air fare, lodging, per diem, travel, overhead, other costs of doing business, and profit for each hour of work, including overtime, indicating the proposed rates of reimbursement for the project. Overhead, as used herein, includes administrative support, fringe benefits, and home office costs and does not include field costs to support the tree removal operations as directed by the IMT. Other costs of doing business, such as financing costs, are non-compensable and should not be included in hourly rates.

|  | (A) | (B) | (C) | (D) | (E) |
| --- | --- | --- | --- | --- | --- |
|  | Position Function* | Pay Rate (Dollars) | Quantity of Staff** | Factor | Project Cost (Dollars) (E)= [(B)x(C) x(D)] |
|  | Project Manager | $ | 1 | 5,135 | $ |
|  | Financial & Administrative Chief | $ | 1 | 5,078 | $ |
|  | Deputy Finance Chief, Contractors | $ | 3 | 2,074 | $ |
|  | Deputy Finance Chief, Invoice | $ | 1 | 4,821 | $ |
|  | Finance Assistants, Maximize FEMA Reimbursement | $ | 2 | 2,003 | $ |
|  | Finance Assistants to the DFCs | $ | 3 | 1,576 | $ |
|  | Finance Assistants to the Invoice DFC | $ | 3 | 3,278 | $ |
|  | Data Management Professional | $ | 2 | 5,248 | $ |
|  | Accounting & Administrative Staff | $ | 2 | 3,938 | $ |
|  | TOTAL ESTIMATED MAXIMUM PROJECT COST: |  |  |  | $ |

*Any other technical or support staff and/or equipment deemed necessary by the CalRecycle Contract Manager but not listed above shall be paid at a negotiated rate that is reasonable, typical of the industry, and allocable and with the written approval of the CalRecycle Contract Manager per the Work Authorization clause of Exhibit D.

**Per the maximum quantity of personnel and/or equipment specified in the Scope of Work. CalRecycle does not express or guarantee the quantities of services or goods specified in the SOW. CalRecycle will only pay actual costs incurred by the Contractor up to the respective Project Costs specified herein for each bid item. CalRecycle will only pay actual costs based on true and correct representation made in itemized, documented, and supported invoices supplied by the Contractor.

| Acknowledgement/Authorization |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| The undersigned acknowledges the submittal of this proposal constitutes an irrevocable offer for a ninety (90) day period for CalRecycle to award an Agreement. Additional acknowledgement is made of receipt of all competitive documents, including Addenda, relating to this Agreement. The undersigned acknowledges that the Proposer has read all of the requirements set forth in CalRecycle documents and will comply with said provisions. The undersigned hereby authorizes and requests any person, firm, agency, or corporation to furnish any information requested by CalRecycle in verification of the recitals comprising this Proposal and also hereby authorizes CalRecycle to contact such persons, firms, etc., in order to obtain information regarding the undersigned. The undersigned acknowledges that there are no potential conflicts of interest, as defined in Public Contract Code (PCC) sections 10410, 10411, and Government Code (GC) section 87100, by the submitting firm and/or any subcontractors listed in the Proposal. |  |  |  |  |  |
| I declare under penalty of perjury that the foregoing is true and correct. |  |  |  |  |  |
| Name & Title of Authorized Representative: |  |  |  |  | Contractor Name: |
| Address: |  |  |  |  | Telephone #: |
| City, State, Zip: |  |  |  |  | Email: |
| Signature of Authorized Representative: |  |  |  |  | Date Signed: |

## Proposal Scoring Sheet

Finance and Administrative Tree Removal Management for the Camp Fire

DRR19104

| Contractor/Company Name: |  |
| --- | --- |

To advance to the cost opening, the Proposer MUST achieve the minimum score in each scoring category and an overall total score of 17.

- Methodology 				Max 6 points, Min 4 points to qualify

- Review of Contractor’s preliminary work plan describing their approach to managing the Camp Fire Hazard Tree Contractors’ billing processes, invoices, and all supporting documentation described in the RFP (0-3 points)

- Soundness of proposed methodology of the Staffing Work Plan as described on page 10-11. (0-3 points)

Score: a) ________		b)________				total:_________

- Qualifications/Resources			Max 9 points, Min 6 points to qualify

- Assigned senior and mid-level professional staffs’ knowledge, educational background, and experience with similar operations. (0-3 points)

- Contractor’s experience as a firm in working on similar complex projects. (0-3 points)

- Ability of Contractor and assigned staff to coordinate with Camp Fire Hazard Tree Contractors’ databases and information management systems for a smooth transition for document and invoice control. (0-3 points)

Score: a) ________		b)________		c)________		total:_________

- Past Work References (may be consulted)	Max 9 points, Min 6 points to qualify

- Similarity between previous projects and the project contained in this RFP. (0-3 points)

- The success (including level of completion) of past projects and any related work record. (0-3 points)

- Were the same proposed staff used to complete the work in similar positions for these projects or is the proposed staff not well presented in these references? (0-3 points)

Score: a) ________		b)________		c)________		total:_________

Overall Total Score (Sum of 1, 2, and 3)				Overall Total:_________

RFP Evaluation System and Rating Factors

- Narrative proposal evaluation/scoring

- Proposals that appear to meet the basic format requirements, initial qualification requirements and contain the required documentation, as evidenced by passing the Stage 1 review, will be submitted to an evaluation committee. The evaluators will, individually and/or as a team, review, evaluate and numerically score proposals based on the proposal's adequacy, thoroughness, and the degree to which it complies with the RFP requirements.

- CalRecycle will use the following scoring system to assign points. Following this chart is a list of the considerations that raters may take into account when assigning individual points to a technical proposal.

| Points | Interpretation | General basis for point assignment |
| --- | --- | --- |
| 0 | Inadequate | Proposal response (i.e., content and/or explanation offered) is inadequate or does not meet CalRecycle’s needs/requirements or expectations. The omission(s), flaw(s), or defect(s) are significant and unacceptable. |
| 1 | Barely Adequate | Proposal response (i.e., content and/or explanation offered) is barely adequate or barely meets CalRecycle’s needs/requirements or expectations. The omission(s), flaw(s), or defect(s), are inconsequential and acceptable. |
| 2 | Fully Adequate | Proposal response (i.e., content and/or explanation offered) is fully adequate or fully meets CalRecycle’s needs/requirements or expectations. The omission(s), flaw(s), or defect(s), if any, are inconsequential and acceptable. |
| 3 | Excellent or Outstanding | Proposal response (i.e., content and/or explanation offered) is above average or exceeds CalRecycle’s needs/requirements or expectations. Minimal weaknesses are acceptable. Proposer offers one or more enhancing feature, method, or approach that will enable performance to exceed our basic expectations. |

- In assigning points for individual rating factors, evaluators may consider issues including, but not limited to, the extent to which a proposal response:

- Is lacking information, lacking depth or breadth or lacking significant facts and/or details, and/or

- Is fully developed, comprehensive and has few if any weaknesses, defects or  deficiencies, and/or

- Demonstrates that the Proposer understands CalRecycle’s need's, the services sought, and/or the contractor's responsibilities, and/or

- Illustrates the Proposer's capability to perform all services and meet all scope of work requirements, and/or

- If implemented, will contribute to the achievement of CalRecycle’s goals and objectives, and/or

- Demonstrates the Proposer's capacity, capability and/or commitment to exceed regular service needs (i.e., enhanced features, approaches, or methods; creative or innovative business solutions).

|  |  | ## Bidder Declaration |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| State of California—Department of General Services, Procurement Division GSPD–05–105 (EST 8/09) |  |  |  |  |  | Solicitation Number DRR19104 |  |  |  |
|  |  | BIDDER DECLARATION |  |  |  |  |  |  |  |
| - Prime bidder information (Review attached Bidder Declaration Instructions prior to completion of this form): |  |  |  |  |  |  |  |  |  |
| - Identify current California certification(s) (MB, SB, NVSA, DVBE): or None |  |  |  |  |  |  |  |  |  |
| - Will subcontractors be used for this contract? Yes No (If yes, indicate the distinct element of work your firm will perform in this contract e.g., list the proposed products produced by your firm, state if your firm owns the transportation vehicles that will deliver the products to the State, identify which solicited services your firm will perform, etc.). Use additional sheets, as necessary. |  |  |  |  |  |  |  |  |  |
| - If you are a California certified DVBE: |  |  | (1) Are you a broker or agent? Yes No |  |  |  |  |  |  |
|  |  |  | (2) If the contract includes equipment rental, does your company own at least 51% of the equipment provided in this contract (quantity and value)? Yes No N/A |  |  |  |  |  |  |
| - If no subcontractors will be used, skip to certification below. Otherwise, list all subcontractors for this contract. (Attach additional pages if necessary): |  |  |  |  |  |  |  |  |  |
| Subcontractor Name, Contact Person, Phone Number & Fax Number | Subcontractor Address & Email Address |  |  | CA Certification (MB, SB, DVBE or None) | Work performed or goods provided for this contract |  | Corresponding % of bid price | Good Standing? | 51% Rental? |
| CERTIFICATION: By signing the bid response, I certify under penalty of perjury that the information provided is true and correct |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Page _____ of _____ |  |  |

| State of California—Department of General Services, Procurement |  |  |  |
| --- | --- | --- | --- |
| Division GSPD–05–105 (EST 8/09) Instructions | BIDDER DECLARATION Instructions |  |  |
| All prime bidders (the firm submitting the bid) must complete the Bidder Declaration. - Identify all current certifications issued by the State of California. If the prime bidder has no California certification(s), check the line labeled“None”and proceed to Item #2. If the prime bidder possesses one or more of the following certifications, enter the applicable certification(s) on the line: - Microbusiness (MB) - Small Business (SB) - Small Business Nonprofit Veteran Service Agency (SB/NVSA) - Disabled Veteran Business Enterprise (DVBE) - Mark either“Yes”or“No” to identify whether subcontractors will be used for the contract. If the response is “No”, proceed to Item #1.c. If“Yes”, enter on the line the distinct element of work contained in the contract to be performed or the goods to be provided by the prime bidder. Do not include goods or services to be provided by subcontractors. Bidders certified as MB, SB, SB/NVSA, and/or DVBE must provide a commercially useful function as defined in Military and Veterans Code Section 999(e)(2)(A) for DVBEs and Government Code Section 14837(d)(4)(A) for small/microbusinesses. For questions regarding commercially useful function determinations made in conjunction with certification approval, contact the Department of General Services, Procurement Division, Office of Small Business and DVBE Certification (OSDC), OSDC Certification and Compliance Unit via email at: osdchelp@dgs.ca.gov Bids must propose that certified bidders provide a commercially useful function for the resulting contract or the bid will be deemed non-responsive and rejected by the State. For questions regarding the solicitation, contact the procurement official identified in the solicitation. Note:A subcontractor is any person, firm, corporation, or organization contracting to perform part of the prime’s contract. - This item is only to be completed by businesses certified by California as a DVBE. - Declare whether the prime bidder is a broker or agent by marking either“Yes”or“No”. The Military and Veterans Code Section 999.2 (b) defines“broker”or“agent”as a certified DVBE contractor or subcontractor that does not have title, possession, control, and risk of loss of materials, supplies, services, or equipment provided to an awarding department, unless one or more of the disabled veteran owners has at least 51-percent ownership of the quantity and value of the materials, supplies, services, and of each piece of equipment provided under the contract. If bidding rental equipment, mark either“Yes” or“No”to identify if the prime bidder owns at least 51% of the equipment provided (quantity and value). If not bidding rental equipment, mark“N/A”for“not applicable.” __________________________________________________________________________________________ - If no subcontractors are proposed, do not complete the table. Read the certification at the bottom of the form and complete“Page of ”on the form. If subcontractors will be used, complete the table listing all subcontractors. If necessary, attach additional pages and complete the“Page of ”accordingly. |  | - (continued) Column Labels Subcontractor Name, Contact Person, Phone Number & Fax Number—List each element for all subcontractors. Subcontractor Address & Email Address—Enter the address and if available, an Email address. CA Certification (MB, SB, DVBE or None)—If the subcontractor possesses a current State of California certification(s), verify on the OSDC website (www.pd.dgs.ca.gov/smbus) that it is still valid and list all current certifications here. Otherwise, enter“None”. [Note: A SB/NVSA should not be participating as a subcontractor] Work performed or goods provided for this contract—Identify the distinct element of work contained in the contract to be performed or the goods to be provided by each subcontractor. Certified subcontractors must provide a commercially useful function for the contract. (See paragraph 1.b above for code citations regarding the definition of commercially useful function.) If a certified subcontractor is further subcontracting a greater portion of the work or goods provided for the resulting contract than would be expected by normal industry practices, attach a separate sheet of paper explaining the situation. Corresponding % of bid price—Enter the corresponding percentage of the total bid price for the goods and/or services to be provided by each subcontractor. Do not enter a dollar amount. Good Standing?—Provide a response for each subcontractor listed. Enter either“Yes”or“No”to indicate that the prime bidder has verified that the subcontractor(s) is in good standing for all of the following: - Possesses valid license(s) for any license(s) or permits required by the solicitation or by law - If a corporation, the company is qualified to do business in California and designated by the State of California Secretary of State to be in good standing - Possesses valid State of California certification(s) if claiming MB, SB, and/or DVBE status - Is not listed on the OSDC website as ineligible to transact business with the State 51% Rental?—This pertains to the applicability of rental equipment. Based on the following parameters, enter either“N/A” (not applicable),“Yes”or“No”for each subcontractor listed. Enter“N/A”if the: - Subcontractor is NOT a DVBE (regardless of whether or not rental equipment is provided by the subcontractor) or - Subcontractor is NOT providing rental equipment (regardless of whether or not subcontractor is a DVBE) Enter“Yes”if the subcontractor is a California certified DVBE providing rental equipment and the subcontractor owns at least 51% of the rental equipment (quantity and value) it will be providing for the contract. Enter“No”if the subcontractor is a California certified DVBE providing rental equipment but the subcontractor does NOT own at least 51% of the rental equipment (quantity and value) it will be providing. Read the certification at the bottom of the page and complete the “Page of ” accordingly. |  |

.

## Small Business (SB) and Disabled Veteran Business Enterprise (DVBE) Subcontractor Payment Certification

As Contractor of record for the Department of Resources Recycling and Recovery, Contract number ___________________, I certify, in accordance with Government Code 14841 and Military and Veteran Code § 999.5, that pursuant to the terms and conditions of the contract, all payments have been made to the SB or DVBE firm(s) listed below for commodities or services rendered as the SB or DVBE subcontractor(s) of record.   I understand certification must be made to the Department of Resources Recycling and Recovery within 60 days of receiving final payment under this Agreement.   I further understand and acknowledge that falsification of this Certification may result in the imposition of civil or criminal penalties for not less than $2,500 or more than $25,000 for each violation.

Please copy this form to include as many SB or DVBE firms as necessary.  Authorized signatures and information are required on each separately submitted form. Return to: Department of Resources Recycling and Recovery, Contracts Unit- MS 19-A, Attn: SB/DVBE Advocate, P.O. Box 4025, Sacramento, CA 95812-4025

SB/MB/DVBE SUBCONTRACTOR INFORMATION

| Contract Firm Name |  |  |  |
| --- | --- | --- | --- |
| Name of Firm Representative |  |  |  |
| Title |  |  |  |
|  | Phone: Fax: |  |  |
| Firm Address | Street: |  |  |
|  | City: State: Zip: |  |  |
| Contract Number |  |  |  |
| Total Amount Received Under this Contract |  |  | $ Date Final Payment Received: / / |

SB/DVBE SUBCONTRACTOR INFORMATION

| SB/DVBE Subcontractor |  |  | Street Address City State Zip |  |  |  | Amount Paid | Participation Achieved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | % |
|  |  |  |  |  |  |  |  | % |
|  |  |  |  |  |  |  |  | % |
|  |  |  |  |  |  |  |  | % |
| Printed Name |  |  |  | Signature: |  |  |  |  |
| Title: |  |  |  | Report Date: |  |  |  |  |

## Darfur Contracting Act

Pursuant to Public Contract Code section 10478, if a bidder or Proposer currently or within the previous three years has had business activities or other operations outside of the United States, it must certify that it is not a “scrutinized” company as defined in Public Contract Code section 10476.

Therefore, to be eligible to submit a bid or Proposal, please complete only one of the following three paragraphs (via initials for Paragraph # 1 or Paragraph # 2, or via initials and certification for Paragraph # 3):

| 1. |  | We do not currently have, or we have not had within the previous three years, |
| --- | --- | --- |
|  | Initials | business activities or other operations outside of the United States. |
|  |  | OR |
| 2. |  | We are a scrutinized company as defined in Public Contract Code section |
|  | Initials | 10476, but we have received written permission from the Department of General Services (DGS) to submit a bid or Proposal pursuant to Public Contract Code section 10477(b). A copy of the written permission from DGS is included with our bid or Proposal. |
|  |  | OR |
| 3. |  | We currently have, or we have had within the previous three years, business |
|  | Initials + Certification below | activities or other operations outside of the United States, but we certify below that we are not a scrutinized company as defined in Public Contract Code section 10476. |

CERTIFICATION For # 3.

I, the official named below, CERTIFY UNDER PENALTY OF PERJURY that I am duly authorized to legally bind the prospective Proposer/bidder to the clause listed above in # 3.  This certification is made under the laws of the State of California.

| Proposer/Bidder Firm Name (Printed) |  | Federal ID Number |  |
| --- | --- | --- | --- |
| By (Authorized Signature) |  |  |  |
| Printed Name and Title of Person Signing |  |  |  |
| Date Executed | Executed in the County and State of |  |

YOUR BID OR PROPOSAL WILL BE DISQUALIFIED UNLESS YOUR BID OR PROPOSAL INCLUDES THIS FORM WITH EITHER PARAGRAPH # 1 OR # 2 INITIALED OR PARAGRAPH # 3 INITIALED AND CERTIFIED.

## Iran Contracting Act

Public Contract Code Sections 2202-2208

Prior to bidding on, submitting a proposal or executing a contract or renewal for a State of California contract for goods or services of $1,000,000 or more, a vendor must either:  a) certify it is not on the current list of persons engaged in investment activities in Iran created by the California Department of General Services (“DGS”) pursuant to Public Contract Code section 2203(b) and is not a financial institution extending twenty million dollars ($20,000,000) or more in credit to another person, for 45 days or more, if that other person will use the credit to provide goods or services in the energy sector in Iran and is identified on the current list of persons engaged in investment activities in Iran created by DGS; or b) demonstrate it has been exempted from the certification requirement for that solicitation or contract pursuant to Public Contract Code section 2203(c) or (d).

To comply with this requirement, please insert your vendor or financial institution name and Federal ID Number (if available) and complete one of the options below. Please note: California law establishes penalties for providing false certifications, including civil penalties equal to the greater of $250,000 or twice the amount of the contract for which the false certification was made; contract termination; and three-year ineligibility to bid on contracts. (Public Contract Code section 2205.)

OPTION #1 – CERTIFICATION

I, the official named below, certify I am duly authorized to execute this certification on behalf of the vendor/financial institution identified below, and the vendor/financial institution identified below is not on the current list of persons engaged in investment activities in Iran created by DGS and is not a financial institution extending twenty million dollars ($20,000,000) or more in credit to another person/vendor, for 45 days or more, if that other person/vendor will use the credit to provide goods or services in the energy sector in Iran and is identified on the current list of persons engaged in investment activities in Iran created by DGS.

| Vendor Name/Financial Institution (Printed) |  | Federal ID Number (or n/a) |
| --- | --- | --- |
| By (Authorized Signature) |  |  |
| Printed Name and Title of Person Signing |  |  |
| Date Executed | Executed in |  |

OPTION #2 – EXEMPTION

Pursuant to Public Contract Code sections 2203(c) and (d), a public entity may permit a vendor/ financial institution engaged in investment activities in Iran, on a case-by-case basis, to be eligible for, or to bid on, submit a proposal for, or enters into or renews, a contract for goods and services.  If you have obtained an exemption from the certification requirement under the Iran Contracting Act, please fill out the information below, and attach documentation demonstrating the exemption approval.

| Vendor Name/Financial Institution (Printed) |  | Federal ID Number (or n/a) |
| --- | --- | --- |
| By (Authorized Signature) |  |  |
| Printed Name and Title of Person Signing | Date Executed |  |

## California Civil Rights Laws Certification

Pursuant to Public Contract Code section 2010, if a bidder or proposer executes or renews a contract over $100,000 on or after January 1, 2017, the bidder or proposer hereby certifies compliance with the following:

1.  CALIFORNIA CIVIL RIGHTS LAWS:  For contracts over $100,000 executed or renewed after January 1, 2017, the contractor certifies compliance with the Unruh Civil Rights Act (Section 51 of the Civil Code) and the Fair Employment and Housing Act (Section 12960 of the Government Code); and

2.  EMPLOYER DISCRIMINATORY POLICIES: For contracts over $100,000 executed or renewed after January 1, 2017, if a Contractor has an internal policy against a sovereign nation or peoples recognized by the United States government, the Contractor certifies that such policies are not used in violation of the Unruh Civil Rights Act (Section 51 of the Civil Code) or the Fair Employment and Housing Act (Section 12960 of the Government Code).

CERTIFICATION

| I, the official named below, certify under penalty of perjury under the laws of the State of California that the foregoing is true and correct. Proposer/Bidder Firm Name (Printed) |  | Federal ID Number |
| --- | --- | --- |
| By (Authorized Signature) |  |  |
| Printed Name and Title of Person Signing |  |  |
| Date Executed | Executed in the County and State of |  |

## Contractor Status Form

| Contractor’s Name: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | County: |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Address: |  |  |  |  |  |  |  |  |  |  |  | Phone Number: |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Fax Number: |  |  |  |  |  |  |  |  |  |  |  |
| Federal Employer Identification Number: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STATUS OF CONTRACTOR PROPOSING TO DO BUSINESS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Individual Limited Partnership General Partnership Corporation Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| If Individual or sole proprietorship, state the true name of sole proprietor: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| If a Limited or General Partnership, list each partner and state their true name and interest in the partnership: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| If a Corporation, state place and date of incorporation: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| President: |  |  |  |  |  |  | Vice President: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Secretary: |  |  |  |  |  |  |  |  |  |  | Treasurer: |  |  |  |  |  |  |  |  |  |  |  |  |
| Other Officer: |  |  |  |  |  |  |  |  |  | Other Officer: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Provide explanation if claiming Other: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SMALL BUSINESS PREFERECE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Are you claiming preference for small/micro business? |  |  |  |  |  | YES – Attach approval letter from Office of Small Business Certification and Resources NO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Are you claiming preference for DVBE? |  |  |  |  |  | YES – Attach approval letter from Office of Small Business Certification and Resources NO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NOTE: THIS FORM MUST BE COMPLETED OR YOUR BID MAY BE REJECTED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Client References

List at least three (3) client references that can attest to the Bidder’s qualifications to fulfill the requirements of the Scope of Work. List the most recent first. Client references must also be provided for any subcontractors identified in the Bidder’s response. Duplicate and attach additional pages as necessary.

| BIDDER / SUBCONTRACTOR’S NAME: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| REFERENCE 1 |  |  |  |  |  |
| Name of Firm |  |  |  |  |  |
| Street Address | City |  |  | State | Zip Code |
| Contact Person |  | Telephone Number |  |  |  |
| Dates of Service |  |  | Cost of Service |  |  |
| Brief Description of Service Provided |  |  |  |  |  |
| REFERENCE 2 |  |  |  |  |  |
| Name of Firm |  |  |  |  |  |
| Street Address | City |  |  | State | Zip Code |
| Contact Person |  | Telephone Number |  |  |  |
| Dates of Service |  |  | Cost of Service |  |  |
| Brief Description of Service Provided |  |  |  |  |  |
| REFERENCE 3 |  |  |  |  |  |
| Name of Firm |  |  |  |  |  |
| Street Address | City |  |  | State | Zip Code |
| Contact Person |  | Telephone Number |  |  |  |
| Dates of Service |  |  | Cost of Service |  |  |
| Brief Description of Service Provided |  |  |  |  |  |
| If three references cannot be provided, explain why: |  |  |  |  |  |

California Only Restriction

For DRR19104 Finance and Administrative Services Management for the Camp Fire RFP, a new restriction will be placed on Proposers. To be eligible for consideration, Proposers must be certified as a California-based entity. Proposers must complete Attachment J: California Only Restriction form thoroughly, from Sections 1 through 4, or Proposers will be deemed ineligible for consideration for DRR19104. Attachment J and all supporting documents must be submitted along with the Proposal package by the deadline set in Section 1 Overview Process Schedule.

Attachment J includes 4 Sections that must be completed entirely by Proposers, including:

- Section 1: Proposers must select one of the two definitions to be considered as a California entity (modeled partially after the Target Area Contract Preference Act).

- Section 2: Proposers must provide supporting documents to support their certification

- Section 3: Proposers must also answer a questionnaire to verify their certification as a California entity

- Section 4: Proposers must sign, under penalty of perjury, the certification contained in this form to be considered as a California entity

Interested parties are advised that a Proposer’s subconsultants or subcontractors, if any, must also meet the definition of a California Contractor at the time of Proposal submission and through the life of the contract. CalRecycle’s discovery of violations of the CA-only restriction – regardless of Proposer’s intentions – may be found in breach of contract and placed on CalRecycle’s unreliable list (see Title 14, California Code of Regulations, section 17050(f)).

SECTION 1

CHOOSE ONE OF THE FOLLOWING TWO

- A business or corporation whose principal office is located in California, and the owners, or officers if the entity is a corporation, are domiciled in California

OR

- A business or corporation that has a major office or manufacturing facility located in California and that has been licensed by the state on a continuous basis to conduct business within the state and has continuously employed California residents for work within the state during the three years prior to submitting a bid or proposal for a state contract.

SECTION 2

PREPARE SUPPORTING DOCUMENTS

Proposers are advised that they should prepare the following documents to support their Section 4 certification. Upon request, Proposers and Proposer’s subcontractors/subconsultants, if any, must provide such information to CalRecycle within 24 hours or may be deemed ineligible for award. Post contract execution, Proposers and Proposer’s subconsultants/subcontractors, if any, must also provide supporting documents within 24 hours of CalRecycle’s request or may be found in breach of contract’s terms.

- Internal Revenue Service (IRS) official documentation verifying the firm’s Federal Employer Identification Number (FEIN) or Social Security Number (SSN)

- If Proposer is a Corporation: may provide corporate meeting minutes listing current elected corporate officers and directors or Statement of Information as filed with CA Secretary of State.

- If Proposer is a Limited Liability Company (LLC): Articles of Incorporation, Operating Agreement and amendments, and LLC Statement of Information, as filed with the Secretary of State

- If Proposer is a Joint Venture (JV): each JV partner must meet the CA-only restriction definition and include separate Attachment J forms. Each partner should be prepared to provide, upon CalRecycle’s request, supporting documentation.

- If Proposer chooses Option 1 in Section 1 above, the following information may also be requested by CalRecycle (even after contract execution, to determine potential violations):

  - Voter registration record issued by the County Registrar’s Office for each owner or officer if the entity is a corporation

  - CA Driver’s Licenses for each i) owner, or ii) officer, if the entity is a corporation

  - Residential lease agreement and cancelled checks – last three months from the publication date of DRR19104’s RFP.

  - Residential utility bill (for example: gas, electric, water, or garbage services) for the three months from the publication date of DRR19104’s RFP.

  - State income tax returns for the immediate three years prior to DRR19104’s RFP publication.

  - IRS Form 4506-T requesting a transcript of a tax return

- If Proposer choose Option 2 in Section 2 above, the following information may also be requested from Proposers:

  - Appropriate business licenses obtained with California state, county, or local jurisdictions

  - Any professional licenses obtained and issued by a California entity

  - Certified pay roll records of Proposer’s employees for the three years prior to DRR19104’s RFP publication.

  - Documents to verify Proposer’s employee(s) residency status (see bullet 5’s a-f, above, for examples of documents to satisfy residency verification).

SECTION 3

QUESTIONNAIRE

Proposer Must Answer the Questionnaire completely. No blank answers will be accepted.

- Proposer’s business structure type is (circle one):

- Sole proprietorship

- Partnership

- Limited liability partnership (LLP)

- Limited Liability Company (LLC)

- Corporation

- Joint venture

- If a Corporation or LLC, please provide California Secretary of State Number:

- Date business started:

- Month Tax Year Begins:

- If the firm’s business structure type changed within the most recent three tax years, enter the previous type and the date the change occurred below:

  - Previous business structure type:

  - Date of business structure type change

- Is this firm a franchise? Circle one: Yes     No

SECTION 4

Signature of Proposer

CERTIFICATION STATEMENT: Under penalty of perjury, the signatory certifies that Proposer should be classified as a California entity for the sole purpose of gaining eligibility and consideration for DRR19104’s RFP. The signatory attests to the truthfulness of Sections 1-4, including any of the Proposer’s subconsultants or subcontractors. Violations – intentional or otherwise – may result in rejection of Proposal. If violations are found post-contract execution, Proposer understands that Proposer may be placed on CalRecycle’s unreliable list (see Title 14, California Code of Regulations, section 17050(f)). Proposer understands that any supporting documents must be provided to CalRecycle within 24 hours of CalRecycle’s request or be deemed ineligible for award. If contract has been awarded, Proposer understands that any supporting documents must be provided within 24 hours of CalRecycle’s request or may be found in breach of contract.

| STATE OF CALIFORNIA - DEPARTMENT OF GENERAL SERVICES |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| STANDARD AGREEMENT |  |  |  | AGREEMENT NUMBER |  |  | PURCHASING AUTHORITY NUMBER (If Applicable) |  |  |  |  |
| STD 213 (Rev. 03/2019) |  |  |  | DRR19104 |  |  |  |  |  |  |  |
| 1. This Agreement is entered into between the Contracting Agency and the Contractor named below: |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACTING AGENCY NAME |  |  |  |  |  |  |  |  |  |  |  |
| Department of Resources Recycling and Recovery (CalRecycle) |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACTOR NAME |  |  |  |  |  |  |  |  |  |  |  |
| TBD |  |  |  |  |  |  |  |  |  |  |  |
| 2. The term of this Agreement is: |  |  |  |  |  |  |  |  |  |  |  |
| START DATE |  |  |  |  |  |  |  |  |  |  |  |
| TBD |  |  |  |  |  |  |  |  |  |  |  |
| THROUGH END DATE |  |  |  |  |  |  |  |  |  |  |  |
| TBD |  |  |  |  |  |  |  |  |  |  |  |
| 3. The maximum amount of this Agreement is: |  |  |  |  |  |  |  |  |  |  |  |
| ( dollars and zero cents) |  |  |  |  |  |  |  |  |  |  |  |
| 4. The parties agree to comply with the terms and conditions of the following exhibits, which are by this reference made a part of the Agreement. |  |  |  |  |  |  |  |  |  |  |  |
| EXHIBITS |  | TITLE |  |  |  |  |  |  | PAGES |  |  |
|  | Exhibit A | Scope of Work |  |  |  |  |  |  |  |  |  |
|  | Exhibit B | Budget Detail and Payment Provisions |  |  |  |  |  |  | 2 |  |  |
|  | Exhibit C* | General Terms and Conditions GTC 04/2017 |  |  |  |  |  |  |  |  |  |
| Exhibit D |  | Special Terms and Conditions |  |  |  |  |  |  | 5 |  |  |
|  |  | Attachment 1 Recycled Content Certification |  |  |  |  |  |  | 2 |  |  |
| Exhibit E** |  | Request for Proposal, DRR19104 |  |  |  |  |  |  |  |  |  |
| Exhibit F** |  | from company name in response to Request For Proposal, DRR19104 |  |  |  |  |  |  |  |  |  |
| Exhibit G |  | FEMA Public Assistance Program Contract Clauses |  |  |  |  |  |  | 6 |  |  |
|  |  | Items shown with double Asterisks (**) are hereby incorporated by reference and made part of this agreement as if attached hereto. |  |  |  |  |  |  |  |  |  |
| Items shown with an asterisk (*), are hereby incorporated by reference and made part of this agreement as if attached hereto. These documents can be viewed at https://www.dgs.ca.gov/OLS/Resources |  |  |  |  |  |  |  |  |  |  |  |
| IN WITNESS WHEREOF, THIS AGREEMENT HAS BEEN EXECUTED BY THE PARTIES HERETO. |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACTOR NAME (if other than an individual, state whether a corporation, partnership, etc.) |  |  |  |  |  |  |  |  |  |  |  |
| TBD |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACTOR BUSINESS ADDRESS |  |  |  |  | CITY |  |  | STATE |  | ZIP |  |  |
| PRINTED NAME OF PERSON SIGNING |  |  |  |  | TITLE |  |  |  |  |  |  |  |
| CONTRACTOR AUTHORIZED SIGNATURE |  |  |  |  | DATE SIGNED |  |  |  |  |  |  |  |
| STATE OF CALIFORNIA |  |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACTING AGENCY NAME |  |  |  |  |  |  |  |  |  |  |  |  |
| Department of Resources Recycling and Recovery |  |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACTING AGENCY ADDRESS |  |  |  |  | CITY |  |  | STATE |  | ZIP |  |  |
| 1001 “I” Street |  |  |  |  | Sacramento |  |  | CA |  | 95814 |  |  |
| PRINTED NAME OF PERSON SIGNING |  |  |  |  | TITLE |  |  |  |  |  |  |  |
| Noah Valadez |  |  |  |  | Administrative Services Branch Chief |  |  |  |  |  |  |  |
| CONTRACTING AGENCY AUTHORIZED SIGNATURE |  |  |  |  | DATE SIGNED |  |  |  |  |  |  |  |

## DRAFT Standard Agreement (STD 213)

| STATE OF CALIFORNIA - DEPARTMENT OF GENERAL SERVICES |  |  |  |
| --- | --- | --- | --- |
| STANDARD AGREEMENT | AGREEMENT NUMBER |  | PURCHASING AUTHORITY NUMBER (If Applicable) |
| STD 213 (Rev. 03/2019) | DRR19104 |  |  |
| CALIFORNIA DEPARTMENT OF GENERAL SERVICES APPROVAL |  | EXEMPTION (If Applicable) |  |
|  |  | Governor’s Emerg. Proc. (dated 11-8-19) |  |

EXHIBIT A

SCOPE OF WORK

- TBD (Contractor) agrees to provide the Department of Resources Recycling and Recovery (CalRecycle), with emergency debris management services as described herein:

- The Project Coordinators during the term of this Agreement will be:

| CalRecycle Contract Manager |  |  | <<Contractor>> |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name: |  | TBD |  |  | Name: |  |  | <<Contractor Project Manager>> |  |  |
| Phone: |  | (916) |  |  | Phone: |  |  | (XXX) XXX-XXXX |  |  |
| Fax: | (916) |  |  | Fax: |  |  | (916) XXX-XXXX |  |  |
| Email: |  | @calrecycle.ca.gov |  |  | Email: |  |  | <<Contact Name>>@<<Contractor>> |  |  |
| Direct all agreement inquiries to: |  |  |  |  |  |  |  |  |
| CalRecycle Contract Analyst |  |  | <<Contractor>> |  |  |  |  |  |
| Contracts Unit |  |  |  |  |  |  |  |  |
| Attention: |  | TBD | Attention: |  |  | <<Contractor Contact Name>> |  |  |
| Address: |  | 1001 I St., MS 19-A | Address: |  |  | <<Contractor Street Address |  |  |
|  |  | Sacramento, CA 95814 |  |  |  | <<Contractor City, ST, zip>> |  |  |
| Phone: |  | (916) 341- | Phone: |  |  | (XXX) XXX-XXXX |  |  |
| Fax: |  | (916) 319- | Fax: |  |  | (XXX) XXX-XXXX |  |  |
| Email: |  | @calrecycle.ca.gov | Email: |  |  | <<Contact Name>>@<<Contractor>> |  |  |

- Background

The Camp Fire has impacted Butte County. To date, it is estimated that over 300,000 trees were damaged in Butte County that require removal. This contract will provide finance & administrative services and expertise which will serve to maximize reimbursement from Federal Emergency Management Agency (FEMA).

This Contract requires the Contractor to primarily provide finance and administrative services for the post-award/performance and administrative phases of three (3) other CalRecycle service contracts executed between CalRecycle and other parties related to hazard tree removal in Butte County and the Town of Paradise following the 2018 Camp Fire (referred to as the Camp Fire Hazard Tree Contractors):

      - One (1) Hazard Tree Assessment & Monitoring contract: and

      - Two (2) Hazard Tree Removal contracts.

- Work to be Performed

The Contractor (also referred to as “Finance and Administrative Services Contractor”) shall perform all financial and administrative tasks relating to oversight of Camp Fire Hazard Tree Removal Contractors issued tickets and submitted invoices, as directed by the CalRecycle Contract Manager. The Contractor shall support CalRecycle’s Contract Manager by providing continuous, ongoing, detailed contract compliance monitoring & assurance of the Camp Fire Hazard Tree Contractors’ compliance with the financial terms and conditions of the contracts between CalRecycle and each respective Camp Fire Hazard Tree Contractor. Specifically, the Contractor shall provide the following services:

- Project Documentation: Collect, develop, draft, edit, circulate for signatory authorization, manage, organize, maintain, and store all Camp Fire Hazard Tree Contractors’ contract, invoice, and other pertinent documentation, which may be required by FEMA in support of Incident expense reimbursement (Project Documentation). Examples of Project Documentation include, but are not limited to, work orders, change orders, 214 Forms, invoices and related supporting information, incident reports, damage claims, electronic mail, meeting minutes, project descriptions, data, photographs, videos,  and all other contract related decisions. The Contractor may also be requested to similarly collect and manage 214 Forms generated by CalRecycle staff and other State Agency employees and/or Contractors.

- Document Control: Establish, organize, maintain, and provide an information management system for ultimate use and ownership by CalRecycle to manage and maintain all Project Documents and data between the Camp Fire Hazard Tree Contractors, the Assessment and Monitoring Contractor, and CalRecycle and its designated other State Agency staff (if any), for CalRecycle’s record and to maximize potential FEMA reimbursement.

- Cost Validation: Provide validation and verification of all costs claimed on all invoices submitted to CalRecycle by the Camp Fire Hazard Tree Contractors. Cost validation shall include establishing a cost tracking management database for ownership and use by CalRecycle which compares and reconciles invoice amounts against the supporting field tickets issued by the Assessment and Monitoring Contractor, for the Hazard Tree Removal Contractors, and other supporting documentation. Also validate and verify the Assessment and Monitoring Contractor time invoiced versus reported on the 214 Forms and other supporting documentation. CalRecycle’s Finance & Administration Consultant shall give priority review to all tribal monitoring costs, if applicable. Specifically, within ten (10) business days of receipt of each tribal monitoring invoice from the CalRecycle Tribal Monitoring Lead, the Finance & Administration Consultant shall complete its review of the tribal monitoring invoice and issue a Payment Recommendation Report, or shall provide written notice of dispute to the CalRecycle Tribal Monitoring Lead and the Contract Manager.

- Budget Tracking & Reporting: For each of the three (3) Camp Fire Hazard Tree Contractors, independently collect, manage and track invoice payment amounts, payments made by the State Controller’s Office, work order numbers, change order numbers, retention amounts, projected remaining budget amounts, other relevant invoice information, and maintain all invoice documentation, cost tracking, budget analyses, and budget projections. The Finance and Administrative Services Contractor shall provide the following items:

  - Daily Budget Status Reports for each of the three (3) Camp Fire Hazard Tree Contractors and the Finance and Administrative Services Contractor to the CalRecycle Contract Manager or their designee(s). The daily budget status reports shall include tallies, costs, projections, invoice progress reports, and evaluation of integrity controls and recommendations for each respective Camp Fire Hazard Tree Contractor;

  - Monthly Budget Status Reports, due at the first of each month, which summarize the previous months’ daily budget status reports and make budget projections through the end of each of the three (3) Camp Fire Hazard Tree Contractors’ contract terms; and

  - Provide the ability for the CalRecycle Contract Manager or their designee(s) to create on-demand budget reports based upon data collected by the Finance and Administrative Services Contractor.

- FEMA Deliverables: Facilitate maximum reimbursement from the Federal Emergency Management Agency (FEMA) for Camp Fire Hazard Tree Contractor costs, and Finance and Administrative Services Contractor costs submitted to and paid by CalRecycle, including facilitating the submission of reimbursement and information request(s) on behalf of the State (i.e., CalRecycle and/or CalOES) to FEMA;

- Integrity Controls: Develop and implement recommended integrity controls including, fraud prevention and detection measures and protocols, identify potential conflicts of interests, for each of the three (3) Camp Fire Hazard Tree Contractors and the Finance and Administrative Services Contractor, as directed by the CalRecycle Contract Manager;

- Administrative Record: Compile, organize, maintain, and archive a complete administrative record for the Camp Fire Hazard Tree Removal Project that shall be the ultimate property of CalRecycle, at the direction of the CalRecycle Contract Manager;

- Financial Report: Prepare a financial report that includes total costs incurred in the program and information for each individual property within the Town of Paradise (Town) separate from those within Butte County (County) and segments of rights of way also separating those segments within the Town and within the County in a manner and level of detail acceptable to the CalRecycle Contract Manager. The acceptable level of detail in Financial Reports includes itemized expenses incurred, timeframe in which the work occurred, and related supporting documents, for each segment of the public right of way and private property (Assessor’s Parcel Number – APN) separated between Town and County. The Financial Reports shall be organized in a manner readily usable to multiple audiences including, but not limited to: public and private property owners, CalRecycle, CalOES, FEMA, and the general need of insurers for use in insurance cost reconciliation. A mockup of a draft financial report shall be provided to the Contract Manager no later than November 1, 2020, for purposes of approving the report format and supporting level of supporting documentation. The draft financial report shall be provided to the Contract Manager within two (2) months of receipt of the final Camp Fire Hazard Tree Contractor invoice for final review and comment. The final financial report shall be due within one (1) month of receiving CalRecycle Contract Manager comments on the draft, but no later than the end date of this Contract.

- After Action Meeting and Recommendations: Participate in an after action meeting, facilitated by the Assessment and Monitoring Contractor, summarizing the project with CalRecycle staff and other consultants, contractors, and stakeholders to evaluate the overall project and recommend improvement to the means and methods of the project. The after action meeting shall address key findings and recommendations made in a summary report including a review of the Monthly Budget Status Reports. The summary report will include an improvement plan matrix for CalRecycle to track improvement actions. The final report will include an evaluation of best management practices instituted for this incident. The report will include a comparison to historical similar or comparable incidents to demonstrate how CalRecycle continues to, or should best, enhance the effectiveness and efficiencies of their emergency recovery operations. The Contractor shall also be available to meet, answer questions, and provide records requested by third party auditors.

Roles/Staffing

CalRecycle currently anticipates the following positions necessary for the Hazard Tree Removal operation. In consultation with the Contract Manager, the Finance and Administrative Services Contractor shall reduce the number of its personnel towards the conclusion of operations due to diminished workload. Typical tasks to be performed under this Contract shall include, but are not limited to:

- Provide one (1) Project Manager. The Project Manager is responsible for overseeing the operations of the Contractor’s staff deployed pursuant to this Contract. This position is not necessarily a full-time position but is dedicated to make sure that the operation has sufficient staff, equipment and materials to complete the work as defined by the Incident Commander, Cal OES, and the CalRecycle Contract Manager.

- Provide one (1) Finance & Administration Chief (FC), per the Incident Command System (ICS) model. The FC is responsible for all of the financial and cost analysis and cost efficiency aspects of the tree removal operations. These include Camp Fire Hazard Tree Contractor Agreement negotiation(s) (if appropriate), recording or auditing personnel and equipment time, documenting and processing claims for accidents or injuries occurring at the incident, and keeping a running tally of the costs associated with the incident. The FC is also responsible for reviewing and auditing the Camp Fire Hazard Tree Contractors’ invoices to make sure that they are accurate, defendable, and reimbursable by the state and federal (if applicable) agencies supplying disaster relief funding. The FC reports to the Project Manager.

The FC will work cooperatively in support of the incident requirements as defined by CalRecycle FC and Contract Manager. CalRecycle will likely use the Contractor’s FC as support to CalRecycle’s own FC but requires the Contractor’s FC to be fully qualified to assist and even take over the role on as as-needed basis. The Contractor may be required to provide (but not be limited to) the following services:

  - Ensure compliance with the terms and conditions of the contracts between CalRecycle and the respective Camp Fire Hazard Tree Contractors;

  - Serve as the primary contact and coordinator for the activities of all Contractor Deputy Finance Chiefs and their subordinates;

  - Prepare or support CalRecycle staff in the solicitation of the Camp Fire Hazard Tree Contractor Agreements;

  - Support CalRecycle staff in the oversight and implementation of the Camp Fire Hazard Tree Contractor Agreements;

  - Assist CalRecycle staff in setting up the Camp Fire Hazard Tree Contractor Agreements, and their subcontractors’ invoice requirements to provide ease of invoice review and cost tracking of hazard tree removal operations conducted per segment of public right of way or private property to best meet the needs of CalRecycle and the IMT and to best facilitate state and/or Federal (if applicable) reimbursement. This includes developing, organizing, maintaining, and updating an invoice tracking database. This support may take place remotely, in the Butte County field office, or at CalRecycle’s headquarter offices in Sacramento;

  - Assist CalRecycle staff in the review and processing of Camp Fire Hazard Tree Contractor invoices for payment in compliance with the Prompt Payment Act and all other applicable laws. This support may take place remotely, in the Butte County field office, or at CalRecycle’s headquarter offices in Sacramento;

  - Assist CalRecycle in assembling and assessing Camp Fire Hazard Tree Contractors’ Agreements and Assessment and Monitoring Contractor Agreement correspondences. This includes assistance in responding to Contractors’ requests for information, requests for changes in scope of work, damage claim allegations, notices of potential claims, and claims review, assessments, and recommendations;

  - Develop and Implement integrity controls including, fraud prevention and detection measures and protocols; and

  - Direct and oversee the preparation of periodic status budget reports, draft and final financial reports of the Camp Fire Hazard Tree Contractor contracts identifying risks and recommendations to manage those risks.

The Contractor’s FC will work cooperatively in support of the CalRecycle Contract Manager in support of the Incident Commander and the IMT. The Contractor’s FC may provide necessary administrative support for the ICS Team in the field. The Contractor’s FC may delegate these responsibilities to subordinates, so long as the work remains under the FC’s supervision. This support will occur in the Butte County field office, or at CalRecycle’s headquarters offices in Sacramento. This support may take place remotely upon approval of the Contract Manager.

- Provide up to three (3) Deputy Finance & Administration Chiefs (DFC), per the ICS model, each dedicated to a specific Camp Fire Hazard Tree Contractor. The DFCs will work cooperatively in support of the Incident Commander and the incident requirements as defined by the Incident Commander, Cal OES and the CalRecycle Contract Manager. The DFCs may provide necessary administrative support for the ICS Team in the field. This support will occur in the Butte County field office, or at CalRecycle’s headquarters offices in Sacramento. This support may take place remotely upon approval of the Contract Manager. The DFCs report to the FC.

- Provide one (1) additional DFC (Invoice DFC) who shall be responsible for working with all Camp Fire Hazard Tree Contractors to prepare and review complete invoice packages. The Invoice DFC will work cooperatively in support of the incident requirements as defined by the Incident Commander, Cal OES and the CalRecycle Contract Manager. This support may be provided remotely or at CalRecycle’s headquarters offices in Sacramento. The DFCs report to the FC.

The Invoice DFC shall be responsible for providing invoice package quality assurance and examination services. The Camp Fire Hazard Tree Contractor will send the invoice to the Invoice DFC for examination and approval prior to submission to the State. The Invoice DFC is responsible for examining each itemized cost on each Camp Fire Hazard Tree Contractor invoice and related supporting documents for accuracy and completeness. Complete invoice packages include an invoice cover sheet, a complete Invoice Payment Request form, a payment recommendation report from the Invoice DFC, an Invoice Certification Statement, itemized costs and all supporting documentation.

- Provide up to two (2) Data Management Professionals. The Data Management Professionals shall be familiar with record retention & document control protocols, document production standards and expectations, FEMA requirements, and geographic information systems. The Data Management Professionals shall have demonstrated training and experience or certification relating to data management and finance and disaster recovery projects, including hazard tree removal projects. The Data Management Professionals shall report to the FC.

The Data Management Professionals shall be able to complete the following tasks:

  - Establish and provide an information management system for ultimate use and ownership by CalRecycle to manage and maintain documents and data relating to the Camp Fire Hazard Tree Contractors. The information management system shall comply with all CalRecycle policies, guidelines, and practices; and

  - Produce various data and information reports, including, but not limited to, audits of the Camp Fire Tree Contractors’ respective reports, figures, and budget statuses and projections.

- Under the direction of the FC or a DFC, provide up to two (2) Finance Assistants to assist CalRecycle and the State of California maximize reimbursement of costs from FEMA, including facilitating the submission of information and reimbursement request(s) from CalRecycle and/or CalOES to FEMA.

Finance Assistants are required to perform tasks such as financial analyses, auditing, drafting, filing, circulating documents for signature, report writing, preserve and archive records, paralegal type services, and related tasks assigned by their supervisors. Finance Assistants, Accounting & Administrative staff shall be selected by the Contractor’s Project Manager and report directly to the FC and/or the DFCs supporting the requirements of this Contract.

- Provide up to three (3) Finance Assistants to support the DFCs dedicated to the Camp Fire Tree Removal Contractors [Not to exceed (3) Finance Assistants total in support of DFCs dedicated to the Camp Fire Tree Removal Contractors].

- Provide up to three (3) Finance Assistants to support the Invoice DFC.

- Under the direction of the FC provide up to two (2) Accounting and Administrative Staff to compile, maintain, and archive a complete administrative record for the Camp Fire Hazard Tree Removal Project. The Accounting and Administrative Staff shall perform duties similar but not limited to the Finance Assistant duties.

Miscellaneous Positions/Services

- The Contract Manager may direct the Contractor to provide finance and administrative services for additional tribal monitoring reconciliation services related to contracts administered by other entities.

- The Contractor shall also be available to meet, answer questions, and provide records requested by third party auditors.

- There may be a need for the Contractor to provide additional professional services in support of the Hazard Tree Removal Program, if requested by CalRecycle. Any additional services must be approved by the Contract Manager in writing and in accordance with the “Work Authorization” clause of Exhibit D. All rates must be approved in the Work Authorization document, and shall be reasonable, typical of the industry, and allocable. If such additional services require subcontracting, the Contractor is limited to a ten (10) percent markup on subcontract costs.

- Change Orders: If the Contractor is directed to perform work outside the Scope of Work of this Agreement or encounters any other situation where it believes an adjustment of costs from the Cost Proposal Sheet is justified, the Contractor must immediately notify the Contract Manager and the IMT of the need for a Change Order. Failure to promptly notify the Contract Manager constitutes a waiver of any claim for additional compensation prior to actual notification to the Contract Manager. Contractor may not be compensated for extra Scope of Work prior to Contract Manager’s written authorization. Change Orders shall be formally amended into this Agreement.

The Contract Manager, in consultation with the IMT, shall notify the Contractor whether to perform or continue the affected work and issue a Change Order if adjustment to the Cost Proposal Sheet costs is necessary. The Contractor shall promptly provide all information requested by the Contract Manager in support of a Change Order. Upon completion, a Change Order shall be attached to this Agreement through the formal amendment process. A Change Order shall specify the effective date of the adjusted costs, but those costs cannot be invoiced at the adjusted rate prior the completion of the amendment. In order to be approved, the Change Order costs must be reasonable, allocable, and typical of the industry, and the Change Order work must be reasonable for the completion of the project scope.

Location of Services

Services will be provided in Butte County, Sacramento County, unless remote work is authorized by the CalRecycle Contract Manager.

Control of Work

- The CalRecycle Contract Manager has the authority to determine the quality and acceptability of the following:

- Work to be performed;

- Rate and progress of the work;

- Fulfillment of the services provided by the Contractor; and

- Compensation for services provided by the Contractor.

- The Contractor will designate a Project Manager who holds the following authority:

- Act as the Contractor’s Representative for work to be provided under this Agreement

- Act as the Contractor’s Representative regarding contractual matters relating to this Agreement

If during the course of the Agreement, it is deemed necessary to replace the Project Manager, CalRecycle’s Contract Manager written approval is required prior to the replacement being made.

EXHIBIT B

BUDGET DETAIL AND PAYMENT PROVISIONS

- INVOICING AND PAYMENT:

- For services satisfactorily rendered and upon receipt and approval of the invoices, the State agrees to compensate the Contractor for services performed in accordance with the rates specified herein.

- Itemized invoices shall be submitted in triplicate, with two sets of supporting documentation (i.e., receipts, timesheets, etc.), not more frequently than monthly in arrears to:

wildfirepaymentrequest@calrecycle.ca.gov

OR

Accounts Payable

Department of Resources Recycling and Recovery

Fiscal Services Branch

U.S. Postal Correspondence:

P.O. Box 4025, MS-19A

Sacramento, CA 95812-4025

Federal Express Correspondence:

1001 I Street, MS-19A

Sacramento, CA 95814

- The Contractor agrees to have CalRecycle’s Finance & Administration Consultant provide quality assurance and examination services for all of the Contractor’s invoices prior to submission to CalRecycle.  The Contractor shall resolve all deficiencies identified by CalRecycle’s Finance & Administration Consultant in the Contractor’s invoice packages prior to submission to CalRecycle.  Each complete invoice package submitted to CalRecycle must include the below information.  CalRecycle will not process incomplete invoice packages:

  - Contractor’s company name and address

  - Date invoice was submitted

  - Billing Period

  - Contract Number and Incident Name

  - Specified invoice number containing a unique ID sequence. (If there is a revision due to a dispute, a new invoice number will be required upon resubmission to the State, including a reference to the original invoice number.)

  - Overall total of invoice (Including retainage if applicable. Retention invoices must reference invoice numbers for which retention was withheld.)

  - Contract line item number/ID

  - Contract line item description

  - Work Order No. for which the cost is authorized

  - Change Order No., if applicable, for which the cost is authorized.

  - Quantity of contract line item

  - Rate of contract line item

  - Overall total of contract line item (for services billed within invoice period)

  - Clear, scanned, copies of all tickets and other supporting documents relating to costs billed.  Optical Character Recognition, (OCR) is preferred for all PDF formatted documents

  - (1) Copy of Excel format, (1) copy of PDF format

  - Invoice Payment Request Form

  - Payment Recommendation Report by CalRecycle’s Finance & Administration Consultant

  - Invoice Certification Statement, signed under penalty of perjury by two (2) duly authorized representatives, which shall, at a minimum, include the Contractor’s Project Manager.

  - Form 209, where a dispute has been made and resolved

- BUDGET CONTINGENCY CLAUSE:

- It is mutually agreed that if the Budget Act of the current year and/or any subsequent years covered under this Agreement does not appropriate sufficient funds for the program, this Agreement shall be of no further force and effect.  In this event, the State shall have no liability to pay any funds whatsoever to the Contractor or to furnish any other considerations under this Agreement and the Contractor shall not be obligated to perform any provisions of this Agreement.

- If funding for any fiscal year is reduced or deleted by the Budget Act for purposes of this program, the State shall have the option to either: cancel this Agreement with no liability occurring to the State, or offer an Agreement Amendment to the Contractor to reflect the reduced amount.

- PROMPT PAYMENT CLAUSE: Payment will be made in accordance with and within the time specified in Government Code, Chapter 4.5 (commencing with Section 927). Contactor agrees with CalRecycle that for purposes of compliance with the Prompt Payment Act, the Prompt Payment Act begins according to CalRecycle’s Mission Task Finance Unit’s “Received Date Stamp.”

- TAXES:  The State of California is exempt from Federal Excise Taxes, and no payment will be made for any taxes levied on employees' wages.  The State will pay for any applicable State of California or local sales or use taxes on the services rendered or equipment or parts supplied pursuant to this Agreement.  California may pay any applicable sales or use tax imposed by another state.

- COST BREAKDOWN:

Insert the final pricing from the winning proposer.

- CONTRACTOR’S RESPONSIBILITY: The Contractor shall be responsible for all work, and all persons and entities engaged in the performance of work, pursuant to this Agreement, including, but not limited to, employees, contractors, subcontractors, suppliers, and providers of services. The Contractor shall be responsible for responding to any claims, controversies, and disputes arising from its contracts for work on the Project, including the costs of attorney or legal fees. CalRecycle will not facilitate, mediate, or arbitrate disputes between the Contractor and another entity; nor will it determine responsibility for the performance of work. Additionally, in the event that CalRecycle determines the Contractor is responsible for any unapproved delay, loss, harm or other damages to CalRecycle, the Contractor shall immediately implement all measures directed by the Contract Manager to remedy the issue at the Contractor’s sole expense. CalRecycle reserves the right to retain withheld funds in order to remedy any unapproved delay, loss, harm or other damages it determines attributable to the Contractor.

- PAYMENT WITHHOLD:  The provisions for payment under this contract will be subject to a ten percent (10%) withholding per invoice.  The withheld payment amount will be included in the final payment to the Contractor and will only be released when all required work has been completed to the satisfaction of CalRecycle.  The Contractor agrees to comply with the requirements of Public Contract Code (PCC) section 10346.

EXHIBIT D

SPECIAL TERMS AND CONDITIONS

    - AGENCY LIABILITY: The Contractor warrants by execution of this Agreement, that no person or selling agency has been employed or retained to solicit or secure this Agreement upon agreement or understanding for a commission, percentage, brokerage, or contingent fee, excepting bona fide employees or bona fide established commercial or selling agencies maintained by the Contractor for the purpose of securing business. For breach or violation of this warranty, CalRecycle shall, in addition to other remedies provided by law, have the right to annul this Agreement without liability, paying only for the value of the work actually performed, or otherwise recover the full amount of such commission, percentage, brokerage, or contingent fee.

    - AMENDMENT: No amendment or variation of the terms of this Agreement shall be valid unless made in writing, signed by the parties and approved as required.  No oral understanding or agreement not incorporated in this Agreement is binding on any of the parties.  CalRecycle reserves the right to amend this Agreement through a formal written amendment signed by both parties, for additional time and/or funding.

    - CALIFORNIA WASTE TIRES: Unless otherwise provided for in this contract, in the event the Contractor and/or Subcontractor(s) purchases waste tires or waste-tire derived products for the performance of this Agreement, only California waste tires and California waste tire-derived products shall be used. As a condition of payment under this Agreement, the Contractor must provide documentation substantiating the source of the tire materials used during the performance of this Agreement to the Contract Manager.

All formal notices required by this Agreement must be given in writing and sent by prepaid certified mail, fax, personal delivery or telex.

    - CONTRACT MANAGEMENT: The Contractor and the agents and employees of the Contractor, in the performance of this Agreement, shall act in an independent capacity and not as officers or employees or agents of the State of California. The Contractor may change the designated Project Director, but CalRecycle reserves the right to approve any substitution of the Project Director. Contractor’s key personnel may not be substituted without CalRecycle’s Contract Manager’s prior written approval. CalRecycle may change the Contract Manager by notice given to the Contractor at any time. CalRecycle staff will be permitted to work side by side with the Contractor’s staff to the extent and under conditions that may be directed by the Contract Manager. In this connection, CalRecycle’s staff will be given access to all required data, working papers, etc. The Contractor will not be permitted to utilize the CalRecycle’s staff for the performance of services, which are the responsibility of the Contractor unless the Contract Manager previously agreed to such utilization in writing, and any appropriate adjustment in price is made. No charge will be made to the Contractor for the services of CalRecycle’s staff for coordination or monitoring functions.

    - CONTRACTOR EVALUATIONS: If this Agreement is for consulting services, CalRecycle will evaluate the Contractor’s performance within sixty days of the completion of this Agreement and shall remain on file by CalRecycle for a period of thirty-six months. If the Contractor does not satisfactorily perform the work or service specified in this Agreement, CalRecycle will submit a copy of the negative evaluation to the Department of General Services (DGS), Office of Legal Services, within five (5) working days of the completion of the evaluation. Upon filing an unsatisfactory evaluation with the DGS, CalRecycle shall notify and send a copy of the evaluation to the Contractor within fifteen days. The Contractor shall have thirty days to prepare and send a written response to CalRecycle and the DGS. CalRecycle and the DGS shall file the Contractor's statement with the evaluation. (PCC §10369).

    - CONFIDENTIALITY/PUBLIC RECORDS: The Contractor and CalRecycle understand that each party may come into possession of information and/or data, which may be deemed confidential or proprietary by the person or organization furnishing the information or data. Such information or data may be subject to disclosure under the California Public Records Act, commencing with GC § 6250, or the PCC. CalRecycle agrees not to disclose such information or data furnished by Contractor and to maintain such information or data as confidential when so designated by Contractor in writing at the time it is furnished to CalRecycle, only to the extent that such information or data is exempt from disclosure under the California Public Records Act and the PCC.

    - CONFLICT-FUTURE BIDDING LIMITATION: Pursuant to Public Contracts Code Section 10365.5:

      - No person, firm, or subsidiary therefore who has been awarded a consulting services contract may submit a bid for, nor be awarded a contract for, the provision of services, procurement of goods or supplies, or any other related action that is required, suggested, or otherwise deemed appropriate in the end product of the consulting services contract.

      - Subdivision (a) does not apply to any person, firm, or subsidiary thereof who is awarded a subcontract of a consulting services contract that amounts to no more than ten (10) percent of the total monetary value of the consulting services contract.

      - Subdivisions (a) and (b) do not apply to consulting services contracts subject to Chapter 10 (commencing with Section 4525) of Division 5 of Title 1 of the Government Code.

    - CONSULTING SERVICES: If this Agreement is for consulting services, the Contractor is hereby advised of its duties, obligations and rights under PCC §§10335 through 10381.

    - COPYRIGHTS AND TRADEMARKS: The Contractor shall assign to CalRecycle any and all rights, title and interests to any copyrightable material or trademarkable material created or developed in whole or in any part as a result of this Agreement, including the right to register for copyright or trademark of such materials. The Contractor shall require that its subcontractors agree that all such materials shall be the property of CalRecycle. Such title will include exclusive copyrights and trademarks in the name of CalRecycle.

For contracts of $5,000 or more, any document or written report prepared for or under the direction of CalRecycle, shall include a notation on the inside cover as follows:

"Prepared as part of CalRecycle contract number DRR19104, Total Contract Amount ${Insert Amount}, pursuant to Government Code Section 7550."

    - DELIVERABLES: All documents and/or reports drafted for publication by or for CalRecycle in accordance with this contract shall adhere to CalRecycle’s Contractor Publications Guide at www.calrecycle.ca.gov/Publications/PubGuide/ and shall be reviewed by CalRecycle’s Contract Manager in consultation with CalRecycle editor.

    - ENTIRE AGREEMENT: This Agreement supersedes all prior agreements, oral or written, made with respect to the subject hereof and, together with the Attachments and/or Exhibits hereto, contains the entire Agreement of the parties.

    - ENVIRONMENTAL JUSTICE: In the performance of this Agreement, the Contractor shall conduct its programs, policies, and activities that substantially affect human health or the environment in a manner that ensures the fair treatment of people of all races, cultures, and income levels, including minority populations and low income populations of the State. (Government Code Section 65040.12(e)).

    - FORCE MAJEURE: Neither CalRecycle nor the Contractor, including the Contractor's subcontractor(s), if any, will be responsible hereunder for any delay, default or nonperformance of this Agreement, to the extent that such delay, default or nonperformance is caused by an act of God, weather, accident, labor strike, fire, explosion, riot, war, rebellion, sabotage, or flood, or any other cause beyond the reasonable control of such party.

    - GRATUITIES: CalRecycle may terminate this Agreement if gratuities were offered or given by the Contractor, or any agent or representative of the Contractor, to any employee of CalRecycle, with a view toward securing a contract or securing favorable treatment with respect to awarding or amending or making a determination with respect to performance of this Agreement.

    - IMPRACTICABILITY OF PERFORMANCE: This Agreement may be suspended or cancelled, without notice at the option of the Contractor, if the Contractor’s or CalRecycle premises or equipment is destroyed by fire or other catastrophe, or so substantially damaged that it is impractical to continue service or in the event the Contractor is unable to render service as a result of any action by any governmental authority.

    - INSURANCE: Contractor shall procure and maintain for the duration of the contract, insurance against claims for injuries to persons or damages to property which may arise from or in connection with the performance of the work hereunder by the Contractor, his agents, representatives, or employees.

  - Minimum Scope of Insurance

Coverage shall be at least as broad as:

1.	Insurance Services Office Commercial General Liability coverage (occurrence Form CG 0001).

2.	Insurance Services Office Form Number CA 0001 covering Automobile Liability, Code 1 (any auto).

3.	Workers’ Compensation insurance as required by the State of California and Employer’s Liability Insurance.

  - Minimum Limits of Insurance

Contractor shall maintain limits no less than:

| General Liability: (Including operations, products & completed operations, as applicable.) | $1,000,000 per occurrence for bodily injury, personal injury and property damage. If Commercial General Liability Insurance or other form with a general aggregate limit is used, either the general aggregate limit shall apply separately to this project/location or the general aggregate limit shall be twice the required occurrence limit. |
| --- | --- |
| Automobile Liability: | $1,000,000 per accident for bodily injury and property damage. |
| Employer’s Liability: | $1,000,000 per accident for bodily injury or disease. |
| Professional Liability: | $250,000 per claim and $1 million annual aggregate. The professional liability’s policy’s retroactive date must be displayed on the certificate of insurance and must be before the date this Agreement was executed or before the beginning of this Agreement work. The Contractor is responsible to maintain continuous coverage for up to three years after the expiration of this Agreement. |

  - Deductibles and Self-Insured Retentions

Any deductibles or self-insured retentions applying to General Liability and Automobile Liability must be declared to and approved by the State. At the option of the State, either:  the insurer shall reduce or eliminate such deductibles or self-insured retentions as respects the State, its officers, officials, employees and volunteers; or the Contractor shall provide a financial guarantee satisfactory to the State guaranteeing payment of losses and related investigations, claim administration and defense expenses.

  - Commercial general liability and automobile liability policies are to contain, or be endorsed to contain, the following provisions:

1.	The State, its officers, officials, employees and volunteers are to be covered as insured as respects:  liability arising out of work or operations performed by or on behalf of the Contractor; or automobiles owned, leased, hired or borrowed by the Contractor.

2.	For any claims related to this project, the Contractor’s insurance coverage shall be primary insurance as respects the State, its officers, officials, employees and volunteers.  Any insurance or self-insurance maintained by the State, its officers, officials, employees or volunteers shall be excess of the Contractor’s insurance and shall not contribute with it.

3.	Each insurance policy required by this clause shall be endorsed to state that coverage shall not be canceled by either party, except after thirty (30) days’ prior written notice by U.S. mail.

  - The workers’ compensation and employer’s liability policy shall be endorsed to contain the following provisions:

The insurer waives any right of recovery the insurer may have against the State, its officers, officials, employees and volunteers because of payments the insurer makes for injury or damage arising out of the work done under contract with the State.

  - Verification of Coverage: Contractor shall furnish the State with original certificates and amendatory endorsements effecting coverage as required in this section.  All certificates and endorsements are to be received and approved by the State before work commences.  The State reserves the right to require complete, certified copies of all required insurance policies, including endorsements affecting the coverage required by these specifications at any time. Any required endorsements requested by the State must be physically attached to all requested certificates of insurance and not substituted by referring to such coverage on the certificate of insurance.

  - Insurance companies issuing any of the policies required by these provisions shall have a rating classification of “A-” or better and a financial size category rating of “VII” or better according to the latest edition of the A.M. Best Key Rating Guide.  Any other rating classification requires State approval.

  - Contractor shall ensure that all Subcontractors procure insurance meeting the requirements of these provisions.

  - State Remedies: If Contractor fails to maintain the insurance required to be carried by these provisions in full force and effect at all times, the State, in its sole discretion, may terminate this contract.

  - Any required insurance contained in this Agreement shall be primary, and not excess or contributory, to any other insurance carried by the State.

  - Inadequate or lack of insurance does not negate the Contractor’s obligations under this Agreement. In the event the insurance coverages obtained by the Contractor is broader in scope or the limits are higher than those required under this Agreement, such scope and limits available to the Contractor shall also be available and applicable to the State.

    - LIABILITY FOR NONCONFORMING WORK: The Contractor will be fully responsible for ensuring the completed work conforms to the agreed upon terms. If nonconformity is discovered prior to the Contractor’s deadline, the Contractor will be given a reasonable opportunity to cure the nonconformity. If the nonconformity is discovered after the deadline for the completion of the project, CalRecycle, in its sole discretion, may use any reasonable means to cure the nonconformity. The Contractor shall be responsible for reimbursing CalRecycle for any additional expenses incurred to cure such defects. CalRecycle may pursue any sanctions allowed by law.

    - LICENSE OR PERMITS: The Contractor shall be an individual or firm licensed to do business in California and shall obtain at his/her expense all license(s) and permit(s) required by law for accomplishing any work required in connection with this Agreement.

In the event the Contractor fails to keep in effect at all times all required license(s) and permit(s), CalRecycle may, in addition to other remedies it may have, terminate this Agreement upon occurrence of such event.

- ORDER OF PRECEDENCE: In the event of conflict or inconsistency between the articles, exhibits, attachments, specifications or provisions that constitute this Agreement, the following order of precedence shall apply: STD 213; GTC 04/2017 - General Terms and Conditions (incorporated by reference); Exhibit A – Scope of Work; Exhibit B – Budget Detail and Payment Provisions; Exhibit D – Special Terms and Conditions; Other exhibits in alphabetical order, beginning with E; Attachments in numerical order, beginning with 1.

- OWNERSHIP OF DRAWINGS, PLANS AND SPECIFICATIONS: CalRecycle will have separate and independent ownership of all drawings, design plans, specifications, notebooks, tracings, photographs, negatives, reports, findings, recommendations, data and memoranda of every description or any part thereof, prepared under this Agreement. The originals and all copies thereof will be delivered to CalRecycle upon request. CalRecycle will have the full right to use said originals and copies in any manner when and where it may determine without any claim on the part of the Contractor, its vendors or subcontractors to additional compensation.

- PATENTS: The Contractor assigns to CalRecycle all rights, title, and interest in and to each invention or discovery that may be capable of being patented, that is conceived of or first actually reduced to practice in the course of or under this Agreement.

- PUBLICITY AND ACKNOWLEDGEMENT: The Contractor agrees that it will acknowledge CalRecycle’s support whenever projects funded, in whole or in part, by this Agreement are publicized in any news media, brochures, or other type of promotional material.

- RECYCLED-CONTENT PRODUCT PURCHASING: In the performance of this Agreement, the Contractor shall purchase used and/or recycled-content products as set forth on the back of the Recycled-Content Certification Form (Exhibit D,  Attachment 1). For assistance in locating recycled-content products, please search the recycled-content product database available at: www.calrecycle.ca.gov/rcpm. If after searching the database, contractors are unable to find the recycled-content products they are looking for, please notify CalRecycle’s Contract Manager. All recycled content products purchased or charged/billed to CalRecycle that are printed upon such as promotional items, publications, written materials, and other educational brochures shall have both the total recycled content (TRC) and the post-consumer (PC) content clearly printed on them.

In addition, any written documents such as, publications, letters, brochures, and/or reports shall be printed double-sided on 100% post-consumer (PC) paper. Specific pages containing full-color photographs or other ink-intensive graphics may be printed on photographic paper. The paper should identify the post-consumer recycled content of the paper (i.e., “printed on 100% post-consumer paper”). When applicable, the Contractor shall provide the Contract Manager with an electronic copy of the document and/or report for CalRecycle’s uses. When appropriate, only an electronic copy of the document and/or report shall be submitted and no hard copy shall be provided.

- REMEDIES: Unless otherwise expressly provided herein, the rights and remedies hereunder are in addition to, and not in limitation of, other rights and remedies under the Agreement, at law or in equity, and exercise of one right or remedy will not be deemed a waiver of any other right or remedy.

- SETTLEMENT OF DISPUTES: In the event of a dispute, the Contractor shall file a “Notice of Dispute” with CalRecycle’s Director or his/her designee with ten (10) days of discovery of the problem. Within ten (10) days, the Director or his/her designee shall meet with the Contractor and CalRecycle Contract Manager for the purpose of solving the dispute.

- STOP WORK NOTICE: Immediately, upon receiving a written notice to stop work, the Contractor shall cease all work under this Agreement.

- SUBCONTRACTORS: All Subcontractors previously identified in the bid/proposal submitted are considered to be acceptable to CalRecycle. Any change or addition of Subcontractors will be subject to the prior written approval of the Contract Manager or the Director or his/her designee. Upon termination of any Subcontract, the Contractor shall notify the Contract Manager or the Executive Director immediately. If CalRecycle or the Contractor determines that the level of expertise or the services required are beyond that provided by the Contractor or its routine Subcontractors, The Contractor will be required to employ additional Subcontractors. Nothing contained in this Agreement or otherwise, shall create any contractual relation between CalRecycle and any Subcontractors, and no Subcontract shall relieve the Contractor of its responsibilities and obligations hereunder. The Contractor agrees to be as fully responsible to CalRecycle for the acts and omissions of its Subcontractors and of persons either directly or indirectly employed by any of them as it is for the acts and omissions of persons directly employed by the Contractor. The Contractor's obligation to pay its Subcontractors is an independent obligation from CalRecycle obligation to make payments to the Contractor. As a result, CalRecycle shall have no obligation to pay or to enforce the payment of any moneys to any Subcontractor.

- SUCCESSORS: The provisions of this Agreement will be binding upon and inure to the benefit of CalRecycle, the Contractor, and their respective successors.

- TERMINATION: CalRecycle shall have the right to terminate this Agreement at its sole discretion at any time upon thirty days written notice given to the Contractor. In the case of early termination, a final payment will be made to the Contractor upon approval by the Contract Manager of a financial report, invoices for costs incurred to date of termination and a written report describing all work performed by the Contractor to date of termination.

- UNRELIABLE LIST: Prior to authorizing a Subcontractor(s) to commence work under this Agreement, the Contractor shall submit to CalRecycle a declaration from the Subcontractor(s), signed under penalty of perjury, stating that within the preceding three years, none of the events listed in Section 17050 of Title 14, California Code of Regulations, Natural Resources, Division 7, have occurred with respect to the subcontractor(s).

Placement of Contractor on CalRecycle Unreliable List anytime after award of this Agreement may be grounds for termination of Agreement. If a Subcontractor is placed on CalRecycle Unreliable List after award of this Agreement, the Contractor may be required to terminate the Subcontract.

- WASTE REDUCTION: In the performance of this Agreement, the Contractor shall take all reasonable steps to ensure that materials purchased or consumed in the course of the project are utilized both effectively and efficiently to minimize the generation of waste. The steps should include, but not necessarily be limited to, the use of reusable products, the use of recyclable and compostable products, discretion in the amount of materials used, the provision of alternatives to disposal for materials consumed, and the practice of other waste reduction measures where feasible and appropriate.

- WORK AUTHORIZATION: If this Agreement is for services as needed, or has clearly specified sub-categories a work authorization will be required before work can begin pursuant to this Agreement. The Contract Manger will make this determination, when work authorizations are required, the Contract Manager will prepare a work authorization for each item of work. Each work authorization, as appropriate, will consist of a detailed statement of the purpose, objectives or goals to be undertaken by the Contractor, identification of the Contractor/subcontractor team, all significant material to be developed and delivered by the Contractor, all materials to be furnished by CalRecycle to the Contractor, the Contractor’s estimated time schedule and person hours, billing rates and total cost of the work authorization.

      - All work authorizations will be in writing, negotiated and approved by the Contract Manager and the Contractor's Project Director prior to beginning work. However, in situations where expedience is of the utmost importance, the Contract Manager may verbally authorize the Contractor to begin work following up with written authorization.

      - The level of effort required for each work authorization will vary for each proposed project. Therefore, the Contract Manager will establish the time lines for completion of duties to be performed at the time of assignment.

      - CalRecycle reserves the right to require the Contractor to stop or suspend work on any work authorization. The Contract Manager will provide, in writing to Contractor's Project Director, notice of the date work is to be halted or suspended. Approved costs incurred to that date shall be reimbursed in accordance with this Agreement’s provision.

      - Each work authorization will be numbered sequentially.

      - The actual costs of a completed, approved work authorization will not exceed the authorized amount, except if, in the performance of the work, the Contractor determines that the actual cost will exceed the estimated costs; the Contractor will immediately notify the Contract Manager. Upon such notification, the Contract Manager may:

- Alter the scope of the work authorization to accomplish the work within the estimated costs; or

  - Augment the work authorization budget; or

  - Authorize the Contractor to complete the work for the actual costs; or

  - Terminate the work authorization.

- CALIFORNIA-ONLY RESTRICTION: Contractor is advised that only California Contractors may be awarded a contract. For the purposes of this Contract, a California Contractor means either of the following:

(1) A business or corporation whose principal office is located in California, and the owners, or officers if the entity is a corporation, are domiciled in California; or

(2) A business or corporation that has a major office or manufacturing facility located in California and that has been licensed by the state on a continuous basis to conduct business within the state and has continuously employed California residents for work within the state during the three years prior to submitting a bid or proposal for a state contract.

Subcontractors/subconsultants, if any, must also meet the same residency requirements as the Prime Contractor. Contractor must certify under penalty of perjury that it is a California Contractor, and that its subcontractors/subcontractors also meet at least one of the definitions above. Upon CalRecycle request, supporting documents must be provided (described in Attachment J) within 24 hours. Non-compliance may result in Contractor’s breach of this contract, which may include: i) termination of contract, ii) placement on CalRecycle’s unreliable list (see Title 14, California Code of Regulations, section 17050(f)).

EXHIBIT G

Required Contract Clauses for FEMA Public Assistance Program Contracts

The following clauses apply to this contract unless California law imposes a more restrictive standard.

- Equal Employment Opportunity (Reference: 41 CFR Part 60-1.4(b)): During the performance of this contract, the contractor agrees as follows:

      - The contractor will not discriminate against any employee or applicant for employment because of race, color, religion, sex, sexual orientation, gender identity, or national origin. The contractor will take affirmative action to ensure that applicants are employed, and that employees are treated during employment without regard to their race, color, religion, sex, sexual orientation, gender identity, or national origin. Such action shall include, but not be limited to the following: Employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship. The contractor agrees to post in conspicuous places, available to employees and applicants for employment, notices to be provided setting forth the provisions of this nondiscrimination clause.

      - The contractor will, in all solicitations or advertisements for employees placed by or on behalf of the contractor, state that all qualified applicants will receive consideration for employment without regard to race, color, religion, sex, sexual orientation, gender identity, or national origin.

      - The contractor will not discharge or in any other manner discriminate against any employee or applicant for employment because such employee or applicant has inquired about, discussed, or disclosed the compensation of the employee or applicant or another employee or applicant. This provision shall not apply to instances in which an employee who has access to the compensation information of other employees or applicants as a part of such employee's essential job functions discloses the compensation of such other employees or applicants to individuals who do not otherwise have access to such information, unless such disclosure is in response to a formal complaint or charge, in furtherance of an investigation, proceeding, hearing, or action, including an investigation conducted by the employer, or is consistent with the contractor's legal duty to furnish information.

      - The contractor will send to each labor union or representative of workers with which he has a collective bargaining agreement or other contract or understanding, a notice to be provided advising the said labor union or workers' representatives of the contractor's commitments under this section, and shall post copies of the notice in conspicuous places available to employees and applicants for employment.

      - The contractor will comply with all provisions of Executive Order 11246 of September 24, 1965, and of the rules, regulations, and relevant orders of the Secretary of Labor.

      - The contractor will furnish all information and reports required by Executive Order 11246 of September 24, 1965, and by rules, regulations, and orders of the Secretary of Labor, or pursuant thereto, and will permit access to his books, records, and accounts by the administering agency and the Secretary of Labor for purposes of investigation to ascertain compliance with such rules, regulations, and orders.

      - In the event of the contractor's noncompliance with the nondiscrimination clauses of this contract or with any of the said rules, regulations, or orders, this contract may be canceled, terminated, or suspended in whole or in part and the contractor may be declared ineligible for further Government contracts or federally assisted construction contracts in accordance with procedures authorized in Executive Order 11246 of September 24, 1965, and such other sanctions may be imposed and remedies invoked as provided in Executive Order 11246 of September 24, 1965, or by rule, regulation, or order of the Secretary of Labor, or as otherwise provided by law.

      - The contractor will include the portion of the sentence immediately preceding paragraph (1) and the provisions of paragraphs (1) through (8) in every subcontract or purchase order unless exempted by rules, regulations, or orders of the Secretary of Labor issued pursuant to section 204 of Executive Order 11246 of September 24, 1965, so that such provisions will be binding upon each subcontractor or vendor. The contractor will take such action with respect to any subcontract or purchase order as the administering agency may direct as a means of enforcing such provisions, including sanctions for noncompliance: 
Provided, however, that in the event a contractor becomes involved in, or is threatened with, litigation with a subcontractor or vendor as a result of such direction by the administering agency, the contractor may request the United States to enter into such litigation to protect the interests of the United States.

The applicant further agrees that it will be bound by the above equal opportunity clause with respect to its own employment practices when it participates in federally assisted construction work: Provided, That if the applicant so participating is a State or local government, the above equal opportunity clause is not applicable to any agency, instrumentality or subdivision of such government which does not participate in work on or under the contract.

The applicant agrees that it will assist and cooperate actively with the administering agency and the Secretary of Labor in obtaining the compliance of contractors and subcontractors with the equal opportunity clause and the rules, regulations, and relevant orders of the Secretary of Labor, that it will furnish the administering agency and the Secretary of Labor such information as they may require for the supervision of such compliance, and that it will otherwise assist the administering agency in the discharge of the agency's primary responsibility for securing compliance.

The applicant further agrees that it will refrain from entering into any contract or contract modification subject to Executive Order 11246 of September 24, 1965, with a contractor debarred from, or who has not demonstrated eligibility for, Government contracts and federally assisted construction contracts pursuant to the Executive Order and will carry out such sanctions and penalties for violation of the equal opportunity clause as may be imposed upon contractors and subcontractors by the administering agency or the Secretary of Labor pursuant to Part II, Subpart D of the Executive Order. In addition, the applicant agrees that if it fails or refuses to comply with these undertakings, the administering agency may take any or all of the following actions: Cancel, terminate, or suspend in whole or in part this grant (contract, loan, insurance, guarantee); refrain from extending any further assistance to the applicant under the program with respect to which the failure or refund occurred until satisfactory assurance of future compliance has been received from such applicant; and refer the case to the Department of Justice for appropriate legal proceedings.

- Contract Work Hours and Safety Standards Act (Reference: 29 CFR 5.5(b)):  Compliance with the Contract Work Hours and Safety Standards Act.

      - Overtime requirements. No contractor or subcontractor contracting for any part of the contract work which may require or involve the employment of laborers or mechanics shall require or permit any such laborer or mechanic in any workweek in which he or she is employed on such work to work in excess of forty hours in such workweek unless such laborer or mechanic receives compensation at a rate not less than one and one-half times the basic rate of pay for all hours worked in excess of forty hours in such workweek.

      - Violation; liability for unpaid wages; liquidated damages. In the event of any violation of the clause set forth in paragraph (b)(1) of this section the contractor and any subcontractor responsible therefor shall be liable for the unpaid wages. In addition, such contractor and subcontractor shall be liable to the United States (in the case of work done under contract for the District of Columbia or a territory, to such District or to such territory), for liquidated damages. Such liquidated damages shall be computed with respect to each individual laborer or mechanic, including watchmen and guards, employed in violation of the clause set forth in paragraph (b)(1) of this section, in the sum of $27 for each calendar day on which such individual was required or permitted to work in excess of the standard workweek of forty hours without payment of the overtime wages required by the clause set forth in paragraph (b)(1) of this section.

      - Withholding for unpaid wages and liquidated damages. The State of California shall upon its own action or upon written request of an authorized representative of the Department of Labor withhold or cause to be withheld, from any moneys payable on account of work performed by the contractor or subcontractor under any such contract or any other Federal contract with the same prime contractor, or any other federally-assisted contract subject to the Contract Work Hours and Safety Standards Act, which is held by the same prime contractor, such sums as may be determined to be necessary to satisfy any liabilities of such contractor or subcontractor for unpaid wages and liquidated damages as provided in the clause set forth in paragraph (b)(2) of this section.

      - Subcontracts. The contractor or subcontractor shall insert in any subcontracts the clauses set forth in paragraph (b)(1) through (4) of this section and also a clause requiring the subcontractors to include these clauses in any lower tier subcontracts. The prime contractor shall be responsible for compliance by any subcontractor or lower tier subcontractor with the clauses set forth in paragraphs (b)(1) through (4) of this section.

- Clean Air Act and Federal Water Pollution Control Act:

D.1-Clean Air Act

- The contractor agrees to comply with all applicable standards, orders, or regulations issued pursuant to the Clean Air Act, as amended, 42 U.S.C. Section 7401 et seq.

- The contractor agrees to report each violation to the California Air Resources Board and understands and agrees that the California Air Resources Board will, in turn, report each violation as required to assure notification to the Department of Resources Recycling and Recovery, the California Governor’s Office of Emergency Services, Federal Emergency Management Agency (FEMA), and the appropriate Environmental Protection Agency Regional Office.

- The contractor agrees to include these requirements in each subcontract exceeding $150,000 financed in whole or in part with Federal assistance provided by FEMA.

D.2-Federal Water Pollution Control Act

- The contractor agrees to and the Federal Water Pollution Control Act, as amended, 33 U.S.C. Sections 1251 et seq.

- The contractor agrees to report each violation to the State Water Resources Control Board and understands and agrees that the State Water Resources Control Board will, in turn, report each violation as required to assure notification to the Department of Resources Recycling and Recovery, the California Governor’s Office of Emergency Services, Federal Emergency Management Agency (FEMA), and the appropriate Environmental Protection Agency Regional Office.

- The contractor agrees to include these requirements in each subcontract exceeding $150,000 financed in whole or in part with Federal assistance provided by FEMA.

- Suspension and Debarment

- This contract is a covered a transaction for the purposes of 2 C.F.R. pt. 180 and 2 C.F.R. pt. 3000.  As such the contractor is required to verify that none of the contractor, its principals (defined at 2 C.F.R. Section 180.995), or its affiliates (defined at 2 C.F.R. Section 180.905) are excluded (defined at 2 C.F.R. Section 180.940) or disqualified (defined at 2 C.F.R. Section 180.935).

- The contractor must comply with 2 C.F.R. pt. 180, subpart C and 2 C.F.R. pt. 3000, subpart C and must include a requirement to comply with these regulations in any lower tier covered transaction it enters into.

- This certification is a material representation of fact relied upon by the Department of Resources Recycling and Recovery.  If it is later determined that the contractor did not comply with 2 C.F.R. pt. 180, subpart C and 2 C.F.R. pt. 3000, subpart C, in addition to remedies available to the Department of Resources Recycling and Recovery, the Federal Government may pursue available remedies, including but not limited to suspension and/or debarment.

- The bidder or proposer agrees to comply with the requirements of 2 C.F.R. pt. 180, subpart C and 2 C.F.R. pt. 3000, subpart C while this offer is valid and throughout the period of any contract that may arise from this offer.  The bidder or proposer further agrees to include a provision requiring such compliance in its lower tier covered transactions.

- Byrd Anti-Lobbying Amendment, 31 U.S.C. Section 1352 (as amended)

Contractors who apply or bid for an award of $100,000 or more shall file the required certification.  Each tier certifies to the tier above that it will not and has not been used Federal appropriated funds to pay any person or organization for influencing or attempting to influence an officer or employee of a member of Congress in connection with obtaining any Federal contract, grant, or any other award covered by 31 U.S.C. Section 1352.  Each tier shall also disclose any lobbying with non-Federal funds that takes place in connection with obtaining any Federal award.  Such disclosures are forwarded from tier to tier up to the recipient who in turn will forward the certification(s) to the awarding agency.

Appendix A, 44 C.F.R. Part 18 – Certification Regarding Lobbying

Certification for Contracts, Grants, Loans, and Cooperative Agreements

The undersigned [Contractor] certifies, to the best of his or her knowledge, that:

(1) No Federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress on his or her behalf in connection with the awarding of any Federal contract, the making of any Federal grant, the making of any Federal loan, the entering into of any cooperative agreement, and the extension, continuation, renewal, amendment or modification of any Federal contract, grant, loan, or cooperative agreement.

(2) If any funds other than Federal appropriated funds (including profit or fee received under a covered Federal transaction) have been paid, or will be paid, to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress on his or her behalf in connection with this Federal contract, grant, loan, or cooperative agreement , the undersigned shall complete and submit Standard Form-LLL, “Disclosure of Lobbying Activities”, in accordance with the instructions.

(3) The undersigned shall require that the language of this certification be included in the award documents for all subawards at all tiers (including subcontracts, subgrants, and contracts under grants, loans, and cooperative agreements) and that all subrecipients shall certify and disclose accordingly.

This certification is a material representation of fact upon which reliance is placed when this transaction was made or entered into.  Submission of this certification and disclosure is a prerequisite for making or entering into this contract imposed by 31, U.S.C. section 1352 (as amended by the Lobbying Disclosure Act of 1995).  Any who fails to file the required certification shall be subject to a civil penalty of not less than $10,000 and not more than $100,000 for each such failure.

The Contractor, _______________, certifies or affirms the truthfulness and accuracy of each statement of its certification and disclosure, if any.  In addition, the Contractor understands and agrees that the provisions of 31 U.S.C. Section 3801 et seq., apply to this certification and disclosure, if any.

_____________________________
Signature of Contractor’s Authorized Official

_____________________________
Name and Title of Contractor’s Authorized Official

_____________________________
Date

- Access to Records:  The following access to records requirements apply to this contract:

- The Contractor agrees to provide the Department of Resources Recycling and Recovery, the California Governor’s Office of Emergency Services, the FEMA Administrator, the Controller General of the United States, or any of their authorized representatives access to any books, documents, papers, and records of the Contractor which are directly pertinent to this contract for the purposes of making audits, examinations, excerpts, and transcriptions.

- The Contractor agrees to permit aby of the foregoing parties to reproduce by any means whatsoever of to copy excerpts and transcriptions as reasonably needed.

- The contractor agrees to provide the FEMA Administrator or his authorized representative access to construction or other work sites pertaining to the work being completed under the contract.

- In compliance with the Disaster Recovery Act of 2018, the Department of Resources Recycling and Recovery and the Contractor acknowledge and agree that no language in this contract is intended to prohibit audits or internal reviews by the FEMA Administrator or the Comptroller General of the United States.

- DHS Seal, Logo, and Flags:

The contractor shall not use the DHS seal(s), logos, crests, or reproductions of flags or likenesses of DHS agency officials without specific FEMA pre-approval.

- Compliance with Federal Law, Regulations, and Executive Orders

This is an acknowledgement that FEMA financial assistance will be used to fund this contract only.  The contractor will comply with all federal law, regulations, executive orders, FEMA policies, procedures, and directives.

- No Obligation by Federal Government

The Federal Government is not a party to this contract and is not subject to any obligations or liabilities to the non-Federal entity, contractor, or any other party pertaining to any matter resulting from the contract.

- Program Fraud and False or Fraudulent Statements or Related Acts

The contractor acknowledges the 31 U.S.C. Chapter 38 (Administrative Remedies for False Claims and Statements) applies to the contractor’s action.

- Required Affirmative Steps to Assure Certain Firms Are Used (Reference: 2 CFR 200.321)

During the performance of this contract, the contractor agrees, if subcontracts are to be let, to take the following affirmative steps:

(1) Placing qualified small and minority businesses and women's business enterprises on solicitation lists;

(2) Assuring that small and minority businesses, and women's business enterprises are solicited whenever they are potential sources;

(3) Dividing total requirements, when economically feasible, into smaller tasks or quantities to permit maximum participation by small and minority businesses, and women's business enterprises;

(4) Establishing delivery schedules, where the requirement permits, which encourage participation by small and minority businesses, and women's business enterprises;

(5) Using the services and assistance, as appropriate, of such organizations as the Small Business Administration and the Minority Business Development Agency of the Department of Commerce.

- Procurement of Recovered Materials (Reference 2 CFR 200.322)

The contractor must comply with section 6002 of the Solid Waste Disposal Act, as amended by the Resource Conservation and Recovery Act.

- In the performance of this contract, the Contractor shall make maximum use of products containing recovered materials that are EPA- designated items unless the product cannot be acquired—

(i) Competitively within a timeframe providing for compliance with the contract performance schedule;

(ii) Meeting contract performance requirements; or

(iii) At a reasonable price.

- Information about this requirement, along with the list of EPA-designate items, is available at EPA’s Comprehensive Procurement Guidelines web site, https://www.epa.gov/smm/comprehensive-procurement-guideline-cpg-program.

- The Contractor also agrees to comply with all other applicable requirements of Section 6002 of the Solid Waste Disposal Act.

| STATE OF CALIFORNIA | To be completed by Contractor |  |
| --- | --- | --- |
| Department of Resources Recycling and Recovery (CalRecycle) | Name of Contractor: |  |
| CalRecycle 74C (Rev. 06/10 for Contracts) | Contract #: | Work Order #: |

Recycled Content Certification

Check this box if no products, materials, goods, or supplies were purchased with contract dollars and submit to the CalRecycle Contract Manager.

This form to be completed by contractor. The form must be completed and returned to CalRecycle

with a row completed for each product purchased with contract dollars. Attach additional sheets if

necessary. Information must be included, even if the product does not contain recycled-content

material. Product labels, catalog/website descriptions, or bid specifications may be attached to this

form as a method of providing that information.  Add additional rows as needed.

| Contractor’s Name |  |  |  |  |  |  |  |  | Date |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Address |  |  |  |  |  |  |  |  |  |  |
| Fax |  |  |  |  | Phone |  |  |  |  |  |
| E-mail |  |  |  |  |  | Website |  |  |  |  |

| Product Manufacturer | Product Description / Brand | Purchase Amount ($) | 1Percent Postconsumer Material | 2SABRC Product Category Code | Meets SABRC |
| --- | --- | --- | --- | --- | --- |

Public Contract Code sections 12205 (a) (1) (2) (3) (b) (1) (2) (3).

I certify that the above information is true. I further certify that these environmental claims for recycled content regarding these products are consistent with the Federal Trade Commission’s Environmental Marketing Guidelines in accordance with PCC section 12205.

| Print name |  | Signature |  | Company |  | Date |
| --- | --- | --- | --- | --- | --- | --- |

(See footnotes on the back of this page.)

Postconsumer material comes from products that were bought by consumers, used, and then recycled. For example: a newspaper that has been purchased and read, next recycled, and then used to make another product would be postconsumer material.

If the product does not fit into any of the product categories, enter “N/A.”  Common N/A products include wood products, natural textiles, aggregate, concrete, electronics such as computers, TV, software on a disk or CD, or telephone.

- Product category refers to one of the product categories listed below, into which the reportable purchase falls. For products made from multiple materials, choose the category that comprises most of the product by weight, or volume.

Note: For reused or refurbished products, there is no minimum content requirement.

For additional information visit www.calrecycle.ca.gov/BuyRecycled/

| Code | Description | Minimum content requirement |
| --- | --- | --- |
|  | Product Categories (11) |  |
| 1 | Paper Products - Recycled | 30 percent postconsumer fiber, by fiber weight |
| 2 | Printing and Writing - Recycled | 30 percent postconsumer fiber, by fiber weight |
| 3 | Compost, Co-compost, and Mulch – Recycled | 80 percent recovered materials. i.e., material that would otherwise be normally disposed of in a landfill |
| 4 | Glass – Recycled | 10 percent postconsumer, by weight |
| 5 | Rerefined Lubricating Oil - Recycled | 70 percent re-refined base oil |
| 6a | Plastic – Recycled | 10 percent postconsumer, by weight |
| 6b | Printer or duplication cartridges | - Have 10 percent postconsumer material, or - Are purchased as remanufactured, or - Are backed by a vendor-offered program that will take back the printer cartridges after their useful life and ensure that the cartridges are recycled and comply with the definition of recycled as set forth in Section 12156 of the Public Contract Code. |
| 7 | Paint – Recycled | 50 percent postconsumer paint (exceptions when 50% postconsumer content is not available or is restricted by a local air quality management district, then 10% postconsumer content may be substituted) |
| 8 | Antifreeze – Recycled | 70 percent postconsumer material |
| 9 | Retreated Tires - Recycled | Use existing casing that has undergone retreading or recapping process in accordance with Public Resource Code (commencing with section 42400). |
| 10 | Tire- Derived - Recycled | 50 percent postconsumer tires |
| 11 | Metals – Recycled | 10 percent postconsumer, by weight |

## Proposal Completion Checklist

Please use this checklist to assist in the preparation of your Proposal package to ensure that all required items are included.

|  | Cover Letter with contact information and statements as required in the RFP. |
| --- | --- |
|  | Organizational information and Personnel Information (Resumes) |
|  | Technical Proposal (detailed Work Plan) |
|  | Samples of Written Work |
|  | Copy of Required License(s) (Secretary of State) |
|  | Cost Proposal Sheet (Attachment A) |
|  | Bidder Declaration Form REQUIRED- Write zero on form if no participation. (Attachment C) |
|  | Darfur Contracting Act Certification (Attachment E) |
|  | Iran Contracting Act Certification (Attachment F) |
|  | Civil Rights Law Certification (Attachment G) |
|  | Contractor Status Form (Attachment H) |
|  | Client References (Attachment I) |
|  | California-Only Restriction (Attachment J) |
|  | Byrd Anti-Lobbying Certification (see Attachment K, Sample Agreement, Exhibit G, Item F) |

The following number of PROPOSAL packages must be submitted as the Contractor’s response to this RFP:

|  | One (1) unbound reproducible original Proposal package marked “Original” |
| --- | --- |
|  | One (1) original, signed bid sheet in a separate sealed envelope marked “Proposal Cost-Do Not Open”. |
|  | One (1) Electronic copy of Proposal Package in Adobe Acrobat format with all documents in a single file, including the bid sheet and all other attachments. |

The following form is only required upon submittal as applicable pursuant to the provisions outlined in Section III, Submittal Requirements:

|  | Certification of Target Area Contract Preference Act |
| --- | --- |

The following forms are not required at the time of the proposal submission but will be required by the successful contractor during the contract period:

|  | Recycled Content Certification (end of Attachment K) |
| --- | --- |
|  | Small Business (SB) and Disabled Veteran Business Enterprise (DVBE) Subcontractor Payment Certification (Attachment D) |
|  | Payee Data Record (Standard Form 204) viewable at http://www.calrecycle.ca.gov/Contracts/Forms/default.htm) |

Please note that if any of the items are missing from the Proposal package, the package will be considered incomplete and will be disqualified from the process.