November 17, 2020

To: All Prospective Contractors

RE: “2020 Fires; Debris Removal & Hazard Tree Removal Services, DRR20058”

Addendum No. 2

To the INVITATION FOR BIDS

- Attached is a list of all businesses who have expressed an interest in the contract to date (Attachment 1).

2.	CalRecycle is issuing Addendum 2 that includes a revised IFB dated November 16, 2020 due to the number of changes. The IFB has been revised with corrections where text additions are displayed in bold and underlined and text deletions are displayed in strikethrough text (i.e., strike). This IFB will replace the previous IFB in its entirety

- Exhibit H, Special Provisions that was previously released has been revised with a Revision 2.0 – 11/17/20 date. Corrections where text additions are displayed in bold and underlined and text deletions are displayed in strikethrough text (i.e., strike). See Miscellaneous 4.

- CalRecycle is releasing a copy of the pre-bid conference PowerPoint presentation for reference only. See Miscellaneous 5.

- The webcast link for the Public Bid Opening which will take place Monday, November 23, 2020 at 2:15 P.M. can be accessed at https://video.calepa.ca.gov/

The following questions were received during the Questions and Answers period:

| Question and Answer Table |  |  |  |  |
| --- | --- | --- | --- | --- |
| Q1 | As a demolition contractor, we would like to provide a bid for this project as the Prime Contractor, and certified DVBE subcontractor for the hazardous tree removal services. Would the subcontractor’s tree company with the mandatory LTO license suffice the license requirement for us as the prime contractor not having the LTO License? We hold all other license requirements for this RFP with CSLB classifications A, C-12, C-21, HAZ, and ASB. | A1 | Please refer to NOTICE TO BIDDERS, LICENSES REQUIRED TO BID, The Prime Contractor must have a CalFIRE Licenses Timber Operator (LTO) Commercial License (type "A") |
| Q2 | Attachment 1.2 – Cost Bid Schedule Inland Branch. The Item 6C multiplier value appears incorrect. Should the multiplier for Item 6C be 15? | A2 | The Item 6C multiplier for the Cost Bid Schedule - Inland Branch should read "15". |
| Q3 | Attachment 1.1 through Attachment 1.4. Is a Bay (defined as Individual residence within an APN, typically applies to trailer home park properties) in a mobile/trailer home park considered one parcel for purposes of Item 1 on the bid sheets? | A3 | One APN is considered a single parcel. Bidders should construct their bids per APN. |
| Q4 | In the specifications, it details three levels of work for the Erosion Control Scope. Is there an estimate on the quantity of properties for these different Levels for each of the (4) bids? | A4 | See Special Provisions 7.1. No. There is no quantity estimate available. |
| Q5 | Noticed SB and DVBE requirements are posted. Are there any requirements or incentives for Primes using State certified DBE’s? | A5 | Please see Section 1, INSTRUCTIONS TO BIDDERS, 3. Small Business and Disabled Veterans Business Enterprise Programs. There are no requirements, but the SB/Non-SB Preference and DVBE Incentive are available to claim. |
| Q6 | Section 6.2 of the RFP notes that a bid may be rejected if “the bidder has received a substantive negative contract performance from the state.” What performance rating did ECC, Ceres, and SPSG receive from the state on the Camp Fire Cleanup contracts? | A6 | CalRecycle did not render a "performance rating" for ECC, Ceres, and SPSG for contracts awarded under the DRR18088 IFB solicitation (Debris Removal (Camp Fire - Butte County)). |
| Q7 | Section 8.2 requires contractor to furnish bonds in the amount of 50% of the contract total. The bonding company only provides bonds of 100% of the contract value. | A7 | The requirement for performance and payment bond is a minimum of 50% of the Contract Value. |
| Q8 | Burned vehicles abatement. Are contractors required to move burned vehicles to a central location for inspection and release by CHP prior to final disposal? If so, identify locations? | A8 | Yes. Item 4 Bid Items. "may include adjudicating vehicles onsite or transporting burned vehicles to a collection point to adjudicate vehicles" We do not yet know where. |
| Q9 | Can a Prime just bid on the Hazard Tree Removal portion of a Branch? | A9 | No, Prime Bidders must bid the entire scope of service for the Branch, including both debris removal and Hazard Tree felling. |
| Q10 | Will the Hazard Tree Removals begin on 12-1-20 as well? | A10 | That is the intent of the State. The schedule will be laid out in the Notice to Proceed and Work Orders. |
| Q11 | Will the Hazard Tree Removals begin on 12-1-20 as well? | A11 | The definition of a Hazard Tree Crew is a maximum of a 7 person crew. There is no minimum number of crew members, though we would expect there to be at least 2 persons to a crew for safety reasons. |
| Q12 | Is union membership required for this project? | A12 | No. Please refer to Attachment 2, COVER PAGE regarding Department of Industrial Relations Prevailing Wage. |
| Q13 | For Bid Submittals, the electronic copy is emailed? | A13 | No. Please refer to Attachment A, Required Bid Package Checklist and Section 1, INSTRUCTIONS TO BIDDERS, 5. Bid Submittal Requirements for bid submittal details. It is the Bidders responsibility to ensure that the electronic submittal is a duplicate of the hard copy submittal. Refer to Answer 48. |
| Q14 | Can you hand deliver bids on the day the bid is due, 11-23-20? | A14 | Yes. Please refer to NOTICE TO BIDDERS, "SEALED BID PACKAGE" and INSTRUCTIONS TO BIDDERS, 5. Bid Submittal Requirements for delivery options. |
| Q15 | Why was Attachment C “Environmental Plan Supplement to the Debris Removal Operations Plan” for the “Camp Debris Removal Incident” included in the DRR0058 IFB? | A15 | Attachment C is included as a "reference only" document. |
| Q16 | How are all weather access roads being paid for? Is this an incidental cost that the contractor is to include in their bid or will this be addressed in a change order? | A16 | This is an incidental cost to the Contractor and is to be included in their bid. |
| Q17 | Who determines which landfill / recycle center truck loads go to? | A17 | The Contractor selects the landfill facilities from the list of available sites listed in the IFB, Attachment D. Other receiving facilities may be proposed by the Contractor, subject to approval at the sole discretion of the IMT. |
| Q18 | Is there a map or list of property addresses that can be provided? | A18 | Here are the GIS mapping products for all 2020 fires, from Cal OES GIS. It represents all destroyed structures from these fires, but not necessarily structures that will be included in the State Program: Bobcat: https://calema.maps.arcgis.com/home/item.html?id=995446327af44ab28afdcad255521312 Lake: https://calema.maps.arcgis.com/home/item.html?id=b0346a6ca1cc4677b8d9a56da90825ce Slater: https://calema.maps.arcgis.com/home/item.html?id=6c6f5274af5e4748946b46a28e352d92#overview CAL FIRE DINS: https://calema.maps.arcgis.com/home/item.html?id=b9aecaf842fc408c8cad57963b9786e9#overview |
| Q19 | Page 82 of the IFB states Cal Recycles experience from past debris removal operations is typically 170 Tons of material removed from a single family residence. With measurement for payment on a per lot basis; will a change order be issued if the quantity of material removed from a lot is significantly higher than the stated 170 tons? | A19 | The 170 tons is provided for informational purposes only. The bid item units are per parcel and are not based upon tonnage. There is no guarantee of quantities available and no Change Orders or cost adjustments will be considered for variations in quantities listed in the bid sheets – the unit costs listed are firm and binding regardless of actual material quantities. |
| Q20 | Will the State be increasing the landfills daily tonnage acceptance quantities? | A20 | The landfills can request temporary changes to their daily permit operating requirements during times of emergency. Variations are frequently granted on a case-by-case basis, and include the input and approval of local and State agencies. |
| Q21 | What bid item pays for metal recycling removal? | A21 | The text for Bid Item 1 will be changed to include metals. |
| Q22 | During the debris removal in the North Branch there will be significant utility work still ongoing from the fire damage. This traffic control for this work will cause significant delays for trucks. Will the contractor be compensated for such delays? | A22 | Description of cost bid schedules, (l.) Other issues that restrict or reduce productivity of Structural Debris or hazard tree removal crews and/or truck travel shall be considered and included in the bid items. |
| Q23 | How will the runway (property list) be determined? Will the contractors be allowed to finish a county or area before leaving for another? | A23 | It is anticipated that a number of Counties will be assigned work crews simultaneously throughout the Operation, as determined by the IMT in consultation with the member Counties. See Attachment B - Sample Standard Agreement, Scope of Work, Section 5. Division of Work of the IFB for a description of how parcels enter the State program. After parcels are cleared by State and local agencies for inclusion into the State's program, CalRecycle will assign parcels to the Contractor through Work Orders. The Contractor will work together with the IMT to determine the work schedule. |
| Q24 | In the IFB it says to include the cost of the following, and lists items such as “Cultural resource restrictions, including tribal monitoring by tribal nations, within the burn scar” will the contractor be required to supply a cultural monitor? If so how many and what are the qualification requirements? Will the state provide a map/listing of tribal zones? | A24 | Cultural resource monitors may be provided by the state under a separate contract. This Contractor will need to accommodate the tribal monitoring per sections 5.17 on the Special Provisions in Appendix H of the IFB. |
| Q25 | In the IFB it states that physical attendance may be required for the weekly All hands health and safety meeting. Will the meeting locations be determined mutually and at predesignated locations by branch? | A25 | Per DRR20058 IFB, Section 2.(3.)(c.), proposed unit rates are to include "All training and attendance of key Contractor personnel at all relevant Incident Action Planning, Operations, Tactics meetings, all Contractors’ tree removal personnel attendance at all weekly All-Hands Health and Safety meetings. All Hands Safety Meetings will likely be held online or at a physical location to be determined by the IMT. The Contractor shall compel required staff attendance at all online trainings, meetings, and gatherings;" remote attendance and limited physical gatherings will be encouraged to follow established COVID-19 safety protocols. |
| Q26 | Please provide location for DOT inspection per branch? | A26 | The location for DOT inspections is not known at this time, but the contractor usually suggests the inspection location. |
| Q27 | Will Non-working days be provided for sites that cannot be accessed due to weather conditions that result in an unsafe work environment I.E. SNOW/ICE, specifically for the northern Branch? | A27 | Yes, and the Non-working days are subjected to authorization by the IMT. |
| Q28 | Please confirm a mobilization will be paid per trip to each APN on re-scrapes? Even if the same APN takes multiple re-scrapes. | A28 | The Contractor is to include all costs related to the Soil Removal, Re-Scrape Bid Item 3. The Bid Item will be used a second time for a second rescrape, and more times as needed. |
| Q29 | Will re-scrape loads be able to be “mixed” with multiple APN’s? | A29 | Yes, and we will need to estimate of quantities from each parcel. |
| Q30 | ASH & Debris, Soil and Concrete all have separate Bid items. Do Metals need to be separated or does that fall under the Debris? | A30 | Ash&Debris, initial 3-6 inches of soil, metals (see revised IFB) and Concrete all need to be removed and disposed of separately but will all be paid under the Debris Item no. 1. Soil rescrapes only will be paid under bid item no. 3. |
| Q31 | Please refer to item 19 of Attachment B Exhibit D, Liquidated Damages. Specifically referring to the mixed loads item, who is determining a mixed load? Will it be a consultant or a state representative? If a consultant is the determining party will there be any experience requirements for the observing consultants like the contractors have? | A31 | A description of Mixed Loads has been added to Exhibit H. Special Provisions to read, "Any load of fire debris that has an unreasonable amount of other types of debris mixed with the truck load content as it is ticketed. An unreasonable amount is defined by the type of equipment being used and the ability of that equipment to differentiate the materials. A load that is ticketed as concrete should not have an unreasonable amount of metal, ash and debris, or contaminated soil mixed with the concrete. A load that is ticketed as “Contaminated Soil” should not have an unreasonable amount of metal debris, concrete in chunks greater than 12 inch diameter, or an unreasonable amount of ash and debris. A load that is ticketed as “Metal” should have little or no contaminated soil, concrete, or ash and other fire debris. A load ticketed as “Ash and debris” should not have an unreasonable amount of metal, contaminated soil, or pieces of concrete greater than 12 inches in diameter." The determination of the load classification on-site will be made by the State's monitoring consultant. Any disagreement will be adjudicated by the Debris Group Supervisor or designee. |
| Q32 | What is the anticipated timeframe for releasing properties? | A32 | The State anticipates releasing some parcels at the time the Notice to Proceed is issued, with more parcels as they become available. |
| Q33 | Can a list of APN’s by county be provided? | A33 | See Answer 18. The CalFire links provided are the only information available at this time. |
| Q34 | Is there additional information by APN that can be provided? Such as number and types of structures, tonnage by material types, etc.? | A34 | See Answer 18. The CalFire links provided are the only information available at this time. |
| Q35 | What is the anticipated date for issuing addendum #1? | A35 | Addendum 1 was released on November 11, 2020. Addendum 1 included the list of attendees at the Pre-Bid Conference as well as a list of interested parties. Q&A answers have now been published. |
| Q36 | Attachment 8 – “Required Personnel, Organization, and Resumes” requires that the bidder answer questions and furnish resumes for two program managers, two project managers, two superintendents, two health and safety officers, two cost estimators, and two finance chiefs. Does CalRecycle expect the bidders will manage with work with two or more program managers, or is the intention to see that the bidder had qualified backup personnel? Same question for finance chief. | A36 | Qualified backup personnel. The State intends on assigning some parcels in each County to the Contractor at the same time and requires adequate management of those resources across the geographic region. |
| Q37 | Is all asbestos found at the sites considered RACM or will some asbestos be categorized as non-friable? | A37 | All asbestos is considered friable. |
| Q38 | Does the driver hauling the RACM asbestos waste need to have a HAZ endorsement on their drivers license while hauling waste within the burn scar? | A38 | Yes. |
| Q39 | Can asbestos waste be left on a property overnight in a locked container? | A39 | No. |
| Q40 | Do vehicles hauling RACM asbestos waste need to be fully enclosed with hard barriers on all sides? | A40 | Yes. |
| Q41 | Do vehicles hauling RACM asbestos waste need to be fully enclosed with hard barriers on all sides? | A41 | No. |
| Q42 | Are there any local hiring rules for this contract? | A42 | No. The State desires and encourages the use of local contractors, but does not require it. |
| Q43 | Will there be yard space provided to awarded contractors and subcontractors to store equipment? | A43 | Contractors must secure their own yard space and comply with the Environmental Protection Plan. |
| Q44 | What is the anticipated work duration at each location? | A44 | See the timelines for overall project with in each Branch. The schedule for work assigned within each Work Order will be coordinated with the IMT. |
| Q45 | Is the contract award based on low bidder or a point metric? | A45 | Please refer to INSTRUCTIONS TO BIDDERS, 7. Award of Contract. Award will be to the lowest responsive responsible Bidder meeting all of the IFB requirements after preferences are applied. |
| Q46 | Is the prime contractor responsible for the traffic control at the disposal site or will the Disposal Site be responsible for the traffic control? | A46 | The Disposal Site will be responsible for providing traffic control at their facility. |
| Q47 | Due to COVID-19 restrictions, will CalRecycle consider accepting solely electronic bid submissions via email rather than hard copy originals? | A47 | No. COVID 19 restrictions, including social distancing protocols, do not currently restrict mail or an in-person drop off. Please refer to Answer 13 and Answer 48. Bid submittal requirements are as stated in IFB. |
| Q48 | An electronic copy of the Bid Package is required in Adobe Acrobat format. Is submission on a flash drive acceptable? | A48 | Yes |
| Q49 | We understand the bid bond should represent the highest bid when submitting for multiple areas. Can you please confirm only one single original bid bond at the highest bid amount is required and that multiple originals or copies of this bid bond is not required if submitting for all four areas? | A49 | Correct. Please refer to Attachment A, Required Bid Package Checklist and Section 2, Descriptions of Additional Bid Requirement Documents, Bidders Bond, for detailed information. |
| Q50 | If only one, single original bid bond is required, please confirm that each Cost Bid Schedule can be provided under separate sealed cover with Bid Bond submitted under a distinct separate sealed cover. | A50 | Correct. Please refer to Section 1, INSTRUCTIONS TO BIDDERS, 5.2 Submission of Bid Package for detailed information. |
| Q51 | Please confirm the Bidder’s Bond should be submitted in a separate sealed package with Attachment 1, Cost Bid Schedule and NOT with the Additional Bid Requirement Document? | A51 | Correct. Refer to Answer 49 and 50. |
| Q52 | Do we need to include Attachment A – Required Bid Package Checklist in our response? If so, can you please provide direction on where it should be included within the response? | A52 | Attachment A is not a bid submittal requirement. |
| Q53 | Attachment 8 defines six personnel positions. Can you please confirm that two resumes should be submitted for each position noted in Attachment 8 for a total of 12 required personnel, minimum? | A53 | Correct. |
| Q54 | Attachment 9 asks if the Bid Package includes copies of current CalFIRE Licensed Timber Operator (LTO) Commercial License (type “A”) licensure for all business entities responsible for timber operations and copies of current CalFIRE Licensed Timber Operator (LTO) Commercial License (type “A”) licensure by the Joint Venture. However, the Bid Package does not indicate where copies of these licenses should be included. Should bidders attach copies of licenses to Attachment 9? | A54 | This language will be revised via Addendum to revise language and include the requirement that copies of LTO's shall be submitted as part of Attachment 9. |
| Q55 | Attachment 9 instructions state “Bidder must have, at a minimum, qualified contract experience as described in the following paragraphs. The Contractor shall also include the name of qualifying project experience and dollar of the related contracts for which the Contractor was a prime or subcontractor. Indicate as such.” Please confirm that bidders are to include the name and dollar of related contracts in Attachment 9 in addition to providing the same reference information in Attachment 10? | A55 | This is not the requirement and will be revised via Addendum to strike sentence instructing bidders to include the name of qualifying project experience on Attachment 9. Details of qualifying project experience is completed on Attachment 10. |
| Q56 | Attachment 9, Question 29 states “If “yes” to any of the questions #17-23 has the bidder provided additional page(s) containing explanations, details, and supporting documents (if applicable)”? Should this question reference questions #23-29? | A56 | Yes. Please see correction in the attached revised IFB. |
| Q57 | Please confirm the contractor is responsible for all disposal fees on the project. | A57 | Yes, the Contractor is responsible for all disposal fees on the project. |
| Q58 | Please provide a list of the prospective APN numbers for each branch? | A58 | See Answer 18. |
| Q59 | The following question pertain to IFB Section 2, Number 3: Description of Cost Bid Schedule(s), Pages 31-32. Item j states: “All cost considerations for accessing and working properties both in tract areas on relatively small relatively flat lots as well as difficult properties which include properties that: are in remote locations; require access over long poorly maintained or non-maintained gravel or otherwise non-paved roadways and have larger 1-100 acre lots or more.” Please specify the number or percentage of properties in each Branch that may fall into the more difficult property category so that contractors can provide comparable pricing. If this information is not available, please provide historical data on the percentage of properties that fall into this category. | A59 | The only parcel information available at this time is the information provided in Answer 18. The percentage of properties is unknown at this time and the Bidder assumes any risk resulting from the ultimate quantities differing from assumptions made during bidding. Parcel locations and accessibility vary widely based on past projects. There is no applicable historical data on site accessibility available. |
| Q60 | The following question pertain to IFB Section 2, Number 3: Description of Cost Bid Schedule(s), Pages 31-32. Item k states: “Accessing some properties may require installation of temporary bridge crossings (including permitting, construction and removal).” Given the widely variable costs for permitting, constructing, and removing temporary bridge crossings, please specify a number or percentage of properties in each Branch that may require the installation of temporary bridge crossings so that contractors can provide comparable pricing. If this information is not available, please provide historical data on the percentage of properties that fall into this category. | A60 | See Answer 59. |
| Q61 | The following question pertain to IFB Section 2, Number 3: Description of Cost Bid Schedule(s), Pages 31-32. Item l states: “Other issues that restrict or reduce productivity of Structural Debris or hazard tree removal crews and/or truck travel shall be considered and included in the bid items.” This statement is fairly vague and could be interpreted in various ways that all but eliminate the contractor’s means for reasonable change orders due to conditions beyond the contractor’s control. Please clarify this requirement or provide examples of what specific issues should be considered by the contractor in the bid items. If this information is not available, please provide historical data on the percentage of properties that fall into this category. | A61 | See Answer 59. |
| Q62 | The following question pertain to IFB Section 2, Number 3: Description of Cost Bid Schedule(s), Pages 31-32. Item o states: “All material and placement of rip-rap rock and temporarily placed culverts installed for temporary creek crossings. All costs related to any and all crossings, including but not limited to, water course, canyon, trench, or ditch. The costs shall be inclusive of all required Best Management Practices (BMPs).” Please specify a number or percentage of properties in each Branch that may require rip-rap and temporary culverts for creek crossing so that contractors can provide comparable pricing. If this information is not available, please provide historical data on the percentage of properties that fall into this category. | A62 | See Answer 59. |
| Q63 | The following question pertain to IFB Section 2, Number 3: Description of Cost Bid Schedule(s), Pages 31-32. Item u states: “Environmental restrictions, including threatened and endangered species, nesting birds, setbacks from watercourse lake protection zones (WLPZ).” Please specify the number or percentage of properties in each Branch that may have environmental restrictions so that contractors can provide comparable pricing. If this information is not available, please provide historical data on the percentage of properties that fall into this category. | A63 | See Answer 59. |
| Q64 | The following question pertain to IFB Section 2, Number 3: Description of Cost Bid Schedule(s), Pages 31-32. Item v states: “Cultural resource restrictions, including tribal monitoring by tribal nations, within the burn scar.” Please specify the number or percentage of properties in each Branch that may have cultural resource restrictions so that contractors can provide comparable pricing. If this information is not available, please provide historical data on the percentage of properties that fall into this category | A64 | See Answer 24 and 59. |
| Q65 | Page 82 of the IFB, Attachment B; Exhibit A; Sample Standard Agreement; second to last sentences of item A, states: “Change Orders may be issued for sites with unique operations requirements or materials handling and disposal requirements beyond those found in the typical residential structure located in the Branch within which the contractor is working.” The Description of Cost Bid Schedule(s) on pages 31-32 of the IFB instructs contractors to incorporate costs into their proposed unit rates for some conditions that seem to be atypical for the majority of residential structures. These two sections appear to be in conflict with each other. In order to provide a uniform scope for all contractors to bid, please specify a number or percentage of properties in each branch that have “unique operations requirements” (e.g., large/hilly properties, road repairs, temporary bridges, creek crossings, environmental/cultural restrictions, etc.), or provide historical data on the number or percentage of properties that fall into these categories. Alternatively, please define “typical residential structure” as a condition present at a certain percentage of the overall APNs within each Branch so that contractors are aware of which requirements to incorporated into their proposed unit rates. For example: If temporary bridges are only required at 5% of APNs, one could argue that temporary bridges are not a requirement at the “typical residential structure”. | A65 | CalRecycle sees no conflict in these statements. Typical operations include the use of the following types of equipment: 60,000 +/- pound excavators, skip loaders or bobcats, breaker bars, telehandlers (For chimney tipping), water buffalos (or equal), trucks, shovels, and other hand tools. The use of other types of equipment may be determined by the IMT to be atypical and could be considered, if approved, for a change order. Note that the Contractor is also responsible for building temporary bridges, creek crossings, and road access, and change orders will not be considered for these issues, even if resolving them requires equipment beyond what is listed above. |
| Q66 | Will CalRecycle set a final date for collection of ROEs from property owners? | A66 | No, that information is not available at this time. |
| Q67 | The IFB lists more than 5600 properties as being eligible for debris removal and hazard tree removal services; can you provide the current number of ROEs that you have collected in each of the four branches? | A67 | No, that information is not available at this time. |
| Q68 | Are you able to provide plan holders a list of the APNs whose property owners have provided fully executed ROEs? | A68 | No, that information is not available at this time. |
| Q69 | In Exhibit B, Section 7 “Payment Withhold” it indicates that the 10% withholding for the Hazard Tree Removal portion will be held from each invoice and “the withheld payment amount will be included in the final payment to the Contractor and will only be released when all required work has been completed to the satisfaction of CalRecycle.” Does this mean that none of the retention being held from Hazard Tree activities will be released until the project is 100% complete? | A69 | Retention will be released when the tree removals are completed at the end of the operation. |
| Q70 | Tree Removal: Will public BLM and USFS roads be included in the scope of work for the hazard tree removal portion of the IFB? | A70 | Typically CalRecycle projects do not work on federal lands maintained by the USFS and BLM, however there may be instances where there is a local agency Right of Way on federal lands, that tree removal work could be performed under this contract. |
| Q71 | Will hazard tree removal conducted due to imminent safety constraints during the debris removal activities be considered part of the APN price or will those trees be paid for under the hazard tree removal line item(s)? | A71 | Only trees determined by the Assessment Consultant as an eligible hazard tree will be paid at the Hazard Tree Removal rate. If a tree that has been identified as an eligible hazard tree must be removed as an imminent safety constraint to the debris removal crew it will be paid at the Hazard Tree Removal rate. Per DRR20058 IFB, Section 2.(4.) "Item 1 – Per Parcel Ash Debris and Incidental Soil: This bid item includes the removal, transport, and disposal of surface ash, which may include 3-6 inches of incidental soil, prior to removal of foundations. It also includes the removal, transport, and disposal of burned debris, which consists of burned home remains, including burned or partially burned furniture, personal belongings, white goods, household appliances, patio furniture, and unsupported walls, potentially dangerous trees, or chimneys that are hazardous to debris removal crews. This bid item does not include burned or partially burned stone, concrete, landscaping features, or statues. |
| Q72 | How will mobile home parks be categorized for this project? Will they be counted as individual APNs or will the entire mobile home park be classified as “commercial” and therefore not be applicable to this project? | A72 | See Answer 3. |
| Q73 | Can you compile all of the arcgis maps for all of the fires by Branch? We are still not able to find all of the fires. Will all of the maps be loaded prior to bid time. Without this information we will not have adequate information for bidding the fire cleanup | A73 | See Answer 18. |
| Q74 | Will there be a man camp at any of these fire locations? | A74 | The State will not provide nor require a Base Camp. |
| Q75 | In Section 2 - Bid Submittal Items and Description, 3. Description of Bid Schedules, Item K. States "Accessing some properties may require installation of temporary bridge crossings (including permitting, construction and removal)." How many of these bridge crossings should the contractor figure in the bid? | A75 | See Answer 59. |
| Q76 | Please provide a list of APN numbers per county? | A76 | See Answer 18. |
| Q77 | Please add a bid item for Chimney tipping and Wall tipping to provide safe site access for Agency and Inspections crews if needed prior to asbestos & demolition crews are on site? | A77 | No additional Bid Item will be provided. |
| Q78 | On page 43 of the IFB, Attachment 1.2 Cost Bid Schedule - Inland Branch, Item No. 7C "Log Deck Yard Processing Crew", the Estimated Quantity and Multiplier is 50035 crew hours. This appears to be an error, please correct this quantity? | A78 | This has been revised to 35 hours. |
| Q79 | Are the disposal fees a pass through to CalRecycle. If not please confirm that the contractor is responsible for all disposal fees and that these are to be included in the bid item? | A79 | No, disposal costs are to be included in the provided in the Bid Items. |
| Q80 | Is it possible to combine materials from multiple lots to get a full truck load? It would lessen the cost, decrease the carbon footprint, and provide for a safer overall traffic operation with less trucks operating in small areas? | A80 | For the Debris Removal Bid Item, only soil from rescrapes may be mixed. For the Hazard Tree Bid Item ROW trees and ROE trees must be loaded in separate trucks, however, ROE trees from multiple APNs may be loaded in the same truck. |
| Q81 | Should the contractor assume that there will be full driveway removal per lot? | A81 | Only the portions of the driveway impacted by the fire or severely damaged by the debris removal operations will be removed. |
| Q82 | Will all Hazard Trees be paid for under the Bid Item for Hazard Trees even if taken out by the Burned Debris crews? | A82 | See Answer 71. |
| Q83 | How much crushed rock should be assumed for access? | A83 | Contractor shall determine needed amounts to allow proper access to a site and include those costs in the unit rates. |
| Q84 | What is the definition of a residential parcel/APN? How do we know which APN’s on the Cal Fire structure damage maps are commercial vs residential vs public entity? | A84 | The definition of a residential parcel is as zoned Residential by the county. There is limited information about structure type (not parcel type) on the CalFire damage maps. See Answer 18. |
| Q85 | What portion of a parcel needs ash and debris removal? If an entire 100-acre parcels burns, do we need to remove the 3” to 6” of ash from the entire 100 acres, or just a certain area around the structures that burned? | A85 | The 3-6" of soil removal is to be removed within the structural debris ash footprint. Per DRR20058 IFB, Section 2.(4.) "Item 1 – Per Parcel Ash Debris and Incidental Soil: This bid item includes the removal, transport, and disposal of surface ash, which may include 3-6 inches of incidental soil, prior to removal of foundations. It also includes the removal, transport, and disposal of burned debris, which consists of burned home remains, including burned or partially burned furniture, personal belongings, white goods, household appliances, patio furniture, and unsupported walls, potentially dangerous trees, or chimneys that are hazardous to debris removal crews. This bid item does not include burned or partially burned stone, concrete, landscaping features, or statues." |
| Q86 | There are currently trucking restrictions on Hwy 85, will these and other similar restrictions be waived for this project? | A86 | That will be determined by Caltrans. |
| Q87 | Does the job require certified payroll reporting for trucking, including for overtime for trucking? | A87 | Please refer to Attachment 2, COVER PAGE regarding compliance with the Department of Industrial Relations and Sample Standard Agreement (Attachment B), Exhibit D, 23, d. for information on certified payroll. Questions regarding prevailing wage enforcement, such as certified payroll reporting, should be directed to the Department of Industrial Relations |
| Q88 | Can the number of Hazard trees be provided by County instead of just by branch? | A88 | The number of Hazard Trees estimated by branch is an assumption. The estimates were not broken down by County. |
| Q89 | If the bidder is in a joint venture, does the joint venture entity need to have a valid and active CSLB Class A license with HAZ certificate if each of the contractors that make up the joint venture already have an active CSLV Class A license with HAZ certificate? | A89 | Please refer to NOTICE TO BIDDERS, Licenses Required to Bid. Joint Venture as an entity must have an active CSLB Class A license, along with a HAZ certification. |
| Q90 | Page 4 of the IFB says that the LTO shall be pre-approved to fell trees by the local electric utility. Does this pre-approval need to be before bid or just before the work is done? | A90 | Pre-approval and Pre-certification by local utilities must be obtained prior to tree felling in proximity to power lines, but is not a bid submission requirement. |
| Q91 | IFB says to include erosion control measures of straw wattle and hydromulch? How much straw wattle and hydromulch should be figured per APN? | A91 | That information is not available at this time. |
| Q92 | Page 6 of the IFB says that payment withhold will be 10%. Can this retention be released in lieu of securities? | A92 | No, the retention cannot be released in lieu of securities. Please refer to Sample Standard Agreement (Attachment B), Exhibit B, 7. Payment Withhold, for detailed information. Funds withheld with regard to a particular task may be released upon completion of that task to the satisfaction of CalRecycle. |
| Q93 | Is there a minimum mandatory DVBE or SBE goal or just incentives? | A93 | CalRecycle encourages OSDS certified SB and DVBE participation. However, due to the emergency nature of the contract, there is no specific SB or DVBE requirement. The preference and incentive programs may be applied. Please refer to Answer 5. |
| Q94 | Please confirm that any work not listed under a subcontractor must be self-performed by the prime contractor? | A94 | Yes |
| Q95 | Is there a minimum percentage of work that must be self-performed by the prime contractor? | A95 | No |
| Q96 | Page 30 of the IFB states that a letter of interest from the facilities and landfills is required. Will a quote from the facility or landfill naming this project count as a letter of interest? | A96 | No. Please refer to Section 2, Bid Submittal Items and Descriptions, Commitment Letter(s) and Letter(s) of Interest. This requirement may be fulfilled by a commitment letter or letter of interest from facility or landfill. |
| Q97 | Page 33 of the IFB states that Item 1 (Per Parcel Ash Debris and Incidental Soil) is to include potentially dangerous trees. Will the potentially dangers trees described here be paid in the item 1 scope or under Item 8 (Hazard Tree Removal)? | A97 | See Answer 71. |
| Q98 | Page 37 of the IFB states that a bond for each area must be submitted, please confirm that only one bond needs to be submitted as part of the bid, and the bond will just be for the highest dollar amount award to the contractor? | A98 | Correct. See Answer 49 and 50. |
| Q99 | Page 42 of the IFB, Attachment 1.2, Item 6C, the Multiplier quantity appears to be off, it should be 15. Item 7C Estimated Qty should be 35 crew hours and multiplier should be 35. | A99 | Yes, it should be 35. |
| Q100 | Page 11 of Exhibit H, will cellular towers be provided under a separate contract or by CalRecycle so that our crews have service? | A100 | Contractor is responsible for its own communication equipment. |
| Q101 | Page 11 of Exhibit H, 4.1, since the private utility locator is independent, will this locator be under a separate contract or hired directly by CalRecycle? | A101 | The Contractor is responsible for hiring a private utility locator. |
| Q102 | Page 38 of Exhibit H, 6.4, how much AB is to be provided per APN? What is the average amount needed on previous projects? | A102 | That information is not available at this time. The average amount is dependent upon access requirements for contractor equipment. |
| Q103 | Page 41 of Exhibit H, 7.1, please confirm that Level 1 erosion control measures are to be figured as part of the bid and if level 2 or level 3 measures are required, this will be by change order. If not, please provide bid items for these scopes? | A103 | Per DRR20058 IFB, Section 2.(3.)Structural Debris Removal Function only: (2.) "Installation of erosion control devices and hydromulching after each property has been cleared of structural debris and approved by the Debris Group Supervisor, or designee, for erosion control, per the Special Provisions." All levels of erosion control to be included in unit rates. |
| Q104 | Please clarify how much safety fencing to assume per lot? | A104 | This information is not yet available. |
| Q105 | Please clarify how much and which particular erosion control BMPs to assume per lot? | A105 | This information is not yet available. |
| Q106 | Please clarify how much rip rap to include per lot? | A106 | This information is not yet available. |
| Q107 | Please clarify how many septic tanks per county or fire will need to be removed? | A107 | This information is not yet available. |
| Q108 | Around Huntington Lake of the Creek Fire, there appears to be a large amount of structures burned without APN numbers. We cannot verify if these structures are on a government lease or something else. How will a situation like this be handled? Please provide APN's for parcels around Huntington Lake? | A108 | At this time, this IFB covers APNs for which the State or County has legal authority. Other property may be included with the approval of the IMT. |
| Q109 | If a structure is not on private land with a unique individual recoded APN will this be part of the contract? | A109 | See Answer 108. |
| Q110 | Is it anticipated that will work will occur in multiple Counties within the same Branch simultaneously (ex. Monterey County and Stanislaus County)? | A110 | Yes. |
| Q111 | Is debris removal within waterways included in the scope of work (from structures that are adjacent to or above water)? | A111 | Yes, if the waterway is on private property. |
| Q112 | Can debris removal crews move between properties prior to a property being completed/finalized? | A112 | Once structural debris is removed, CalRecycle or designee will approve the mobilization of the debris removal crew to another site. In rare instances, debris removal crews will be allowed to mobilize to another site without CalRecycle pre-approval, and may have to return at a later time at the Contractor's sole expense. |
| Q113 | Item 6 “Non-Working Days” on page 34 of the IFB states “A partial Non-Working Day occurs when the IMT notifies the Contractor after 1700 on the prior calendar day to the intended Non-Working Day…” and that, “the bid unit will be paid on a fractional hour basis…”. This provision is not reasonable, as the contractor will incur the same cost regardless of the time of notification the day prior. | A113 | The language in DRR20058 IFB, Section 2. Item 6. will remain. |
| Q114 | Please advise regarding anticipated duration associated with background soil assessment and FEMA EHP review process with respect to equipment and material staging areas as described on page 18 & 19 of the DROP? | A114 | If the location of the material staging area is raw (undeveloped) land, the FEMA EHP process would take longer than if the property is already zoned and in use as industrial or commercial. Actual time frames will vary and are unknown at this time. |
| Q115 | We believe that the prequalified landfill facilities listed in the IFB document may be more responsive to certain bidding contractors based on existing relationships, and may not offer consistent disposal rates to all bidders. Can CalRecycle take measures to ensure that fair and consistent disposal pricing is guaranteed for all bidders? | A115 | Contractual arrangements between contractors and landfills are outside of CalRecycle's control. |
| Q116 | It was explained during the prebid call that some trees may have to be removed (or at least felled) prior to the debris cleanup in order to eliminate safety risks to the cleanup crews. Are these trees to be tracked and paid under the tree removal items, or are they to be considered incidental to the cost per parcel for debris removal? | A116 | See Answer 71. |
| Q117 | Will a secured transfer station be allowed for temporary storage of debris? Which waste streams will and will not be considered for temporary storage before going to their final disposal facility? | A117 | The contractor, if approved by the IMT, may secure a permit to build a transfer station or other temporary storage area. Allowable waste streams would be determined by the permit. |
| Q118 | If Tree Removal can be done so as to not affect the ash/debris footprint, can that activity begin before the debris removal? | A118 | The IMT will make ultimate decisions on crews deployments (both structural debris and hazard tree crews), based on ROE and completed assessments to efficiently manage debris and structural debris removal crews. |
| Q119 | Can a Subcontractor fulfill the need for a LTO Commercial License for the Prime Contractor(s)? | A119 | Please refer to NOTICE TO BIDDERS, Licenses Required to Bid. Prime Contractor (or at least one member of a joint venture) must have the required LTO license. |
| Q120 | Who will dictate the classification of the load on-site, the State’s monitoring consultant or the contractor? | A120 | The determination of the load classification on-site will be made by the State's monitoring consultant. Any disagreement will be adjudicated by the Debris Group Supervisor or designee. |
| Q121 | Please define the appropriate ratios per load that will be used to determine the appropriate waste stream as follows: amount of ash/debris vs soil; ash/debris vs concrete; concrete vs soil? | A121 | See Answer 31. |
| Q122 | What is the assumed landfill designation for the ash/debris and soil? Will any sampling or pre-task procedures potentially alter any of the mentioned waste streams to go as hazardous materials? | A122 | Class III Landfill. See list of landfills provided. No additional pre-task sampling is anticipated. CalRecycle will provide to landfills historic laboratory analyses for ash and debris from previous operations. |
| Q123 | May a single contractor submit multiple bids if that contractor bids as a prime contractor as well as bids as a member of a joint venture for the same branch? In that instance, will both bids be deemed non-responsive? | A123 | No. A contractor may not submit multiple bids for the same branch, and may not submit bids for the same branch as both an individual contractor and as a member of a joint venture. If a contractor does so, the individual bid will be disqualified. |
| Q124 | May a single contractor submit multiple bids if that contractor bids as a prime contractor as well as bids as a member of a joint venture for a separate branch? | A124 | No a contractor may not bid as a prime contractor on one branch and be a member of joint venture on a separate branch. |
| Q125 | May a single contractor submit multiple bids if that contractor bids as a prime contractor or as a member of a prime contractor joint venture as well as bids as a subcontractor for a separate branch? | A125 | No, a prime contractor may not be a subcontractor for other branches. Furthermore, related entities meeting the definition of a "Parent", "Subsidiary", or "Otherwise Related Business Entity" per 2 CCR section 18700.2(b) shall be considered a single company for purposes of this analysis. However, a subcontractor may provide services to multiple prime contractors." |
| Q126 | Will an apparent low bidder be deemed non-responsive if the bidder, or any party thereof is the apparent low bidder or a listed subcontractor on a higher priority branch? | A126 | Yes |
| Q127 | Regardless of contractual relationship, may a single contractor be awarded work on multiple branches under any circumstance? | A127 | A company can work as a subcontractor on multiple branches. Please refer to Section 1, INSTRUCTIONS TO BIDDERS, 7. Award of Contract. Bidder will be awarded no more than one Branch. CalRecycle does not consider subcontractors for the Award of Agreement unless the subcontractor is working on DRR20059. A company can work as a subcontractor on multiple branches. |
| Q128 | Will the Contractor or IMT determine the need for Traffic Control beyond what is prescribed in the IFB? | A128 | Per Exhibit H. Special Provisions, Section 5.7 "The DGS (Debris Group Supervisor) together with the State Health and Safety Officer will establish additional traffic controls as needed for safety reasons as well as to control site vehicle traffic during specific site activities such as equipment movement, press events or visits by dignitaries." |
| Q129 | Will the placement of base rock be at the discretion of the IMT or the Contractor? | A129 | Base rock placement will be at the discretion of the contractor with the approval of the IMT or designee. |
| Q130 | Will there be soil sampling done by the State prior to and after the use of truck staging areas and equipment storage yards used for the operation by the Contractor? | A130 | Per Exhibit H. Special Provisions, Section 4.3 Initial Operations Area Reconnaissance, Background Soil Assessment (CalRecycle/Consultant) subsection, "if directed by the DGS, baseline assessment samples may be taken at truck staging areas and equipment yards. These samples shall be analyzed for California Code of Regulations (CCR) Title 22 metals and Total Recovered Petroleum Hydrocarbons (TRPH) by a California-certified laboratory. Results from these samples will be used to establish a baseline and additional samples will be collected upon demobilizing to ensure no residual material or hydrocarbon spill was left behind. The Contractor will be responsible for removing contaminated soils contributed by its operation in these staging areas, as verified by the Consultant following appropriate predetermined soil sampling and analysis protocols." |
| Q131 | How will damaged septic tanks be treated that were not identified during the State consultant’s site assessment? Will the State offer the homeowner to fix damaged septic systems as they have in the past and who will bear the cost of an unidentified septic system? | A131 | Per Exhibit B. Item 6. "CONTRACTOR’S RESPONSIBILITY: The Contractor shall be responsible for all work, and all persons and entities engaged in the performance of work, pursuant to this Agreement, including, but not limited to, employees, contractors, subcontractors, suppliers, and providers of services. The Contractor shall be responsible for responding to any claims, controversies, and disputes arising from its contracts for work on the Operation, including the costs of attorney or legal fees. CalRecycle will not facilitate, mediate, or arbitrate disputes between the Contractor and another entity; nor will it determine responsibility for the performance of work. Additionally, in the event that CalRecycle determines the Contractor is responsible for any unapproved delay, loss, harm or other damages to CalRecycle, the Contractor shall immediately implement all measures directed by the Contract Manager to remedy the issue at the Contractor’s sole expense. CalRecycle reserves the right to retain withheld funds in order to remedy any unapproved delay, loss, harm or other damages it determines attributable to the Contractor." |
| Q132 | Will Calrecycle assist in modifying a landfill’s permit to allow for productive operations? | A132 | See Answer 20. |
| Q133 | Who will be responsible for the costs associated with debris removal outside of what was initially assessed by the State’s Consultant prior to debris removal activities? For example, if an area or structure that was not identified to be removed by the State’s consultant is now being requested to be removed by the IMT, who is responsible for this cost? | A133 | The State and it's consultant will define the scope of work for each parcel using both the consultant's prior site assessment and the site walk performed prior to debris removal work. Costs for changes in scope after that site meeting will be considered for additional compensation. |
| Q134 | How is the contractor supposed to quantify the number of soil re-scrapes that each individual lot will need? On past fires, certain properties have needed multiple re-scrapes based on the leaching of the contaminants that are unique to each site. | A134 | Contractor will be compensated for each rescrape event for each property, per Bid item no. 3. |
| Q135 | Will the contractor be reimbursed for delays based on the potential time in excess of the reasonable prescribed time to do a 360-site walk prior to and after debris removal? | A135 | No. |
| Q136 | Will the contractor be reimbursed for delays based on the time in excess of the reasonable amount of time needed to make an incident determination? | A136 | No. |
| Q137 | Will the State allow “marrying” of the same waste stream between multiple APN’s as has been allowed in the past to ensure a full truck load? Doing so creates efficiencies towards project completion, and reduces the total number of truck trips over public roads, both of which are beneficial to the State and the public. | A137 | See Answer 80. |
| Q138 | What are the guidelines for lodging cost reimbursement for debris removal crews? | A138 | Lodging costs will not be specifically reimbursed per DRR20058 IFB, Section 2.(3.)(d.) proposed unit rates are to include "Per diem for meals and incidentals, lodging, housing, travel, insurance, wages, overtime wages, benefits, union dues, supplemental union agreements, submittal of certified payroll to the Department of Industrial Relations;" |
| Q139 | Some APN’s may have a mixed usage such as residential and agricultural. In those cases, there may be sizable commercial facilities on the property (e.g. winery, dairy, etc.). Will such properties be classified as “commercial” and excluded from the program? | A139 | Per DRR20058 IFB, Exhibit A. (8.)(A.) last paragraph "Commercial properties may also be added to the structural debris removal program, on a case by case basis, at the direction of the SBD. Although commercial properties may be more complex and may contain materials not normally found in residential structures, CalRecycle intends to use the Bid Schedule unit rates to the maximum degree possible. As these sites have not yet been assessed, CalRecycle will place a high priority on assessing these sites along with the Consultant and Contractor to identify site issues on the more complex commercial sites. Change Orders may be issued for sites with unique operations requirements or materials handling and disposal requirements beyond those found in the typical residential structure located in the Branch within which the contractor is working. Change Orders, if any are issued, may take thirty (30) days or more to amend into this Agreement." |
| Q140 | Due to extreme variances in parcel size, access, burn footprint, debris quantity, and many other factors, a “per lot” unit price is not a fair unit of measure for either the State and the Contractor. For the Contractor to properly cover the risk associated with this number, the State will overpay for a significant number of properties. Please consider including additional “per lot” bid items to account for a spectrum of property types. | A140 | No. Additional line items will not be included. |
| Q141 | Will IMT require any “all hands” meetings? If so please specify frequency, duration and maximum distance from work sites? | A141 | See Answer 25. |
| Q142 | Working hours are stated to be Monday – Saturday 0700 to 1800. Roughly 40% of those hours are overtime hours where costs will be 1.5 times that of straight time hours. Additionally, the distance from landfills and receiving facilities and their gate schedules will determine the latest a truck can be loaded on a lot. In our experience this is typically around 0300. Please confirm that contractor is solely responsible for determining when it is cost effective to work overtime verses when it makes sense to cease daily operations on a lot after the last truck has been loaded for the day. | A142 | The IMT will determine the working hours and will work with disposal sites to extend operating hours to maximize operations during daylight hours. |
| Q143 | Retention on Public Works in California is 5%. Please consider revising retention to 5%. | A143 | CalRecycle will not change the withholding. |
| Q144 | Please publish the Cal Recycle “Unreliable List” so bidders are assured they do not include any such firms as joint venture partners or subcontractors. | A144 | Bidders may refer to https://www.calrecycle.ca.gov/funding/unreliability |
| Q145 | In the event that a bid protest prevails after CalRecycle directs the initially awarded contractor to begin work, how will that contractor be fairly reimbursed for startup costs? | A145 | CalRecycle shall consider compensating Contractor for reasonable, allocable, and documented expenses incurred from Notice to Proceed to Stop Work notice. |
| Q146 | Who will determine the need for and the extent of Finish Grading on a site? | A146 | No finish grading is required. See Answer 112. |
| Q147 | The initial ramp up goals appear to be unrealistic and inefficient. In our experience the State, consultant, ROE’s, and other constraints outside the contractor’s control will limit the availability of efficient operations in the early days of the contract. Please consider a more gradual ramp up of structural debris crews such as 2 within 48 hours, 5 within 5 days, 15 within 10 days, 20 within 15 days, 30 within 20 days. | A147 | Please refer to Notice to Bidders: "Time periods are substantially shorter than typical IFBs in order to respond appropriately in the current emergency situation and apparent awardees will likely be required to begin deployment immediately upon award, possibly in advance of formal contract execution." The contractor must be able to fulfill the Contract/Task Timeframe as indicated. The Timeframe will be re-evaluated based on project parameters when the Notice to Proceed is issued. |
| Q148 | Please clarify that the 10% payment withholding mentioned in Attachment B Section 7 is not in addition to the 10% retention mentioned elsewhere. | A148 | There is only one 10 percent Payment Withhold clause applicable to the resulting Agreements. |
| Q149 | The State has not provided adequate information for Contractor to assess the risk of each individual lot and properly estimate the quantities and efforts associated with this bid. The magnitude of risk on this contract is unusual and extraordinary. As such, please consider extending the bid date to afford bidders at minimum the customary two week bid period to properly evaluate and estimate this work. | A149 | Due to the emergency and need to address risks to human health and the environment, CalRecycle cannot extend the bid preparation period. |
| Q150 | Please provide a list of APN’s by Branch along with public records pertaining to permitted structures? | A150 | That information is not yet available. Please see Answer 18 for the available data. |
| Q151 | Please provide the State’s quantitative data used in determining the Engineer’s Estimate for the work. Specifically, how many total tons per waste stream per branch are anticipated? | A151 | CalRecycle did not develop specific materials quantities for the Operations represented by this IFB. CalRecycle used total cost data of each material type (inclusive of removal, transport and disposal) divided by the number of lots served from recent projects - Carr Fire in Shasta County and Camp Fire Hazard Tree Removal in Butte County - to develop the Engineer's Estimate. We do not have information regarding estimated tons per waste stream per branch at this time. Refer to Branch information provided in the Notice to Bidders. |
| Q152 | Please confirm that a progress invoices for a lot (one unit) will be processed by CalRecycle in the month the work was completed, regardless of whether the landfill and other reporting documentation is submitted in the following month. | A152 | CalRecycle will process invoices per Exhibit B, which also describes the details of a complete invoice. |
| Q153 | At the top of page 6 of the IFB, PAYMENT WITHHOLD (10%). Due to the size of this project, please consider reducing the payment withhold to 5%? | A153 | See Answer 143. |
| Q154 | Absent Crews: Contractor will pay to CalRecycle the sum of $12,000 for each absent crew for every day the Contractor fails to provide the required number of crews. Re: CalRecycle adding and removing crews could lead to liquidated damages. What is the time allowed to deploy additional crews after those initially mobilized? | A154 | Crew deployment schedule will be determined by the CalRecycle Contract Manager in consultation with the IMT. The contractor will be allowed 72 hours to mobilize such additional crews. |
| Q155 | Re: Transporting ROW and ROE trees in the same haul truck would minimize safety risk and environmental impacts. Is it necessary to separate ROE from ROW trees, especially since the same contractor is responsible for both ROW and ROE trees adjacent to one another? The monitor will record ROW and ROE trees separately, so CalRecycle and FEMA will have that record. For safety and environmental reasons (hydrocarbons from trucking), would CalRecycle allow ROE and ROW trees to be transported in the same haul truck? | Q155 | Per Exhibit H, Special Provisions, Section 4.1 Overview of Operations, Hazard Tree Removal subsection, "ROW trees and private property hazard trees need to be tracked separately from the property or ROW segment from which they came, to the log storage and processing yard (if applicable) all the way to the end use facility. No material from ROW trees can be mixed with that of private property felled hazard trees (Contractor and Consultant)" |
| Q156 | We respectfully request Cal Recycle extend bid submission deadline to December 4, 2020. | Q156 | CalRecycle does not anticipate revising the Bid Submittal Date. |
| Q157 | If ash, debris and soil are all hauled to and disposed of in the same location, can they be hauled together in the same load? | A157 | See Answer 80. |
| Q158 | Page 36: The Contractor shall not remove any tree that has not been previously identified, documented, and marked by CalRecycle’s Assessment and Management Consultant or by the local municipality’s tree assessment consultant in their respective rights-of-way. If any such tree is cut down by the Contractor or the Contractor’s Subcontractors, the Contractor shall forfeit ten thousand dollars ($10,000) per tree. Will CalRecycle remove the 10,000 per tree fine as they did with the Paradise contractors? | A158 | No, the $10,000 clause was not removed and it will remain. |
| Q159 | The LDs for debris crews and tree crews seem excessive. Who will set the pace of Work Orders issued and Average daily Production for the Contractor? | A159 | Production rates will be determined cooperatively between the contractor and the IMT at regular Objectives meetings. |
| Q160 | If the IMT does not give the Contractor consistent work, ramping up and ramping down crews will be difficult to maintain. Therefore, will the IMT and the Contractor have the opportunity to mutually agree on the average daily production and time needed to ramp down and ramp up crews? | A160 | See Answer 159. |
| Q161 | Tipping fees are an expensive portion of this project. Typically, the government pays the tipping fees in a “pass through” scenario. In other words, the contractor pays the disposal fees and is reimbursed by the government. In this project, Cal Recycle is asking the contractor to include tipping fees in the APN and Tree price. Would the government consider paying tipping fees as a pass through? If the government will pay the tipping fees as a pass through, can we request prompt payment of the tipping fees so the contractor doesn’t have to finance the landfills? | A161 | No. |
| Q162 | On the Inland Branch Cost Bid Schedule 6c – Multiplier – 21,5000 – we believe this is a typo and should read 15. Can you please confirm? | A162 | Yes it should read: 15 Crew days. |
| Q163 | Page 32, v.: Who is responsible for hiring the consultants that determine cultural resource restrictions? | A163 | The State will hire the Consultants that determine cultural resource restrictions. |
| Q164 | Section 2, item 3: Which Bid Numbers should the various Overall Operation costs be included? | A164 | Contractors shall consider and incorporate all costs necessary to complete the items identified in Section 4.0 “Description of Cost Bid Schedule – Bid Items” below and in the Sample Standard Agreement (Attachment B), Scope of Work, Exhibit A, in the preparation of their proposed unit rates. |
| Q165 | In past debris removal projects, dangerous trees near structural debris removal sites were cut down, reduced to smaller logs and left onsite. Will these trees need to be hauled away and disposed under this contract? | A165 | Yes, under the Structural Debris Removal Function, #3, states "Removal of potential Danger trees". 5.20 special provisions, "Trees that the Contractor determines pose a threat to incident personnel may be removed prior to the start of Structural Debris Removal operations. The identification and removal of these trees is a different function than the identification and removal of Hazard Trees during the Hazard Tree Removal Function." |
| Q166 | Can a joint venture member that’s awarded one branch be eligible to be awarded a second branch as a prime contractor or a member of another joint venture? Wouldn’t this violate the Noncollusion Affadavit? | A166 | No. Prime Contractor may not be awarded multiple branches. See Answer 124. |
| Q167 | Will pump-out of any septic tanks be included in Overall Operation Costs? | A167 | Pump out would only be necessary in the event a septic tank were damaged. This is covered under 5.21 special provisions. "Damage to private or public property for which the Contractor or a subcontractor is responsible, as part of the Operation, will be repaired by the Contractor at no cost to the State.". |
| Q168 | In attachment 8 for required personnel the form requests Current Cal OSHA-HAZWOPER Certificate numbers. We are not aware of any formal certificate numbers issued for HAZWOPER training. Can this item be marked “N/A” in the bid submittal and still be responsive? | A168 | Please refer to the revised IFB, Attachment 8. |
| Q169 | Will mobile home parks be considered one APN for measurement and payment purposes for Bid Items 1, 2, 3 & 5? | A169 | See Answer 3. |
| Q170 | Are multi-family residences (apartments/condominiums) included in the APN quantity? | A170 | No, these are commercial structures. |
| Q171 | Page 82, section 8/A/6: will APN debris, soil, ash, concrete, and metal tonnages in excess of these be considered a change in conditions and eligible for contract change order? | A171 | No, per DRR20058 IFB, Section 2.(3.) "No Change Order or adjustment in price will be granted based on the number of Structural Debris Removal Crews and/or Hazard Tree Removal Crews utilized, or any other items that could be reasonably anticipated to complete the work described in each bid item, bid documents, and this Agreement.". |
| Q172 | Page 81, section 8: define “Costs” as described in the first partial paragraph. Is this the State’s cost or Contractor’s cost less fee and overhead? | A172 | Question is unclear. |
| Q173 | Page 93, bullet item #2. Please define Standard Provisions as used in this sentence. Should this be Special Provisions? | A173 | Yes, the item has been revised to read: Special Provisions. |
| Q174 | Page 97: Define one set of supporting documents necessary for monthly progress payments? | A174 | See Answer 152. |
| Q175 | Will reconciliation of tonnage between the landfill tickets/invoices and consultant issued tickets be required for acceptance when billing for a completed lot? | A175 | Yes. |
| Q176 | Bid item #1 does not include verbiage for metals. Please add a separate bid item if Cal Recycle intends to require the contractor to separate and haul metals to a recycle yard as done on all previous fire cleanup projects. | A176 | DRR20058 IFB, Section 2.(3.)(4.) Item 1 has been revised to say "metals such as household appliances..." |
| Q177 | Bid item 8C in all four branches will inherently create a situation where all contractors do not bid the full quantities of trees, which in turn will create an unfair advantage for contractors looking to take advantage of an unbalanced bid. Suggest changing bid item 8C to 25,000 and add verbiage that allows for this item to overrun without the ability to change the unit price. | A177 | In Item 8c in the Cost Bid Schedule for each Branch language has been added: "Trees in excess of this Estimated Quantity will be paid at the 8c rate." |
| Q178 | Will the contractor be required to install safety fence at the tops of steep slopes and verticals, over septic tanks, around swimming pools Plywood over every septic tank (min – thickness)? Haul AB for Road access? Street sweeping? Per lot? Chimneys (will separate crew be needed? ) will Chimneys be tipped ahead of time to minimize delay of crews? | A178 | Yes, Chimneys will be tipped ahead of time when possible. Exhibit H., Special Provisions, section 6.4, describes the other items as being requirements. |
| Q179 | Where can the geodata and point files (containing APN’s, damaged structure status, and coordinates of structures) be accessed to download as CSV files? | A179 | For the currently available data see Answer 18. |
| Q180 | Will the IMT authorize sufficient asbestos abatement crews to ensure the prompt availability of APN’s for ash and debris clearing without delay to Contractor’s debris clearing crews? | A180 | Yes, this is the intent. However no guarantees are made. |
| Q181 | Employee drivers of dump trucks in Napa, Sonoma, Solano and Yolo counties are subject to the Teamster wage rather than the Caltrans Dump Truck rate used in other counties. Will this be the case for this job? | A181 | Please refer to Answer 87. |
| Q182 | Page 88 9D: How will the recycling credits off-set be reconciled? Will the State deduct from contractor revenue? | A182 | No. |
| Q183 | Have the tree removal quantities been accurately quantified? Our concern is the quantities in each bid item 8C may significantly underrun in relation to the stated bid item quantity for each branch. It would seem more advantageous/cost effective for the State to make tree removal bid items 8C and beyond the same quantity increment as 8A and 8B. For example, a contractor bidding in an unbalanced manner can move portions of their costs from 8C into 8A & 8B. If 8C underruns, that contractor gets a revenue windfall at the State’s expense. | A183 | See Answer 177. |
| Q184 | Can we get to a revision that lists the BMP requirements and an assumption of scope for each lot for erosion control? | A184 | No, the State does not have the information to make such a revision. |
| Q185 | Do the sub-contractors for tree removal have to have a D49 license? | A185 | Subcontractors must be fully licensed in the classification for the type of work they will be performing. Hazard tree subcontractors, during declared emergencies, can have either a D49 or LTO license. |
| Q186 | After contacting the CSLB, they do not recognize LTO as a state of California licensed contractor. Please advise how an unlicensed contractor, who only holds an LTO can perform work? | A186 | Please refer to Public Resources Code, Division 4, Part 2, Chapter 8, Article 6, Licenses, regarding the State Board of Forestry and Fire Protection who shall, by regulation, prescribe the form and content of an application for timber operator license. An LTO-license holder that does not have the appropriate CSLB licensing is eligible to work as a subcontractor. |
| Q187 | Please clarify if both the Prime Contractors and Subcontractors are required to have the additional hazardous substance removal license? | A187 | Please refer to NOTICE TO BIDDERS, License Required to Bid. Prime Contractor must possess the required license. Subcontractors cannot be used to fulfill this requirement. And the subcontractor does not need an additional hazardous substance removal license, as the sub may work under the Prime's license. |
| Q188 | Is a Class A California license required for both Prime Contractor and Subcontractors? | A188 | See Answer 187. |
| Q189 | Will level C PPE be required? | A189 | Yes, Level C PPE is required for work in the structural debris removal exclusion zones per Exhibit H. Special Provisions, Section 2.5, paragraph 4. |
| Q190 | Please provide clarification concerning the determination of whether export truckers will be paid prevailing wage by the contractor. | A190 | See Answer 87. |
| Q191 | Can the contractor combine loads of the same debris from multiple lots in order to maximize tonnage for each truck load going to disposal/recycling facilities? A typical example is the amount of steel that is collected from each property. The tonnage collected on each lot is often very small and allowing combined loads will make the use of trucks more efficient. The same issue occurs with all types of debris where there is frequently only partial loads generated from one lot. | A191 | See Answer 80. |
| Q192 | Will all vehicles be DMV adjudicated by the state prior to the removal? | A192 | No, not necessarily. Item 4 Bid Items. "may include adjudicating vehicles onsite or transporting burned vehicles to a collection point to adjudicate vehicles" We do not yet know where. |
| Q193 | Can Contractors who are members on multiple joint venture teams be awarded multiple contracts if the various JV’s are low bidders on two or more? | A193 | See Answer 123. |
| Q194 | Can Subcontractors be listed in more than one region? | A194 | Yes. |
| Q195 | Can a Prime Contractor for one region be a subcontractor for a different region? | A195 | No. See Answer 123 and 124. |
| Q196 | Is there a self-performance requirement for the general contractor? | A196 | No. |
| Q197 | Please provide a quantity of estimated, directed street sweeping? | A197 | That information is not available at this time. |
| Q198 | Please provide a bid item for water truck, dust control directed from the IMT. | A198 | Included in overall project costs Section 2 - Bid Submittal Items, (3.)(f.) "Community Street Sweeping including sweepers, drivers, fuel, brushes, appropriate disposal of collected road debris and dirt." |
| Q199 | If a contractor wants to submit a bid for all 4 regions/bid schedules, do all 4 bids schedules need to be submitted in 4 separate envelopes? | A199 | Yes, separate sealed cost bid schedules for each branch must be submitted within a single package. If bidding on multiple branches, the higher bid shall be used for bid bond purposes. Refer to ATTACHMENT A, Required Bid Package Check List, and Section 1, INSTRUCTIONS TO BIDDERS, 5. Bid Submittal Requirements, for detailed bid submittal information. |
| Q200 | Please define “Environmental Remediation/Clean up”. Online search defines it as “Environmental remediation deals with the removal of pollution or contaminants from environmental media such as soil, groundwater, sediment, or surface water” Please clarify. | A200 | CalRecycle concurs with the definition of environmental remediation as a project dealing with the removal of pollution or contaminants from environmental media such as soil, groundwater, sediment, or surface area. |
| Q201 | Is there a grading or weight scale for the YES/NO questions in Attachment 8? | A201 | No. |
| Q202 | Do questions answered with a “NO” in attachment 8 disqualify you? | A202 | Please Refer to Section 1, INSTRUCTIONS TO BIDDERS, 5. Bid Submittal Requirements, and 6. Bid Opening and Evaluation, 6.2 Rejection of Bids. Bid packages may be considered non-responsive if the requirements are not met. CalRecycle may waive an immaterial deviation in a bid if deemed in the best interest of CalRecycle. Answering No may not disqualify a bidder for non-responsiveness. |
| Q203 | Is the education aspect, questions on attachment 8, a mandatory requirement for all required personnel? | A203 | The educational requirements or equivalent experience at stated in Attachment 8 is required for all personnel. Educational equivalents are 2 years’ experience for an Associate Degree and 4 years’ experience for a Bachelor’s Degree. |
| Q204 | Will all hazard trees be required to go to a sorting yard before going to their final destination? | A204 | No. There is no requirement that hazard trees go to a sorting yard before going to end use facilities. |
| Q205 | Please clarify that “ONE” of the below bulleted type of work will suffice for the project reference experience for work performed as a Prime Contractor, within the last 5 years with a minimum contract amount of $5 million. Structural Debris Removal? Hazard Tree Removal? Post-Disaster Structural Debris Removal? Environmental Remediation/Clean up? | A205 | The IFB reads, "Bidder must demonstrate that Bidder and Bidders’ firm (or Joint Venture) is qualified to perform the Work as described herein which includes, but is not limited to, prior project/work experience completing a minimum of three (3) projects of similar size and scope within the previous five (5) years, performing as either a Prime Contractor or Subcontractor. See Attachment(s) 9 and 10 to demonstrate this requirement." Project must be for one of the following types: Structural Debris Removal and Hazard Tree Removal, Post-Disaster Structural Debris Removal, or Environmental Remediation/Clean-Up. |
| Q206 | Will CalRecycle be reimbursing the Contractor for disposal fees similar to the previous contracts? The IFB states that the contractor is responsible for all disposal fees, please verify. | A206 | No, the IFB states clearly that the contractor is responsible for all receiving facility fees. |
| Q207 | Can a Contractor currently holding a large CalRecycle Contract (i.e. DRR19067 Tree Removal for the Camp Fire) be awarded one of these contracts or be a member of a JV team that is awarded one of these contracts? | A207 | Yes. |
| Q208 | Regarding the superintendent educational requirements in Attachment 8, can the educational requirement be replaced with “X” amount of relevant field experience? If so, what would be the required “X” amount? | A208 | Attachment 8 qualifies the educational requirement with an "equivalent or higher". In checking "yes" bidder certifies to the educational requirement or equivalent experience in years (2 years for an Associate, 4 years for a Bachelors). |
| Q209 | Regarding references for past project experience, as a once subcontractor, who is now attempting to Bid this project as a Prime Contractor, we rely on Large Contractors to provide us with a reference for work performed in the past as a Subcontractor. Past experience shows that these Large Contractors will not provide us with a reference since we are now in direct competition. A. Will CalRecycle accept a Governmental Manager as a reference for past project experience? B. Will CalRecycle accept a signed affidavit from a Governmental Manager as a reference for past project experience? C. If so, can the affidavit be post signed within the last 12 months? | A209 | A. Yes, CalRecycle will accept a Governmental Manager as reference. B. Yes .CalRecycle will accept a signed affidavit from a Governmental Manager as a reference for past project experience C. Yes, the affidavit may be post signed within last 12 months. |
| Q210 | What are the required personnel/positions to be included in the organizational chart? Pg. 27 of the IFB shows an org chart that only reaches Superintendent level. A. Please confirm these are the only requirements of the org. chart.? B. Is the organizational chart required to list all subcontractors, consultants etc.? | A210 | Attachment 8 states the Organizational Chart must be attached that indicates "listed personnel proposed role(s) are consistent with firm's organization" The personnel listed in Attachment 8 shall be identified on the Organizational Chart which shall follow in design and format as the exampled organizational chart diagram shown in Section 2, Bid Submittal Items and Descriptions. The Organizational chart on Attachment 8 is an example only. The Contractor shall provide a complete organizational chart to represent how they intend to staff the project to meet the Operational Requirements within a single Branch. The Contractor shall supply resumes for each staff listed in the organizational chart they provide including subcontractors and consultants. |
| Q211 | If Contractor was to list someone on the org. chart that is not part of the original “required” personnel for the org. chart, are we now required to also submit a resume for this individual? As an example. Pg 27 of the IFB does not require foremans or consultants on the org char. If we were to list a foreman or consultant on the org chart, do we have to provide a resume for the foreman and consultant? | A211 | The Organizational chart on Attachment 8 is an example only. If the contractor chooses to add positions to the organizational chart, then, yes, the contractor will be required to add resumes for each position on the organizational chart. Attachment 8 will be revised via Addendum listing and the requirement that additional personnel must be included in the organizational chart and must have a resume submitted as part of Attachment 8. |
| Q212 | Do SB-PW contractors count towards the GC’s Small Business Preference goals? This project is subject to prevailing wages, and as such, should be considered public works. All other state IFB’s count the SB-PW certification as a Small Business. | A212 | No, only OSDS registered Small Business and Microbusiness (SB/MB) will be considered for the IFB DRR20058 solicitation. |
| Q213 | Does the 0700-1800 work window include mobilization time and traffic control set up? Or will vendors be allowed to set up traffic control outside of the working window times? | A213 | Traffic control hours will be set up in coordination with the IMT outside the working hours to coordinate the work to be done during the working hours. |
| Q214 | How many parcels in each region are on CalTrans ROW? | A214 | This information is not available at this time. |
| Q215 | How many parcels in each region are on CalTrans ROW? | A215 | See Answer 214. |
| Q216 | Is there a list, by region, of all impacted encroachment agencies/jurisdictions (local, county, state) available? | A216 | No. |
| Q217 | Is there a more detailed map of all parcels within each region? | A217 | For the currently available data see Answer 18. |
| Q218 | Can we elect to service only part of a defined region? | A218 | No. |
| Q219 | Is there potential for each service region to be sub-divided into smaller areas for bid? | A219 | No, see Answer 218. |
| Q220 | Has CalRecycle prioritized the sequence of parcel remediation within each branch? If so, where can we find the information? | A220 | No. ROEs and other information are not yet collected. Sequencing will occur after this information is collected. Initial work will likely target the areas of greatest environmental risk and are likely to include areas near waterways or areas with high mudslide potential? |
| Q221 | Are *all* contractors, even traffic control support vendors, required to be Has Whopper certified? | A221 | No. Personnel who potentially will enter structural debris removal exclusion zones shall be 40-Hour HAZWOPER Certified. |
| Q222 | Section 3 – Item 19 – Liquidated Damages states: “Furthermore, it is therefore agreed that in the event of mixed loads of material for disposal there will be a 25% reduction in the rate paid per Cost Bid Schedule Item 1 for the parcel; the second incident of mixed loads for a particular crew will result in a 50% reduction in the rate paid per Cost Bid Schedule Item 1 for the parcel; the third incident of mixed loads for a particular crew will result in the dismissal of the crew from the Operation for the duration of the Agreement.” A. The term “mixed load” is not defined in the IFB. Can CalRecycle describe what is considered a “mixed load” and provide detailed and clear standards for determining mixed load status, including some examples? B. At what stage and by which entity is the determination of a “mixed load” decided (i.e., onsite before the truck leaves for disposal or at the disposal sites)? | A222 | See Answer 31. |
| Q223 | Attachment 8—Please confirm that ‘OSHA’ HAZWOPER 40-Hour is the requirement, as there is no ‘Cal OSHA’ HAZWOPER. | A223 | Superintendents shall be 40-hour HAZWOPER Trained and Certified and their certification shall be and remain current while working on the project. Attachment 8 will be revised via Addendum to clarify this requirement and strike the use of "Cal" and "OSHA", and require bidders to submit, as part of Attachment 8, proof of 40-Hour HAZWOPER Training. Please refer to Answer #168. |
| Q224 | Attachment 8—Please consider replacing the requirement for an Associates Degree for Superintendent personnel with the requirement that at least 3 of the minimum 5 years of experience shall be in relevant disaster response work. | A224 | DRR20058 IFB Attachment 8, Operation Superintendent 1 and 2 has been rewritten to say "Has Associate Degree (equivalent or higher) or equivalent experience year-for-year in a related discipline..." |
| Q225 | IFB Page 2 and 3, table showing estimated destroyed residential properties per region. Please clarify the following: A. The table does not appear to reflect all destroyed structure in the totals to include all four counties that are associated to the map of the Southern Branch. Please confirm if there are destroyed structures for debris removal in San Diego County and Tuolumne County under this IFB’s Southern Branch. B. For the Bay Branch, the county of Stanislaus shows "N/A" for number of residences. Are properties in this county not included in the project? C. Destroyed properties in Alameda County and San Joaquin County are not included in the branch. Are destroyed properties in Alameda County and San Joaquin not part of the project? | A225 | Currently, Stanislaus in the Bay branch has an estimated 11 structures. San Diego, Tuolumne, Alameda, and San Joaquin are not part of this solicitation. |
| Q226 | List of Landfills, Section 4. Some of the State provided Disposal facilities are requiring the contractor to provide testing results for Ash debris and soil prior to waste profile acceptance for facilitate disposal. A. Will the State provide analytical results to contractors to allow utilization by these landfills to meet that required testing? B. If the State will not provide analytical results, please advise on how contractors must proceed to get Ash and Soil accepted at these facilities. | A226 | See Answer 122. |
| Q227 | IFB Services Needed: Many Parcels in the Inland branch have been cleared by private contractors. Can CalRecycle please provide revised parcel quantities based on private debris removal permits issued or applied for? | A227 | CalRecycle has no information regarding private party activity and permits. We do not have a revised number of parcels. |
| Q228 | CalRecycle has established very specific requirements for crew mobilization after NTP. The IFB further states: “The total number of crews mobilized is at the discretion of the IMT and no change order or price adjustment will be considered based on the number of crews mobilized unless the number ordered by the IMT exceeds the quantities shown above.” How will the contractor be compensated if the IMT requires the contractor to mobilize crews but there is not sufficient work for the crews, resulting in crew idle time? | A228 | The contractor must be able to fulfill the Contract/Task Timeframe as indicated. The Timeframe will be re-evaluated based on project parameters when the Notice to Proceed is issued. If there is are delays, the crews may be paid delay time as approved by the IMT |
| Q229 | Contract requirements. How will CalRecycle handle mobile home parks for reimbursement, which typically are a single APN but require multiple ROE’s | A229 | See Answer 3. |
| Q230 | Cost bid schedules. The cost of debris removal for an APN can vary greatly due to saturated water and snow, which will greatly increase the tonnage for work taking place during the next 6 months. Please advise if the contractor will be required to include these additional costs in their APN price. | A230 | All anticipated costs should be included in the APN pricing. |
| Q231 | Contract requirements. As required in previous CalRecycle contracts, please confirm that CalRecycle will require contractors to install temporary truck weigh scales to ensure compliance with DOT regulations. | A231 | Yes. |
| Q232 | Cost bid schedules. There are many possible unique properties that have been encountered on prior debris missions that are expected to be encountered in this contract, including underwater diving, homes on the side of cliffs, inaccessible properties where temporary bridges are needed, and remote sites sometimes requiring helicopter support. Is the contractor expected to include such unique properties in their price or will these be subject to a change order? | A232 | APNs requiring temporary bridges should be included in the APN price. If the CalRecycle contract manager, in consultation with the IMT, determines that underwater diving, helicopters, and low angle rope work is necessary, CalRecycle will consider a change order. |
| Q233 | Contract requirements. Will all trucks be required to also tare out after every trip to the landfills and recycling facilities? | A233 | The requirements of the landfills must be followed. |
| Q234 | IFB page 4 states that only one member of a JV must have the LTO…but Attachment 2 states: “NOTE: The prime must have an LTO (whether an individual prime or a JV). If a JV, at least one JV member must also have an LTO (see Item 1, below)”. There are several other inconsistencies throughout the IFB in terms of what requirements apply to a JV bidder. Please clarify if the JV itself must have an LTO or if only one JV member of the JV is required to have an LTO. | A234 | See Answer 119. |
| Q235 | Cost bid schedules. Please confirm that the contractor is responsible for capping utilities and air gapping PV systems as part of the APN pricing. | A235 | Confirmed. |
| Q236 | Cost bid schedules. Please confirm that the contractor must provide fencing around swimming pools, drop offs, ledges, and fall hazards that becomes the property of the homeowner. | A236 | Yes, as per description of Cost Bid Schedules (q). |
| Q237 | Will there be any base camps for lodging? | A237 | Housing will not be provided by the State. If the contractor decides to provide base camp-style lodging, all FEMA and Local Environmental Compliance requirements must be followed. |
| Q238 | Will water be available? | A238 | We have no knowledge of the state of water availability within the counties. |
| Q239 | Will a CAC have to clear the site before abatement can proceed to the next parcel? | A239 | Yes. |
| Q240 | Will someone need to clear debris cleanup before moving to the next site? | A240 | See Answer 112. |
| Q241 | Will there be a parcel map for the APNs? | A241 | In General the counties have Parcel maps available now for all Assessor Parcel Numbers. |
| Q242 | On the Camp Fire DRR18088 project 5" Compost Sock was determined to be an approved alternative product to 8" straw wattles. The Camp Fire DRR18088 DROP also clarified that compost socks do not require trenching of the soil. A. 7.1 "Erosion Control Methods" of the DROP for this project specifies 8" to 12" Compost Sock and also specifies that compost socks shall be keyed in (trenched). This specification is not in line with compost sock material manufacturer recommendations. B. 5" compost sock not keyed in (due to its weight) is comparable in performance to 8" straw wattles. Please consider reviewing this erosion control specification. | A242 | Exhibit H, Special Provisions has been revised. |
| Q243 | On Page 33, Section 2, Item 4 “Description of Cost Bid Schedule – Bid Items”, Item 3 and Item 5 specifically reference the requirement of the contractor to cover the “receiving facility fees”, however, Item 1, Item 2 and Item 4 are silent on the responsibility for the fees. Please clarify if the successful bidder is responsible for all of the fees or just in the above referenced “Items”. | A243 | The Bidder is responsible for all facility fees associated with Bid Items 1, 2, and 4. |
| Q244 | Description of Cost Bid Schedule(s) states for Item 1 Per Parcel Ash Debris and Incidental Soil that costs for transport and disposal of burned debris shall be included in the pricing. Is this correct? Or are disposal costs a pass through to CalRecycle and should not be a part of our unit price per parcel. | A244 | It is correct and should be included in unit rates. |
| Q245 | Can the questions period be extended to Wednesday, November 18, 2020? | A245 | No. |
| Q246 | Please provide a clear definition or examples of what would qualify as an equivalent for Bachelors and Associates degrees. | A246 | See Answer 203 |
| Q247 | Will this contract include removing hazard trees for state owned ROW? | A247 | No. |
| Q248 | Will this contract include removing hazard trees from county owned ROW? | A248 | Yes. |
| Q249 | Once the lots have cleared and passed testing can the hazard trees be fallen/dropped on the lots? | A249 | Yes. |
| Q250 | Can recycled concrete from this project be crushed and used as base rock to improve uneven, rutted or poor quality for trucks and/or equipment access? | A250 | No at this time. |
| Q251 | Will the per lot pricing for debris removal affect the states ability to get reimbursement from the home owner’s insurance? For example if the insurance company insured a 1200 sf house but the state is paying to contractor the average price that encompasses a mobile home trailer to a multiple structures on a 100 acre parcel, how will the state request fair repayment? | A251 | To avoid duplication of benefits, a homeowner's insurance company may be required to provide payment from a homeowner's policy designated for debris removal to the government. Potential bidders are to bid according to the bid schedule. Issues of reimbursement from homeowners insurance policy - relating to FEMA reimbursement rules - are beyond the purview of the solicitation. |
| Q252 | Can CalRecycle include a per foot pay item to pay for safety fence, since it is directed by the Debris Group Supervisor or designee and varies greatly depending on who is doing the oversite and is impossible for the contractor to quantify? | A252 | This operation should be bid per the IFB. It is addressed in section 2, (3) Description of cost bid Schedule, overall operations costs, (q) q. All necessary safety fencing, as specified in the Sample Standard Agreement (Attachment B), Exhibit H, Special Provisions, around emptied pools, drop-offs, ledges, cisterns, or other potential safety hazards for which such a fence would be protective, as determined in writing by the Debris Group Supervisor or designee, when demobilizing form the property once the site has been cleared for soil sampling. |
| Q253 | Can CalRecycle include a separate pay item for Hydromulching by the Sf or Acre, or tell the contractor how much should be included per APN? | A253 | CalRecycle does not have the information available at this time. The IFB instructs the bidders to include the estimated costs of erosion control into the bid. It is not a separate bid item. |
| Q254 | Section 3. Description of Cost Bid Schedule states that we shall consider and incorporate all cost necessary Item t. ‘Road surfaces and their condition’. How do we quantify this and who may have damaged the roads? Currently utility companies and other are working in the area. | A254 | CalRecycle does not possess information regarding the road conditions. CalRecycle will take into consideration the A&M consultant's documentation of existing conditions, including other work occurring in the area at the start of work. |
| Q255 | What happens if the tree is already down from previous work. Will we be responsible to clean up the wood and debris? | A255 | No. Only trees that are a "potentially hazardous tree" or a "hazard tree" are covered under the Scope of Work. |
| Q256 | If we are working in County ROWs, will we be able to masticate brush and remove logs or chip back into the County ROW? What would be the expectation for cleanup in those areas? | A256 | Forest practice rules allow for up to 3 inches cover for erosion control only in areas where the surface has been disturbed by the operation. |
| Q257 | In regards to ROEs on burned properties, how much chipping back onto the property will be allowed? | A257 | Forest practice rules allow for up to 3 inches cover for erosion control only in areas where the surface has been disturbed by the operation. |
| Q258 | Are trucks required to weigh in at the landfill for every single load? | A258 | Yes. |
| Q259 | We would like to bid for the trucking and hauling of the debris removal for this project. Do you have the list of prime contractors that are bidding this project? | A259 | Yes this list was made public in Addendum 1 and again here, see Attachment 1. |
| Q260 | Hi, I’m bidding the trucking for a few areas to include Monterey County and Santa Cruz County. For those 2 regions, I would need to obtain some sort of housing for the drivers and I need to include that in my price. That is hard to obtain as an ordinary citizen. I saw that up north during a prior clean up there were barrack type facilities that were arranged. Do you have an idea of as to what housing we could obtain, old barracks or the like that the state/government would have access to? Is there anyone you can refer me to? Thank You! | A260 | Prime contractors, including subcontractors, are responsible for their own housing. Base camps will not be provided for the operation. |
| Q261 | Are trucks required to weigh in at the landfill for every single load? | A261 | See Answer 258. |

All other terms, conditions, and requirements of this IFB will remain the same.

If you have any questions relating to this solicitation process, please contact me by e-mail at contracts@calrecycle.ca.gov.

Sincerely,

{Original Signed by}

Jennifer Bannon

Contract Analyst

Administrative Services Branch

Attachments:

Interested Parties

Interested Parties Listing for IFB DRR20058

CalRecycle has not confirmed the certification status of firms who have identified themselves as CA Certified Small Business (SB) or Disabled Veterans Business Enterprise (DVBE).

| Contact Name | Company | Address | City | State | Zip | Email | SB | DVBE | Business Description | As Prime | As Sub |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Alexander Anaya | A&E Arborists Tree Care, Inc. | 2947 Colusa Hwy, Ste E1 | Yuba City | CA | 95993 | alexanaya@aearborists.com | Yes | No | Hazard Tree Removal - Wood Management - Wood Yard Processing - Trucking & Hauling Debris | No | Yes |
| Alberto Cardenas | AC EARTHWORKS | 739 7TH AVE | REDWOOD CITY | CA | 94063 | cardenasalberto01@gmail.com | No | No | Grading, Excavating, Demolition, Concrete work, Underground utilities, Drilling, land clearing | No | Yes |
| James Colbert | Acacia Environmental Construction, Inc. | 604 S. San Marcos Rd. | Santa Barbara | CA | 93111 | james@acaciaec.com | Yes | No | Erosion Control, Hydroseeding, Hydromulch, Netting, Straw Wattles, Compost Sock. | No | Yes |
| Raymond Di Giuseppe | Aim High Enterprises | P. O. Box 991232 | Redding | CA | 96099 | aimhighenterprises@sbcglobal.net | Yes | No | A & Haz. | No | Yes |
| Catherine Liguori` | Alpha Analytical Inc. | 9891 Horn Road, Suite C | Sacramento | CA | 95827 | cliguori@alpha-analytical.com | No | No | Title 22 Metals Analysis | No | No |
| Risa DeGeorgey | Alta Archaeological Consulting LLC | 15 Third Street | Santa Rosa | CA | 95401 | risa@altaac.com | Yes | No | Professional Archaeologists - cultural site protection, archeology, archaeology | No | Yes |
| Kevin Exberger | Anvil Builders | 1475 Donner Ave, Floor 2 | San Francisco | CA | 94124 | estimating@anvilbuilders.com | No | No |  | No | Yes |
| Caleb Miller | Apex Enterprises Inc | 1638 Huntoon Street | Oroville | CA | 95965 | Caleb.miller@apexenterprisesinc.com | No | No | Debris removal subcontractor and end use facility for wood material. | No | Yes |
| Logan Bamford | Apex Enterprises Inc. | 1638 Huntoon Street | Oroville | CA | 95965 | logan@apex-lumber.com | No | No | Debris Removal and Tree Falling | No | Yes |
| Joshua Johns | Arborist Now | 580 California Street | San Francisco | CA | 94104 | josh@arboristnow.com | Yes | No | Tree removal | Yes | Yes |
| Jean Claude Rochat | Arborist Now, Inc. | 580 California Street | San Francisco | CA | 94104 | elena@arboristnow.com | Yes | No | All Tree Services (removal, etc.). | Yes | Yes |
| Jeff TAYLOR | Arborworks Inc | 40094 hwy 49 suite A | Oakhurst | CA | 93644 | jtaylor@arborworksinc.com | No | No | Tree Removal | Yes | Yes |
| Karina Martinez | ArborWorks, Inc. | 15466 Los Gatos Blvd., Ste. 109-338 | Los Gatos | CA | 95032 | kmartinez@arborworksinc.com | No | No | Tree Service | Yes | No |
| Jeryl Schooler | ArborWorks, Inc. | 40094 Hwy 49, Suite A | Oakhurst | CA | 93644 | jschooler@arborworksinc.com | Yes | No | ArborWorks is a highly skilled provider of hazard tree pruning and removal for public and private owners, including utility line clearance for various utilities and governmental entities. Additionally, we have extensive debris removal experience. | Yes | Yes |
| Jake Shippen | Arctos Erosion Control | 9727 Kent St, ste 175 | Elk Grove | CA | 95624 | estimating@arctoserosion.com | No | No | Union Erosion Control: Hydromulch, Silt Fencing, Reinforced Silt Fencing, ESA Fencing, Netting, Gravel Bags, Compost Filter Socks, BioWattle. | No | Yes |
| DAVID STANFORD | Argonaut Constructors | 360 Sutton Place | Santa Rosa | CA | 95407 | daves@argonautconstructors.com | No | No | debris & tree removal | Yes | No |
| Vic Leader | Arrowhead Enterprises Inc | PO Box 51 | Skyforest | CA | 92385 | vvleader@msn.com | Yes | No | Logging, tree removal, tree trimming & pruning, masticating, whole tree and slash chipping, log hauling | Yes | No |
| Vic Leader | Arrowhead Enterprises Inc | P.O. Box 51 | Skyforest | CA | 92385 | vvleader@msn.com | No | No | Logging, tree removal, masticating, chipping, hauling, etc | Yes | Yes |
| Vic Leader | Arrowhead Enterprises Inc | PO Box 51 | Skyforest | CA | 92385 | vvleader@msn.com | Yes | No | Logging, tree removal, mastication, tree trimming and pruning, chipping, log hauling | Yes | No |
| Vic Leader | Arrowhead Enterprises Inc | P.O. Box 51 | Skyforest | CA | 92385 | vvleader@msn.com | No | No | Logging, tree removal, masticating, chipping, hauling, etc | Yes | Yes |
| Scott Huffmaster | AshBritt / Mountain Environmental JV | 1180 Iron Point Road, Suite 320 | Folsom | CA | 95630 | scott.huffmaster@mtfent.com | No | No | Full service provider for all IFP requirements. | Yes | No |
| Dilia Camacho | Ashbritt, Inc | 565 Hillsboro Blvd. | Deerfield Beach | FL | 33441 | procurement@ashbritt.com | No | No | AshBritt Environmental is a national turnkey rapid-response disaster recovery and special environmental services, contractor. Since our inception in 1992, we have managed and executed more than 230 disaster recovery missions and numerous special environmental projects; successfully serving clients all over the country in their time of need. | Yes | No |
| Glenn Daniels | Atlas Technical Services | 86 Long Court, Suite A | Thousand Oaks | CA | 91360 | glenn.daniels@oneatlas.com | No | No | Full service environmental consulting/engineering/management, including hazardous materials investigation. | Yes | No |
| Beau Brown | B and B excavation and drilling | 15121 Tomki Road | Redwood valley | CA | 94597 | Kb.bandbexcavate@gmail.com | No | No | B&B Excavation & Drilling 95470 License # 898509 SB Certified 2009487 (925)497-8580 or ( 707) 591-4791 B&B Excavation & Drilling is a small, local, family run business. We would like to be considered for your subcontractor list. Our employees (including the Owner) are HAZWOPER 40 certified. We have recent fire clean up experience. We worked on the Santa Rosa cleanup Tubbs fire Here is a list of our available equipment that can be moved immediately: Please do not hesitate to call with any questions. We are prepared to give a bid immediately. Sincerely, Beau Brown Owner/Operator (8) 55,000lb - 60,000lb excavators (4) 7,500lb breaker (4) 5,500lb breaker (6) skid steers with grapple buckets (12) super dump trucks (10) end dump trucks (4) 4,500 gallon water truck (8) water buffalos | No | Yes |
| Ajay Singh | Back and forth Inc | 1889 bagpipe way | San jose | CA | 95121 | Ajaysahi800@gmail.com | Yes | No | Transport debris using diesel trucks | No | Yes |
| Joel Bamford | Bamford Enterprises | 4288 State Highway 70 | Oroville | CA | 95966 | bamfordenterprises@gmail.com | No | No |  | No | Yes |
| Tammy Ta | Bay Area Traffic Solutions | 44800 Industrial Drive | Fremont | CA | 94538 | tta@gobats.net | No | No | Traffic Control, Traffic Control Plans, Traffic Control Devices | No | Yes |
| Richard Smith | Bay Area Tree Specialists | 541 W Capitol Expy PMB #287 | San Jose | CA | 95136 | bayareatreespecialists@earthlink.net | Yes | No | Bay Area Tree Specialists offers years of expertise and experience in successfully performing numerous hazardous tree removal contracts including our 2019 Hazardous Tree Removal Centerville Contract for Butte County. Bay Area Tree Specialists can provide management and supervision to safely and efficiently direct and monitor our hazardous tree removal services. Bay Area Tree Specialists can provide multiple certified and trained tree service crews/workers with chip trucks and high capacity chippers to perform hazardous tree removal services. Bay Area Tree Specialists can provide hazardous tree removal services utilizing: - Crane with certified operator - Knuckle boom truck with operator - 93ft boom truck with material handler with operator - Skid steer with hydraulic grapple and winch with operator - Semi truck with end-dump with operator | No | Yes |
| Dave Davis | Bayview Environmental Services, Inc. | 6925 San Leandro Street | Oakland | CA | 94621 | ddavis@bayviewservices.com | No | No | Hazardous Materials Abatement | No | Yes |
| Oliver Ries | Bedford Demolition | 1940 W. Betteravia Rd | Santa Maria | CA | 93455 | oliver@beibedford.com | No | No | Demolition, debris clean up, waste hauling, recycling. | No | Yes |
| Jimmy Smith | Black Fox Timber Management Group, Inc. | P.O. Box 687 | McCloud | CA | 96057 | jimmysmith@blackfoxtimber.com | Yes | No | Project Management, marketing logs/chips, Registered Professional Foresters, Archaeology, biology, flagging watercourses, marking trees, flagging areas to avoid. Filing Cal-Fire permits, quality control, contract administration. | No | Yes |
| Tom Bohna | Bohna Ranch | 51594 road 200 | O'neal's | CA | 93645 | Tbranch@sti.net | Yes | No | Trucking, 2020 super 10 dump and 2016 end dump | No | Yes |
| Brad Ingram | Brad Ingram Construction | 1541 Ponderosa Way | Redwood Valley | CA | 95470 | dzrdude58@gmail.com | Yes | No | debris removal | No | Yes |
| Shawn bristow | Bristow tree services llc | 1249 center ave | Dos palos | CA | 93620 | Bristowshawn88@gmail.com | Yes | No | Tree cuting removal. And all other aspect of the tree business licensed insured and professional. | Yes | Yes |
| Shawn bristow | Bristow tree services llc | 1249 center ave | Dos palos | CA | 93620 | Bristowshawn88@gmail.com | Yes | No | Tee cuting chipping removal high risk tree removal close to house structure are other hazard are sensitive jobs were professional experiance and committes to our work | Yes | No |
| Robert Watson | Brown's Construction Service, Inc. | 3736 Gilmore Ave. | Bakersfield | CA | 93308 | Rob@brownsconstruction.us | Yes | No | We provide operated heavy equipment and trucking. We also are experienced with brush clearing and vegetation management. | No | Yes |
| Tina Vargas | CAL INC | 2040 Peabody Road, Suite 400 | Vacaville | CA | 95687 | tvargas@cal-inc.com | No | No | A general contractor and environmental remediation firm specializing, but not limited to demolition, asbestos and lead abatement, mold remediation, and painting. | No | Yes |
| Chris Nobles | Cal-Waste | 175 Enterprise Ct. Suite A | Galt | CA | 95633 | chrisnobles@cal-waste.com | No | No | Trucking and Disposal | No | Yes |
| Chris Nobles | Cal-Waste | 175 Enterprise Ct. Suite A | Galt | CA | 95633 | chrisnobles@cal-waste.com | No | No | Trucking and Disposal | No | Yes |
| Christopher Harvey | Cerrudo Services Inc | 74 Digital Drive #1 | Novato | CA | 94949 | charvey@cerrudo.com | No | No | Prime Contractor Federal and State, Heavy Civil and Building, environmental restoration, excavation, demolition, abatement, in-water work . | Yes | Yes |
| Paul Kitchell | CNA Surety | 555 Mission Street, Suite 200 | San Francisco | CA | 94518 | paul.kitchell@cnasurety.com | No | No |  | No | No |
| Robin Lee | Coastal Mountain Timber, Inc. | 3737 Carson Rd. Unit #A | Camino | CA | 95709 | manager@cmtinc.org | No | No | Tree Service Contractor- tree removals & trimming, including hazard trees, line clearance certified tree crews, vegitation management, defensible space clearing, General Engineering Contractor- site prep, land clearing, dirt road building & maintenance, erosion control, vegitation management services. Logging Contractor- mechanical logging, salvage logging, ROW clearing, log hauling, wood & debris removal & cleanup | Yes | Yes |
| JIM RAWSON | CORNERSTONE DEMOLITION CORP | 4295 E. JURUPA SUITE 111 | ONTARIO | CA | 91761 | JRAWSON@CORNERSTONEDEMOLITIONCORP.COM | Yes | No | LAND CLEARING, STRUCTURAL DEMOLITION, SITE ROUGH GRADING, CONCRETE BREAKING. | No | Yes |
| Kerrie Noll | CrowderGulf, LLC. | 5629, Commerce Blvd. East | Mobile | AL | 36619 | knoll@crowdergulf.com | No | No | Debris Removal and Disposal Services | Yes | No |
| Chris Trott | CT Bioenergy Consulting | 23862 Marshall Way | Twain Harte | CA | 95383 | ctbioenergy@gmail.com | No | No | Tree evaluation & marking RPF services Archeological surveys related to removing trees on private land Tree cutting and removal operatons supervision Designation of protection zones for sensitive areas (streams, ark sites, sensitive species, etrc) Design and supervision of installation of erosion control measures | No | Yes |
| Zach Schultz | CTL Forest Managment LLC | 6069 Enterprise Dr | Diamond Springs | CA | 95619 | zach.schultz@ceresforestry | No | No | Tree Removal, Logging and Disaster Recovery | Yes | No |
| Kayvan Sehhat | D-Line Constructors | 499 Embarcadero #8 | Oakland | CA | 94606 | kayvan@dlineconstructors.com | Yes | No | Debris Removal Services | No | Yes |
| Dan Palmer | Dan Palmer Trucking Inc | 4710 Locust Road | Anderson | CA | 96007 | dan@danpalmertrucking.com | Yes | No | Trucking services for all cleanup , We have managed and Trucked the last 7 fire cleanup . | Yes | Yes |
| Jon Kidwell | Domke Buick Construction | 242 Hartnell Ave, STE D | Redding | CA | 96001 | jonathangkidwell@gmail.com | No | Yes | Tree Removal, Debris Removal, Concrete Recycling, Heavy Equipment | No | Yes |
| Robyn Martin | DoubleTree by Hilton Chico | 685 Manzanita Court | Chico | CA | 95926 | Robyn.Martin@Hilton.com | No | No | ¨ On-site restaurant & Lounge, with room service ¨ Outdoor pool and spa ¨ Complimentary parking ¨ Fitness center and Business center ¨ Pet-friendly rooms ¨ Introducing Hilton’s Five Feet to Fitness Suites ¨ Complimentary high-speed Internet throughout hotel ¨ Fitness center featuring Precor fitness & exercise equipment ¨ Over 4,460 square feet of indoor and outdoor meeting space | No | No |
| Robyn Martin | DoubleTree by Hilton Chico | 685 Manzanita Court | Chico | California | 95926 | Robyn.Martin@Hilton.Com | No | No | ¨ On-site restaurant, with room service ¨ Outdoor pool and spa ¨ Complimentary parking ¨ Fitness center and Business center ¨ Pet-friendly rooms ¨ Introducing Hilton’s Five Feet to Fitness Suites ¨ Complimentary high-speed Internet throughout hotel ¨ Fitness center featuring Precor fitness & exercise equipment ¨ Over 4,460 square feet of indoor and outdoor meeting space | No | No |
| Thomas Carpenter | Dragon Demolition | 1321 W 7th Street | Chico | CA | 95928 | dragondemolition@yahoo.com | Yes | No | Debris & hazardous debris removal, structural demolition, grading, excavating, and hauling services. | Yes | Yes |
| Jolie Bonvillian | DRC Pacific | 110 Veterans Memorial Blvd Suite 515 | Metairie | LA | 70005 | jolie@drcusa.com | No | No | Disaster Debris Removal | Yes | No |
| Aubrie Dupre | Dynamics Construction Group | 3045 Westfork Dr. | Baton Rouge | LA | 70816 | apnguyen221@gmail.com | No | No | Dynamic specializes in diversified disaster services, including: emergency planning, exercises, response, recovery and construction management services. Dynamic has extensive experience in debris removal, hauling and management. | Yes | Yes |
| Paul Sabharwal | ECC | 1240 Bayshore Hwy. | Burlingame | CA | 94010 | psabharwal@ecc.net | No | No |  | Yes | No |
| Madalyn Weber | ECC | 1240 Bayshore Hwy. | Burlingame | CA | 94010 | mweber@ecc.net | No | No | Debris and tree removal services. | Yes | No |
| David Bush | EGS Consultants, Inc. | PO Box 751591 | Petaluma | CA | 94975 | dbush@egsconsultants.com | No | No | Confirmation soil sampling, analysis and reporting services Professional Geologist | No | Yes |
| Angela Carsner | Engineering/Remediation Resources Group, Inc. | 456 Montgomery Street, Suite 900 | San Francisco | CA | 94104 | angela.carsner@errg.com | No | No | Full scope of debris removal services | Yes | No |
| Amy Nielsen | Engineering/Remediation Resources Group, Inc. | 456 Montgomery Street, Suite 900 | San Francisco | CA | 94104 | amy.nielsen@errg.com | No | No |  | Yes | Yes |
| John Bowsher | ENTACT, LLC | 865 Aerovista | San Luis Obispo | CA | 93401 | jbowsher@entact.com | No | No | Environmental and Geotechnical Construction Services. | No | Yes |
| Philip Nicolay | ERM | 1920 Main Street, Suite 300 | Irvine | CA | 92613 | philip.nicolay@erm.com | No | No | Environmental, safety, GIS and planning staff for monitoring, clearance and compliance activities. Storm water and water quality, biological / avian, cultural resources, air monitoring and general environmental. Worker and team Health and Safety monitoring and support along with other work activities. | No | Yes |
| Dan Lohr | ERRG | 4585 Pacheco Blvd, Suite 200 | Martinez | CA | 94553 | dan.lohr@errg.com | No | No | Debris removal | Yes | Yes |
| Karen Maxwell | Eurofins Environment Testing America | 880 Riverside Parkway | West Sacramento | CA | 95605 | karen.maxwell@eurofinset.com | No | No | Analytical laboratory supporting analysis of soils, waters, air, hazwaste, personnel air monitoring, asbestos, combustion by-products for wildfire cleanup. | No | Yes |
| Michael Pryor | Evergreen Arborists, Inc. - Pro Forest Division | 1296 E. Gibson Road, PMB 231 | Woodland | CA | 95776 | cscott@evergreenarboristsinc.com | No | No | Hazard Tree Removal and disposal | Yes | Yes |
| James Miller | Faith Construction Trucking | 190 Foothill rd | Bishop | CA | 93512 | JamesMiller@faithconstructiontrucking.com | Yes | No | Owner/operator 2015 Peterbilt Super10 DumpTruck 18’ bed carb compliant www.faithconstructiontrucking.com wildfire debris removal experience, retired firefighter with many emergency service credentials | No | Yes |
| Tim Ruff | Ferma Corporation | 6639 Smith Ave | Newark | CA | 94560 | truff@fermacorp.com | No | No | Prime or sub (supply crews for cleanup efforts | Yes | Yes |
| Bryan Hofmann | Filtrexx | Harness Drive | Atwater | CA | 95301 | bryan.hofmann@filtrexx.com | No | No | Compost Sock | No | No |
| Corina Mullen | Ford Logging, Inc. dba Pacific Earthscape | 1225 Central Avenue #11 | McKinleyville | CA | 95519 | general@pacificearthscape.com | Yes | No | Ford Logging/Pacific Earthscape is a general, heavy construction company (A-793279) and a Licensed Timber Operator(A659). We can provide equipment and personnel for hazardous material and debris cleanup including excavators and Dozers. We can also remove any size hazard trees. We have experience removing trees within close proximity of structures. We have experience performing fire cleanup. | Yes | Yes |
| Amanda Goetz | Forgen | 6558 Lonetree Blvd | Rocklin | CA | 95765 | agoetz@forgen.com | No | No |  | Yes | No |
| Mary Ehlers | Forgen, LLC | 6558 Lonetree Blvd | Rocklin | CA | 95765 | maryehlers@gleis.com | No | No |  | Yes | Yes |
| Michael Copeland | Forgen, LLv | 6025 South Quebec Street, Suite 300 | Centennial | CA | 80111 | mcopeland@forgen.com | No | No |  | No | Yes |
| Jeffrey FORTNER | Fortner excavation inc | 44501 willis ave | laytonville | CA | 95454 | Fortnerexcavation@gmail.com | Yes | No |  | No | Yes |
| Esthela Fregoso | FreMon, LLC | 83336 Long Cove Dr. | Indio | CA | 92203 | Fremondlc@gmail.com | No | No | Temporary Fence Install and Two man Traffic teams. | No | Yes |
| Kevin Sandhu | Frontline General Engineering Construction Inc. | 34519 Torrey Pine Ln | Union City | CA | 94587 | kevin@frontlinegeneralconstruction.com | Yes | No | We are a California (CSLB) licensed Class A General Contractor. We specialize in disaster debris removal, offhaul and management. We also specialize in foundation, pipeline and commercial building construction. | No | Yes |
| Patrick Gayner | G4 Environmental LLC | PO Box 208, 100 Railroad Ave Loyalton | Loyalton | CA | 96118 | pat@g4enviro.com | Yes | No | Hazard tree removal, safety, project management, operations | No | Yes |
| Eadie Holguin | Galloway Boys Trucking | 8137 Malachite Avenue, Suite E | Rancho Cucamonga | CA | 91730 | eadie@gallowayboystrucking.com | Yes | No | Galloway Boys Trucking is a SBE, DBE, and Woman-Minority owned dump truck provider and broker. We are interesting in bidding the dump truck service for the project. | No | Yes |
| Amy Isenberg | Geo-Logic Associates | 2080 N Colony Way | San Bernardino | CA | 92407 | aisenberg@geo-logic.com | No | No | We can provide the Incident Management Team. | No | Yes |
| Stacy Case | George Reed, Inc. | 140 Empire Ave | Modesto | CA | 95354 | stacy.case@georgereed.com | No | No | Can provide operated equipment including excavators and loaders plus grading and paving equipment and crews. George Reed is a general engineering contracting capable of grading, paving, concrete and minor underground. We also have numerous trucking companies that we work closely with. | No | Yes |
| Ron Johnson | Geosyntec San Diego | 2355 Northside Drive Suite 250 | San Diego | CA | 92108 | rjohnson@geosyntec.com | No | No | Environmental Consulting | No | Yes |
| David Mitchell | Goodfellow Bros, Inc | 50 Contractors Street | Livermore | CA | 94551 | davidmi@goodfellowbros.com | No | No | We can provide full management and performance of all work. We recently completed a major portion of the Camp Fire Cleanup services under one of the three prime contracts. | Yes | No |
| Parker Donnelly | Goodfellow Bros. California | 50 Contractors Street | Livermore | CA | 94551 | parkerd@goodfellowbros.com | No | No | Management, Debris Removal, Hazard Tree removal | Yes | No |
| Shawna Garcia | Goodfellow Bros. California, LLC | 50 Contractors Street | Livermore | CA | 94551 | estimatingcapw@goodfellowbros.com | No | No | Structural Debris & Hazard Tree Removal Services | Yes | Yes |
| Bill Taylor | Granite Construction Company | 4820 McGrath Street #210 | Oxnard | CA | 93003 | william.taylor@gcinc.com | No | No | Demo, debris removal, hauling, grading and public ROW improvements | No | Yes |
| Mike Carpenter | Griffith | 12200 Bloomfield Ave | Norwalk | CA | 92821 | mcarpenter@griffithcompany.net | No | No |  | Yes | Yes |
| Clay Guzi | Guzi-West Inspection and Consulting, LLC | PO Box 492770 | Redding | CA | 96049 | clay@guziwest.com | Yes | No | Guzi-West Inspection and Consulting, LLC is a State of California Certified Small Business (Vendor ID 2107326), based in Redding, CA (Business License 16417). Our firm has three Certified Asbestos Consultants (CACs) on staff, two Certified Asbestos Surveillance Technicians (CSSTs), a CA Professional and Certified Engineering Geologist (PG/CEG), a GIS specialist, and support personnel. All field staff are 40-hour HAZWOPER trained and certified with current medical surveillance for applicable employees. Guzi-West has extensive experience in both the 2018 Carr and Camp fires conducting asbestos and hazardous waste identification, debris removal oversight and testing, workplan preparation and submittals, air clearance monitoring, confirmation soil sampling, and preparation of final reports submitted to local agencies for authorization to begin rebuilding. Our staff are currently working on Phase I Hazardous Material Assessments for the 2020 fires with anticipated completion dates at the end of November, 2020. We feel our combination of relevant project experience, certified staff, and our geographic location being in proximity to the Zogg and Slater/Devils Fires make us ideal subconsultant partners for the subject Request for Proposals. Our website, www.guziwest.com, provides further information on our overall capabilities and our primary contact for fire-related projects, Clay Guzi, can be reached at 888-351-8189 ext. 5 or clay@guziwest.com. | No | Yes |
| Raymond Gibbs | Harness Industries | 767 Avery Street | San Bernardino | CA | 92404 | harnessind@gmail.com | Yes | No | Harness Industries is a solid waste management service. We provide waste collecting services thru dumpster rental and dump truck services. We provide 10, 20 and 40CY dumpsters and a super ten dump truck. | No | Yes |
| Vince Lynam | Innovative Construction Solutions | 575 Anton Blvd, Suite 850 | Costa Mesa | CA | 92626 | vlynam@icsinc.tv | No | No | Remediation including contaminated soil removal, underground storage tank & clarifier removal, trenching, dewatering, household hazardous waste cleanup, pressurized and non-pressurized pipeline systems (HDPE, PVC, Steel, etc...) fabrication, welding, retrofitting, repair and install, Waterway restoration. | No | Yes |
| Pooja Shah | Integrated Demolition and Remediation Inc. | 4938 E. La Palma Ave. | Anaheim | CA | 92807 | info@idrdemo.com | Yes | No | Demolition, Asbestos Abatement, Lead Abatement, Remediation, Hazardous Substances Removal, Site Preparation, Asset Recovery | No | Yes |
| Nathan Bamford | J.W. Bamford, Inc. | 4288 State Highway 70 | Oroville | CA | 95966 | bequip@gmail.com | No | No |  | Yes | Yes |
| Jaime Cochran | JCO Engineering | PO Box 3283 | Chico | CA | 95927 | jaime@jcoengineering.com | Yes | No | Consulting Services - Certified QSD, Quality Control Certified, Scheduling services, inspection services, project management, data collection and management, data analysis. | No | Yes |
| Marcus Smith | JHA Remediation, LLC | 15375 Barranca Pkwy., Ste. J-101 | Irvine | CA | 92618 | msmith@jacobandhefner.com | Yes | No | debris removal, transport to end-use facilities, sampling, demolition, grading, clearing and grubbing, BMP, SWPPP | No | Yes |
| Jacob Doty | JM Environmental, Inc. | PO Box 2189 | Granite Bay | CA | 95746 | jdoty@jmenv.com | Yes | No | Hazardous Material Demolition and Removal. Fire Debris Removal and Demolition. Tree Removal. | Yes | No |
| Curt Josiassen | Josiassen Farms, Inc | 1405 Lofgren Rd. | Richvale | CA | 95974 | curt@josiassenfarms.com | No | No | Phone pre-bid meeting login contract DRR 20058 530.624.6100 Services- other | No | No |
| Jonathan Kidwell | Judd Buick Construction INC | 242 Hartnell Ave, STE C | Redding | CA | 96002 | estimting@buickconstruction.onmicrosoft.com | Yes | No | Tree Removal, Debris Removal, Heavy Equipment | No | Yes |
| Kari Larsen | Kiewit Infrastructure West Co. | 4650 Business Center Dr. | Fairfield | CA | 94534 | ncestimating@kiewit.com | No | No |  | Yes | No |
| Jamie Eisenahauer | Kingsborough Atlas Tree Surgery Inc | 1544 Ludwig Ave | Santa Rosa | CA | 95407 | jamie@atlas-tree.com | Yes | No | Atlas has over 150 Field employees with a wide and diverse Vehicle and Equipment Fleet to handle all types of tree removal projects | Yes | Yes |
| Carlos Lovera | Kodiak Trucking Inc. | 14059 Union Ave Suite C | Bakersfield | CA | 93307 | sales@kodiaktruckinginc.com | Yes | No | Trucking and hauling of debris removal. | No | Yes |
| Lucia Leonard | KV Development | 1119 Rimrock Dr. | Napa | CA | 94558 | Sfhighland@outlook.com | No | No | Our house burned out in Napa. KV Construction had been in construction over 43 years. As a joint venture we started cleaning tree and debris/ashes removal as a side job helping our community. Actually working for the community following Napa County instructions. We had been working with Dough and all the environmental team in Napa. Looking forward helping more out community in Napa since we had been through that just recently. We are currently cleaning debris, ashes, and trees for over 8 houses the past two weeks | Yes | Yes |
| Marco Gonzalez | MAG Engineering Inc | PO Box 8442 | Fresno | CA | 93747 | Marco@magcompanies.net | Yes | No | General Demolition Contractor, Heavy Equipment & Operators to remove debris and foundations Trucking and off-haul Downed tree removal | No | Yes |
| Michael Duchemin | Mayer Tree Service Inc | Mailing Address, PO BOX 517, 9 Scott's Way | ESSEX | MA | 1929 | michaeld@mayertree.com | No | No | Mayer Tree Service is a nationally recognized hazard tree removal company with state of the art, high production, German equipment to safely and efficiently remove trees. | Yes | No |
| Dan Mayer | Mayer Tree Service Inc | PO Box 517 | ESSEX | MA | 1929 | dan@mayertree.com | No | No | Mayer Tree Service is a nationally recognized hazard tree removal company with state of the art, high production, German equipment to safely and efficiently remove trees. | No | Yes |
| Michael Duchemin | Mayer Tree Service Inc | PO Box 517 | ESSEX | MA | 1929 | michaeld@mayertree.com | No | No | Mayer Tree Service is a nationally recognized hazard tree removal company with state of the art, high production, German equipment to safely and efficiently remove trees. | No | Yes |
| Christine Kovacevich | MGE Inc | 7555 N DEL MAR AVE, 205 | FRESNO | CA | 93711 | ckk@mgeinc.com | No | No | Tree Risk Assessments, Arborists, Foresters, TFL, Environmental Assessments, Biologists, Archaeologists. | No | Yes |
| Laurie Parris | Michael Baker International, Inc. | 5 Hutton Centre Drive, Suite 500 | Santa Ana | CA | 92707 | laurie.parris@mbakerintl.com | No | No |  | No | Yes |
| Veronica Vargas | Miller Environmental, Inc. | 1130 West Trenton Avenue | Orange | CA | 92867 | veronica@millerenvironmental.com | No | No | Demolition Abatement Haz | Yes | Yes |
| James Kelley | MLU SERVICES INC | 573 HAWTHORNE AVE | ATHENS | FL | 30606 | james.kelley@mluservices.com | No | No | all services related to rfp | Yes | No |
| Connor Callaghan | MLU SERVICES INC | 573, Hawthorne Ave | Athens | GA | 30606 | connor.callaghan@mluservices.com | No | No | We can provide turn key solution to any area. Vegetation debris removal, C&D debris removal, Tree Felling, Reduction Sites, Housing Solutions for Laborers and Project Managers. MLU can provide all services listed in the solicitation. | Yes | No |
| Kevin Brink | Morgan Creek Construction Inc. | 20501 Chipeta Way | Redding | CA | 96003 | Kbrink@morgancreekconst.com | Yes | No | Debri Removal, Hazardous Tree Removal, Debri Hauling (Trucking), Water Trucks and Lowbeds (Equipment Hauling) | Yes | Yes |
| Ed Martinez | Mowbrays Tree Service | 686 Mill | San Bernardino | CA | 92415 | emartinez@mowbrays.com | No | No | Mechanized Tree removal and Vegetation management services | Yes | No |
| Daniel Bley | MSJ Construction | 2450 St Rose Parkway Suite 120 | Henderson | NV | 89074 | Jferrucci@enegix.com | No | No | Excavation, trucking, debris removal, and site development | No | Yes |
| Daniel Bley | MSJ Construction | 2450 St Rose Parkway Suite 120 | Henderson | NV | 89074 | Jferrucci@enegix.com | No | No | Excavation, trucking, debris removal, and site development | No | Yes |
| Jennifer Roberts | National Waste Management Companies | 3415 W Gettysburg | Fresno | CA | 93722 | Jennifer@nwmlainc.com | No | No | Hazardous Tree Removal | Yes | Yes |
| Jennifer Roberts | National Waste Management Companies | 3415 W Gettysburg | Fresno | CA | 93722 | Jennifer@nwmlainc.com | No | No | Hazardous tree and structural removal. | Yes | Yes |
| Jennifer Roberts | National Waste Management Companies | 3415 W Gettysburg | Fresno | CA | 93722 | Jennifer@nwmlainc.com | No | No | Hazardous tree and structural removal. | Yes | Yes |
| John Balobeck | NES, Inc. | 1141 Sibley St | Folsom | CA | 95630 | jbalobeck@nesglobal.net | No | No | Safety, Air Monitoring, Asbestos Surveys, DOT Truck Inspections. | No | Yes |
| John Balobeck | NES, Inc. | 1141 Sibley St | Folsom | CA | 95630 | jbalobeck@nesglobal.net | No | No | Air Monitoring, Safety, DOT Truck Inspections | No | Yes |
| Mark Warner | Nichelini General Engineering Contractors | 4101 West Capitol Ave, Suite C | West Sacramento | CA | 95691 | mark@nichelinigec.com | Yes | No | Excavations & removals, demolition, site development and improvements, SWPPP measures, heavy equipment rental, operated equipment rental. | No | Yes |
| Mark Warner | Nichelini General Engineering Contractors | 4101 West Capitol Ave, Suite C | West Sacramento | CA | 95691 | mark@nichelinigec.com | Yes | No | Logging, tree felling & removal, log transport, log decking and management, chipping & processing, site restoration, erosion & sediment control, excavation and road construction, access & crossing improvements, and cleanup. | No | Yes |
| John Hicks | Nordic Industries, Inc. | 1437 Furneaux Road | Olivehurst | CA | 95961 | johnh@nordicind.com | No | No | Equipment, labor, trucking | No | Yes |
| Erin Whalen | North Bay Steel Mill Supply and Recycling | 465 Napa Junction Rd | American Canyon | CA | 94590 | erin@steelmillrecycling.com | No | No | Steel Mill Recycling provides scrap metal recycling in Northern California | No | Yes |
| Eli Huff | North Fork Enterprises LLC | PO Box 2407 | Paradise | CA | 95967 | Office@northforkent.com | No | No | Arborist Services ISA Certified Arborist | No | Yes |
| Michael Fitzgerald | Northstate Earth and Water Inc. | PO Box 494130 | Redding | CA | 96049 | mike@northstateew.com | Yes | No | Lot Clearing, ash and debris removal. | No | Yes |
| Darrell Liebno | Obayashi | 577 Airport Blvd, Suite 600 | Burlingame | CA | 94010 | darrell.liebno@obayashi-usa.com | No | No |  | Yes | No |
| Fumitaka Katafuchi | Obayashi Corporation | 577 Airport Blvd., Suite 600 | Burlingame | CA | 94010 | fumitaka.katafuchi@obayashi-usa.com | No | No | we will be a JV partner and manage the project as a prime contractor. | Yes | No |
| Sean Rhodes | Odin Construction Solutions | 4740 Rocklin Rd | Rocklin | CA | 95677 | srhodes@odinconstruction.com | No | No |  | Yes | No |
| Charles Anzalone | OFRS, Inc. | 1875 FREEMAN AVE | SIGNAL HILL | CA | 90755 | canzalone@ofrsinc.com | Yes | No | OFRS, Inc. is a multi service environmental contractor that specializes in demotion, remediation, earthwork, and a variety of other environmental services. Our main office is located in Signal Hill, with an additional equipment lay down facility in Ontario CA. Our current project footprint encompasses All of Southern CA and select portions of central CA, as for North as Fresno. | No | Yes |
| Joseph Giles | Operating Engineers Local 3 | 4856 N Cedar Ave | Fresno | CA | 93726 | jgiles@OE3.org | No | No | Hiring Hall for signatory contractors and contractors on project agreement | No | Yes |
| Casey Tull | Operating Engineers Local 3 | 748 Century Park Drive | Yuba City | CA | 95991 | ctull@oe3.org | No | No |  | No | No |
| Joe giles | Operating Engineers Local 3 | 4856 N Cedar Ave | Fresno | CA | 93726 | jgiles@oe3.org | No | No |  | No | No |
| Shawn Hayse | P31 Enterprises Inc. | 4288 Hwy 70 | Oroville | CA | 95965 | shayse@p31enterprises.com | Yes | No | Hazard Tree Removal and Debris Removal | Yes | Yes |
| Jayse Hochleutner | Pacific petroleum Ca Inc | po box 2646 Orcutt Ca, 93457 | Orcutt | CA | 93457 | Jayse@ppcinc.biz | No | No | We have helped with previous fire debris clean ups from the northern end of the state to the south. Services provided in the years past have been end dumps, 10 wheelers, vacuum trucks, roll off bins various size rentals, roll off trucks & trailers, heavy equipment hauling services to name a few key items for these projects. Our company consists of over 285+ employees with hazwoper training, 800+ roll off bins, 100+ truck & trailer combos. We also provide brokering services with subhaulers to cover any job size. Please feel free to call anytime. Thank you | No | Yes |
| keith wayne | pacific states environmental contractors | 11555 Dublin Blvd | Dublin | CA | 94568-2854 | kwayne@pacificstates.net | No | No | debris removal | Yes | No |
| Pete Timmerman | Pacific States Environmental Contractors, Inc. | 11555 Dublin Blvd | Dublin | CA | 94568 | ptimmerman@pacificstates.net | No | No |  | Yes | No |
| Jason Papich Construction Co. Papich | Papich Construction Co., Inc. | 398 Sunrise Terrace | Arroyo Grande | CA | 93420 | jpapich@papichconstruction.com | No | No | Hello, We are Papich Construction and we are interested in being added to your contact list. We specialize in heavy civil, oil & gas, power, site development, and transportation. We also assisted with the emergency relief projects from the Thomas Fire mud slides in Santa Barbara County. | Yes | Yes |
| Eric Kidd | PARC Environmental | 2864 E Dorothy Ave | Fresno | CA | 93706 | ekidd@parcenvironmental.com | No | No | Asbestos abatement. | No | Yes |
| Andrew Goforth | PARC Specialty Contractors | 1400 Vinci Ave | Sacramento | CA | 95838 | agoforth@parcspecialty.com | No | No | Phase 1 household hazardous waste removal and disposal, Phase 2 asbestos disposal, HAZARDOUS Waste cleanup. | No | Yes |
| vanesa Troncoso | Pari & Gershon Inc. (PGI) | 2101 Geer Rd. Suite 405 | Turlock, CA 95382 | CA | 95382 | vanessat@pgiinc.net | Yes | No | Asbestos and lead based survey, bio hazardous clean up | No | Yes |
| mark rigby | Parsons | 75 W Towne Ridge Pkwy #200 | Sandy | UT | 84070 | mark.rigby@parsons.com | No | No | prime | Yes | No |
| Jay Randall | Performance Abatement Services Inc | 999 Canal Blvd, Suite B | Richmond | CA | 94804 | jay.randall@pcg.com | No | No | Asbestos Abatement | No | Yes |
| David Perkins | Perkins Forestry Group | 5515 Pacific St, PO Box 430 | Rocklin | CA | 95677 | dperkinsbizresults@gmail.com | No | No | Hazard Tree Removal | Yes | No |
| Dan Girodani | Poseidon Recovery JV | P.O. Box 639 | Santa Rosa | CA | 95402 | dang@argonautyconstructors.com | No | No | debris & tree removal | Yes | No |
| Courtney Turner | Process Risk Solutions, LLC | PO Box 59586 | Birmingham | AL | 35259 | cturner@processrs.com | No | No | Disaster Recovery Occupational Safety & Health Services - Debris Removal Safety Oversight | No | Yes |
| DANIEL REYNAGA | PROFILE PRODUCTS | 778 OCEAN CREST RD. | CARDIFF BY THE SEA | CA | 92007 | DREYNAGA@PROFILEPRODUCTS.COM | No | No | Hydraulic Mulch, Erosion Control, Soil Stabilization | No | No |
| Spencer Mendez | RCI General Engineering | 5015 Feather River Blvd | Oroville | CA | 95965 | spencerm@rcige.com | Yes | No | Debris removal | No | Yes |
| Spencer Mendez | RCI General Engineering | 5015 Feather River Blvd | Oroville | CA | 95965 | spencerm@rcige.com | Yes | No | Debris removal | No | Yes |
| Todd Storti | Recycling Logistics, Inc. | 1141 Catalina Dr Ste 264 | Livermore | CA | 94550 | tstorti@pacbell.net | No | No | We have equipment and drivers reedy with dump trucks and water tenders. | No | Yes |
| Chase Tinsley | Resource Environmental, Inc. | 6634 Schilling Ave | LONG BEACH | CA | 90805 | Bids@resource-env.com | Yes | No | Demolition, Asbestos Abatement, Lead Abatement, Hazardous Material Abatement, Soil Remediation, Debris Cleanup | Yes | Yes |
| Susan Vallely | Restoration Management Company | 4142 Point Eden Way | Hayward | CA | 94545 | svallely@rmc.com | No | No | Demolition Environmental Asbestos | No | Yes |
| Susan Vallely | Restoration Management Company | 4142 Point Eden Way | Hayward | CA | 94545 | svallely@rmc.com | No | No | Hazardous Materials Demolition Sampling | Yes | Yes |
| Brian Mcknight | Ring of fire ranchero | Po Box 980 | Forest Ranch | CA | 95942 | bayarearn@icloud.com | Yes | No | I have a grapple skid steer and a 20 foot flatbed truck to haul wood off | No | Yes |
| Nate Rizzardo | Rizzardo Roofing,Gutters and Tree Service | 1243 West Moffett Creek Road | Fort Jones | CA | 96032 | rizzardoroofing@yahoo.com | No | No | Hazard Tree Removal | No | Yes |
| Benjamin Jeffrey | Road-Tech Safety Services, Inc. | 4151 S. Shingle Rd. | Shingle Spings | CA | 95682 | ben@road-tech.com | Yes | No | Traffic Control Contracting and Safety Equipment Rentals | No | Yes |
| Robert Tompkins | Robert Tompkins Tree Service | 2240 st. george ln, ste 3 | Chico | CA | 95926 | rtresources1@gmail.com | Yes | No | we can supply crews and equipment with prior experience for the purpose of dangerous tree removal. | No | Yes |
| Jared Spann | RTS | 1111 Riverside Ave., Suite 300A | Paso Robles | CA | 93446 | jared@rtstrucking.com | Yes | No | Debris removal, tree removal, tree processing and transportation | No | Yes |
| Justin White | Safety Lines Inc | 378 West Calaveras Blvd | Milpitas | CA | 95035 | safetylinesinc@gmail.com | No | No | Consulting Tree Removal & Traffic Safety | No | Yes |
| Janis Pusic | Sand Materials & Aggregate Sales, Inc dba: SM Sales | 17524 Sierra Hwy | Santa Clarita | CA | 91351 | Jousic@smsalesinc.com | Yes | No | Provide Dump Trucks for hauling debris, Water trucks, Aggregate | No | Yes |
| Chip Patterson | SDR | 114 N. Sunrise Avenue, Suite A-2 | Roseville | CA | 95661 | chip@southerndr.com | No | No | hazardous tree removal, debris removal, hazwopr trained personnel | No | Yes |
| Travis Deane | Shannon & Wilson | 664 West Broadway | Glendale | CA | 91204 | rtd@shanwil.com | No | No | Geotechnical consultant | No | Yes |
| Mark Rutkowski | Shannon & Wilson, Inc | 5325 Wall Street | Madison | WI | 53718 | mxr@shanwil.com | No | No | Environmental site assessment, air monitoring, pre-post scrape soil sampling, environmental remediation oversight, geotechnical assessments | Yes | Yes |
| Candace Keating | Shasta Builders' Exchange | 5800 Airport Rd. | Redding | CA | 96002 | planroom@shastabe.com | No | No | We have interested contractors that are members of ours, who would like to have updates and bid on this project. | No | No |
| Nick Bissmeyer | Sierra Forestry Consulting LLC | 40282 Hwy 41 Suite 14 | Oakhurst | CA | 93644 | nrb@sierraforestry.com | Yes | No | Project Management. Project Execution, Tree Inspection, Wood Management, Customer/Client Relations Data Management Etc... | No | Yes |
| Kristyn Byrne | Sonoma County Waste Solutions LLC | 5900 Pruitt Avenue | Windsor | CA | 95492 | kristyn@candswaste.com | No | No | Storage and processing yard for Inland Area. | Yes | Yes |
| Derek Barber | Sourwood Felling Services | 1519 Bert Stinson road | Falkville | AL | 35623 | infitada187@yahoo.com | Yes | No | Hazard Tree Removal Fire Impact Area Tree and Snag Removal Stand Improvement Basal Area Thinning | Yes | No |
| Beibei Staton | Southern Disaster Recovery | 109 White Oak Rd | Greenville | SC | 29609 | bei@southerndr.com | No | No | Debris Removal | Yes | No |
| Eric Spratt | SPRATT excavating | 3111 ark way | Cottonwood | CA | 96022 | tonispra@aol.com | Yes | No | We are a general engineering contractor capable of clean up and transportation including backhoe, excavator, dozer and end dump | No | Yes |
| Toni Spratt | SPRATT Excavating | 3111 ark way | Cottonwood | CA | 96022 | tonispra@aol.com | Yes | No | We are an excavating contractor. We can provide dozer, backhoe and trucking. CA license 792644. We are local to these fire areas. | No | Yes |
| Kevin Hansen | Statewide Traffic Safety and Signs, Inc. DBA Statewide Safety Systems | 6479 Eastside Road | Redding | CA | 96001 | services@stssi.com | No | No | Traffic Control, Flagging, Signage. | No | Yes |
| Ron Lotman | Sterling Environmental Corporation | 10203 E Street | Oakland | CA | 94603 | rlotman@sterlingenv.com | No | No | Asbestos and Hazardous Material Abatement | No | Yes |
| Kent Stevenson | Stevenson Supply & Tractor Co | 3601 Regional Parkway | Santa Rosa | CA | 95403 | Sales@StevensonSupply.net | Yes | No | Providing erosion control products such as straw wattles, compost socks, erosion control blankets, gravel bags, visqueen. | No | No |
| Jason Starr | Sutton enterprises | 3885 Canapa lane | Vallecito | CA | 95251 | Chrpjason@yahoo.com | No | No | Debri removal | Yes | Yes |
| Eric Stannard | Teichert Construction | 400 Sunrise Blvd. Suite 300 | Roseville | CA | 95661 | estimating@teichert.com | No | No | Teichert Construction is the oldest active civil contractor in the state of CA holding contractor license number 8. | Yes | No |
| Elizabeth Moore | Tetra Tech | 2301 Lucien Way, Suite 120 | Maitland | FL | 32751 | TDR.Marketing@tetratech.com | No | No |  | Yes | No |
| Betty Kamara | Tetra Tech, Inc. | 2301 Lucien Way, Suite 120 | Maitland | FL | 32751 | betty.kamara@tetratech.com | No | No |  | Yes | No |
| Charles Slesinger | The Professional Tree Care Co. | 2828 8th Street | Berkeley | CA | 94710 | charles@professionaltreecare.com | Yes | No | Tree Maintenance, Tree Removal, Tree Trimming & Pruning; Stump Removal; Recycling and Landscaping. In business since 1980 serving the entire San Francisco Bay area from Sacramento to Monterey. Full tree care service. | No | Yes |
| Ben Brunelle | The Professional Tree Care Co. | 2828 8th Street | Berkeley | CA | 94710 | ben@professionaltreecare.com | Yes | No | Tree Maintenance, Tree Removal, Tree Trimming & Pruning; Stump Removal; Recycling and Landscaping. In business since 1980 serving the entire San Francisco Bay area from Sacramento to Monterey. Full tree care service. | No | Yes |
| Bernice Antimo | Thomas Land Clearing Company | 2170 W Esther Street | Long Beach | CA | 90813 | tlc.demo@verizon.net | Yes | No | We are a small disadvantaged firm specializing in demolition, general land clearing and emergency response clean up services. | Yes | Yes |
| Christina Manning | Tidal Basin Government Consulting LLC | 126, Business Park DR | Utica | NY | 13502 | airfp@rphc.com | No | No |  | Yes | No |
| Manjiv Vohra | Title | 1240 Bayshore Hwy | Burlingame | CA | 94010 | mvohra@ecc.net | No | No | Fire debris removal and hazard tree removal | Yes | No |
| Keith Rush | Total Traffic Control Inc | 1475 Donner Avenue | San Francisco | CA | 94124 | keithr@totaltc.com | No | No | Traffic Control / Construction Area Signs | No | Yes |
| Keith Rush | Total Traffic Control Inc | 1475 Donner Avenue | San Francisco | CA | 94124 | keithr@totaltc.com | Yes | No | Traffic Control / Construction Area Signs | No | Yes |
| Jeffrey Pike | Total Traffic Control, Inc. | 1475 Donner Avenue | San Francisco | CA | 94124 | jspike@totaltc.com | Yes | No | Fire Clean up Experts. Experience and Reliable with Extensive Resources to support large crew effort. Traffic Control Flagging and Control Services, Equipment Sales and Rentals, Traffic Control Plans, KRail Sales. | No | Yes |
| Mark Basham | Tough Company | 2669 Hwy 32 | Chico | CA | 95973 | toughcompany@gmail.com | Yes | No | C21 Demolition/ Debris removal. Trucking, crews, potable and non potable water trucks. | Yes | Yes |
| Mark Schultz | TSI | 500 Cardigan Rd | Shoreview | MIN | 55126 | mark.schultz@tsi.com | No | No | Air monitoring | No | No |
| Ashley Harpine | TSU/Tree Service Unlimited, Inc. | 5531 Silverlode Drive | Placerville | CA | 95667 | aharpine@tsutrees.com | No | No |  | Yes | Yes |
| Tony Graunstadt | Two Rivers Demolition | 2620 Mercantile Dr | Rancho Cordova | CA | 95742 | tony@2riversdemo.com | Yes | No | Commercial , Residential Site and Building removal Site clearing and restoration Asbestos and Lead remediation Covid Decontamination | No | Yes |
| Brent Tyrrell | Tyrrell Resources, Inc. | P.O. Box 8219 | Truckee | CA | 96162 | tyrrellresources@sbcglobal.net | No | No | Tree removal, hazard tree removal, clearing and grubbing, wood grinding, logging services. | No | Yes |
| Jerry Hays | US Ecology | 1605 Ferry Point | Alameda | CA | 94501 | jerry.hays@usecology.com | No | No | Removal, transportation and disposal of hazardous and non-hazardous waste. | Yes | Yes |
| Marc Salvatore | Utility Tree Service, LLC | 400 12th St. Suite 4 | Modesto | CA | 95354 | msalvatore@utilitytreeservice.com | No | No | Tree Trimming, Tree Removal, Wood Removal. | Yes | No |
| Marc Salvatore | Utility Tree Service, LLC | 400 12th Street | Modesto | CA | 95354 | msalvatore@utilitytreeservice.com | No | No | Hazard Tree and Wood Removal; Electric Line Clearance Certified Contractor; Hazard Tree Assessment | Yes | Yes |
| Vito Ranuio | Vito Trucking LLC | 1415 Sandpoint Dr. | Ceres | CA | 95307 | vito@vitotrucking.com | Yes | No | Hauling services for chips, logs and debris Street sweeping services Water truck services | No | Yes |
| David Arthurs | War Eagle Consulting & Contracting, Inc. | 6462 Willow Place | CARLSBAD | CA | 92011 | dmarthurs21@gmail.com | No | No | Tree Removal, Debris removal, hauling, concrete crushing, excavation , grading, and erosion control. | Yes | Yes |
| Christopher Fernando | West Coast Ag Management | 162 Rd 172 | Delano | CA | 93215 | cfernando@westcoastagmanagement.com | No | No | West Coast Ag Management can provide structural debris removal crews, hazard tree removal crew and provide a yard processing crew for a staging area near burn sites. Each crew will be monitored and supported in accordance with Calrecycles regulations for bid. | Yes | Yes |
| Jennifer Gemignani | West Coast Water & Trucking, Inc. | 3941 Park Dr. Suite #20-231 | El Dorado Hills | CA | 95762 | jennifer@wcwaterandtrucking.com | Yes | No | Trucking services - hauling debris, water truck services | No | Yes |
| Mark Munekawa | Woodruff-Sawyer & Co. | 50 California St., Floor 12 | San Francisco | CA | 94111 | mmunekawa@wsandco.com | No | No | Surety Bonding | Yes | Yes |